# LLMsVerifier Full Integration Plan for HelixTranslate

Single Source of Truth for Enterprise-Grade Model Verification, Scoring, and Selection

HelixDevelopment Engineering

May 1, 2026

Table of Contents

# LLMsVerifier Full Integration Plan for HelixTranslate

## Single Source of Truth for Enterprise-Grade Model Verification, Scoring, and Selection

Version: 1.0 Date: May 1, 2026 Status: Implementation-Ready Classification: Internal — Engineering Teams

Prepared for: HelixDevelopment Engineering Leadership Scope: Full integration of LLMsVerifier (digital.vasic.llmsverifier) into HelixTranslate as the single source of truth for model provisioning

Repository References: - HelixTranslate: git@github.com:HelixDevelopment/HelixTranslate.git (Go 1.25.2, ~936 files) - LLMsVerifier: https://github.com/vasic-digital/LLMsVerifier (Go 1.25.3, 1,207 files, 25+ providers) - HelixAgent: https://github.com/HelixDevelopment/HelixAgent (Go 1.26, reference implementation)

## Table of Contents

- Executive Summary & Integration Architecture

- Phase 1: Foundation and Repository Preparation

- Phase 2: Core Verification Engine Integration

- Phase 3: Scoring Engine and Score Adapter

- Phase 4: Model Discovery and Registry Integration

- Phase 5: Provider Factory and Runtime Integration

- Phase 6: Enterprise UX and User-Facing Features

- Phase 7: Testing Strategy and Anti-Bluff Quality Assurance

- Phase 8: Documentation, Deployment, and Operational Runbook

# Chapter 1: Executive Summary & Integration Architecture

## 1.1 Integration Vision and Goals

The integration of LLMsVerifier into HelixTranslate represents a fundamental architectural transformation: the replacement of nine manually configured LLM providers with a unified, verification-driven provider management system that treats model quality as a first-class operational concern. This is not an incremental feature addition. It is a structural redefinition of how HelixTranslate discovers, validates, scores, and selects translation models. The central mandate is that LLMsVerifier becomes the single source of truth for all model availability, validation status, and performance ranking within the HelixTranslate ecosystem. No model reaches the user interface without passing through LLMsVerifier’s eight-step verification pipeline. No model participates in translation without carrying a computed score from the five-component scoring engine. No provider remains invisible to the discovery system. These constraints are non-negotiable by design.

The current HelixTranslate architecture maintains provider integrations as discrete, hand-coded implementations scattered across pkg/translator/llm/. Each provider — whether OpenAI, Anthropic, Google Vertex, Azure OpenAI, Cohere, Mistral, Together AI, or local Ollama instances — exists as a standalone factory implementation that must be manually registered, individually configured with API keys, and separately maintained when endpoints or model catalogs change. This pattern, while functional for a small number of providers, creates compounding maintenance overhead as the LLM marketplace expands. Adding a tenth provider requires touching at minimum three files: the provider implementation, the factory registration, and the configuration schema. Adding a twentieth provider becomes a development sprint unto itself. The target architecture eliminates this friction entirely by delegating all provider lifecycle management to LLMsVerifier’s automated discovery and verification pipeline.

Three UX guarantees govern this integration and serve as the definition of done for every implementation phase. First: only validated models are available. Any model that has not completed the full eight-step verification pipeline — covering API reachability, authentication, model existence, response format validation, latency measurement, capability detection, rate limit compliance, and error handling behavior — is invisible to the HelixTranslate runtime. There is no bypass mechanism, no emergency override, no administrator backdoor. Second: only positively scored models participate in translation. The five-component scoring engine evaluates latency, throughput, cost efficiency, capability breadth, and reliability history. A model that passes verification but receives a composite score below the configurable threshold is gated from selection. Third: automatic discovery of all supported providers. When a new provider appears in the LLMsVerifier registry, or when an existing provider adds new models, HelixTranslate learns of them without code changes, configuration edits, or deployments. The discovery tier system — primary, secondary, and tertiary — polls provider registries, public model databases, and community endpoints on configurable intervals, feeding a continuously updated model catalog that the translation engine consumes in real time.

These guarantees translate directly into operational outcomes. Translation quality improves because only proven-capable models serve requests. Operational costs decrease because cost-efficiency scoring automatically prefer low-price-per-token models for appropriate workloads. Incident recovery accelerates because the health-check layer automatically removes degraded providers from rotation without human intervention. Development velocity increases because adding provider support requires zero code changes in HelixTranslate proper.

## 1.2 Reference Architecture from HelixAgent

The integration blueprint is drawn directly from LLMsVerifier’s production implementation in the HelixAgent project, where the eight-phase startup pipeline has been running in production environments for multiple release cycles. Understanding this pipeline is prerequisite to mapping its components correctly into HelixTranslate’s codebase. The pipeline, implemented in internal/verifier/startup.go, executes sequentially during HelixAgent process initialization and establishes the complete verification and scoring infrastructure before any translation request is accepted.

The pipeline begins with Phase 1: Config Load. The LoadVerifierConfig() function reads configs/verifier.yaml and unmarshals it into the VerifierConfig struct defined in internal/verifier/config.go. This configuration specifies provider API keys, discovery intervals, verification timeout thresholds, scoring weights, health check frequencies, and gating thresholds. The configuration is validated against a JSON Schema embedded at internal/verifier/config/schema.json — any missing required field or type mismatch causes a fatal startup error. This strict validation ensures that the verification pipeline never operates with incomplete or ambiguous configuration.

Phase 2: StartupVerifier Initialization instantiates the StartupVerifier struct, the central coordinator for all subsequent phases. This struct maintains references to the discovery service, verification pipeline, scoring engine, model registry, and health monitor. It also owns a sync.WaitGroup that gates server startup until all asynchronous initialization completes. The StartupVerifier.Init() method allocates these subsystems but does not yet execute them — that sequencing is controlled by the subsequent phases.

Phase 3: Provider Discovery triggers the three-tier discovery system implemented in internal/verifier/discovery.go. The primary tier queries well-known provider endpoints — OpenAI’s /models endpoint, Anthropic’s model listing API, Google’s model catalog — using the stored API keys from configuration. The secondary tier scans public model registries including Hugging Face’s API, Replicate’s model listing, and Together AI’s model catalog. The tertiary tier probes community-discovered endpoints and user-configured custom providers. Each tier runs in its own goroutine and writes discovered models into a thread-safe DiscoveryResult channel. Discovery respects rate limits through a token bucket implemented in internal/verifier/ratelimit/bucket.go.

Phase 4: Provider Verification executes the eight-step verification pipeline for every discovered model, implemented in internal/verifier/verification.go. The eight steps are: (1) CheckAPIReachability — confirms the provider endpoint responds to HTTP requests within the configured timeout; (2) CheckAuthentication — validates that the stored API key has necessary permissions; (3) CheckModelExistence — confirms the specific model ID is available on the provider; (4) ValidateResponseFormat — sends a minimal prompt and confirms the response matches expected schema; (5) MeasureLatency — records p50, p95, and p99 response times over 10 warmup requests; (6) DetectCapabilities — identifies supported features (function calling, JSON mode, vision, streaming, tool use); (7) CheckRateLimits — determines request-per-minute and token-per-minute ceilings; (8) ValidateErrorHandling — confirms graceful error responses for malformed requests and rate limit exceeded scenarios. Each step produces a VerificationStepResult that feeds into the aggregate ProviderVerification record. A single step failure does not abort the pipeline — remaining steps continue so that the scoring engine can operate on partial data where appropriate.

Phase 5: Provider Scoring invokes the five-component scoring engine defined in internal/verifier/scoring.go. Each model receives five component scores: Latency Score (lower p95 latency = higher score, logarithmic scale), Throughput Score (higher sustainable tokens-per-second = higher score), CostEfficiency Score (lower cost per million tokens = higher score, normalized against market median), Capability Score (breadth of detected capabilities mapped to a rubric), and Reliability Score (historical uptime percentage from health check records). The composite score is a weighted sum: Composite = w1*Latency + w2*Throughput + w3*CostEfficiency + w4*Capability + w5*Reliability, where weights default to 0.20 each but are configurable per-deployment. Scores persist to internal/verifier/persistence/scores.db (SQLite) with timestamps for trend analysis.

Phase 6: Ranking sorts all verified models by composite score descending and assigns rank positions. Ties are broken by latency score (lower wins), then by capability score (higher wins). The ranked list is exposed through internal/verifier/registry.go as a thread-safe slice with copy-on-read semantics. The registry also maintains a map from provider/model-id tuples to their current rank and score, enabling O(1) lookups during translation request routing.

Phase 7: AI Debate Team Selection configures the multi-model consensus layer used for high-confidence translations. This component, implemented in internal/verifier/debate.go, selects the top-N models from the ranked list (default N=3) to serve as a “debate team” — each model independently translates the same input, and their outputs are compared for consistency. Divergence triggers automatic re-translation with a confidence warning. This layer is the final consumer of the scoring pipeline’s output.

Phase 8: Server Start releases the StartupVerifier.WaitGroup, allowing the main HTTP/gRPC servers in cmd/server/main.go to begin accepting connections. All phases 1-7 must complete before this release; the server literally cannot start with unverified or unranked models in its configuration.

The score adapter pattern, extracted from internal/services/llmsverifier_score_adapter.go, serves as the critical bridge between LLMsVerifier’s scoring world and HelixTranslate’s provider selection logic. This adapter implements a single exported function: Adapt(scores []verifier.ModelScore) ([]translation.ProviderPreference, error). It translates LLMsVerifier’s internal score representation — which includes detailed component scores, rank metadata, and capability flags — into HelixTranslate’s ProviderPreference struct, which carries only the fields the translation engine needs: ProviderID, ModelID, Weight, and FallbackOrder. The adapter is the single point of coupling between the two systems, deliberately designed to absorb schema changes on either side without propagating them. When LLMsVerifier adds a new scoring component, only the adapter’s weight calculation changes. When HelixTranslate changes its preference format, only the adapter’s output struct changes.

## 1.3 Component Architecture and Data Flow

The integration maps components across three repositories: HelixAgent (the source of proven, production LLMsVerifier code), LLMsVerifier (the API and library boundary), and HelixTranslate (the target system). The mapping is not a naive copy-paste operation. Each HelixAgent source file provides a behavioral specification that is consumed through the LLMsVerifier library API and reimplemented in HelixTranslate with domain-specific adaptations for the translation workload.

TABLE 1: Complete Component Mapping Across Repositories

| HelixAgent Source File | LLMsVerifier API | HelixTranslate Target File | Integration Pattern |
| --- | --- | --- | --- |
| internal/verifier/startup.go | llmverifier.New(config *Config) (*Verifier, error) | internal/verifier/client.go | Construction: HelixTranslate instantiates the verifier client during its own startup sequence, passing translated configuration |
| internal/verifier/scoring.go | scoring.NewScoringEngine(cfg ScoringConfig) *Engine | internal/verifier/scoring/engine.go | Delegation: HelixTranslate wraps the scoring engine with translation-specific weight defaults and capability-to-task mappings |
| internal/verifier/discovery.go | discovery.NewService(cfg DiscoveryConfig) *Service | internal/verifier/discovery/service.go | Embedding: Discovery service runs as a background goroutine started by the verifier client, writing results to a shared registry |
| internal/verifier/verification.go | verifier.Verify(ctx, provider, model) (*VerificationResult, error) | internal/verifier/pipeline.go | Orchestration: HelixTranslate’s pipeline coordinates LLMsVerifier’s verification steps with its own health check and circuit breaker logic |
| internal/verifier/registry.go | registry.GetRankedModels() []RankedModel | internal/verifier/registry/adapter.go | Translation: Ranked models from LLMsVerifier’s registry are adapted into HelixTranslate’s provider preference list at configurable intervals |
| internal/verifier/health.go | health.NewMonitor(cfg HealthConfig) *Monitor | internal/verifier/health/monitor.go | Integration: Health monitor feeds status updates directly into HelixTranslate’s existing circuit breaker in pkg/circuitbreaker/ |
| internal/services/llmsverifier_score_adapter.go | ScoreAdapter.Adapt(scores []ModelScore) []ProviderPreference | internal/services/llmsverifier_score_adapter.go | Direct Port: The adapter file is ported nearly verbatim, with struct field names updated for HelixTranslate conventions |
| internal/verifier/debate.go | debate.NewTeam(cfg DebateConfig) *Team | internal/verifier/debate/team.go | Extension: Debate team configuration is extended with translation-specific consensus heuristics |
| internal/verifier/persistence.go | persistence.NewStore(path string) (*Store, error) | internal/verifier/persistence/store.go | Shared Store: SQLite score database is co-located with HelixTranslate’s data directory for unified backup |
| internal/verifier/ratelimit/bucket.go | ratelimit.NewBucket(rate, burst int) *Bucket | internal/verifier/ratelimit/bucket.go | Direct Port: Token bucket implementation is dependency-free and copies directly |

The data flow through this architecture follows a directed pipeline with clear ownership boundaries. At the leftmost intake, LLMsVerifier’s discovery service executes its three-tier poll cycle: primary tier queries provider APIs every 15 minutes, secondary tier scans public registries every 60 minutes, tertiary tier checks community endpoints every 240 minutes. Each poll produces a set of DiscoveredModel records containing provider name, model ID, endpoint URL, detected capabilities, and cost metadata. These records flow into the verification pipeline, which executes the eight-step validation sequence for each new or changed model. Successfully verified models receive a VerificationResult containing per-step pass/fail status, latency measurements, capability flags, and rate limit parameters.

Verified models then enter the scoring engine, which computes the five component scores and the weighted composite. The scoring engine reads historical performance data from the SQLite persistence store and writes updated scores back after each computation cycle. The scored and ranked model list is then consumed by the score adapter, which translates it into the ProviderPreference format that HelixTranslate’s existing provider factory understands. This adapter runs on a 5-minute refresh interval by default, ensuring that HelixTranslate’s view of available providers tracks LLMsVerifier’s current rankings without imposing synchronous coupling.

On the HelixTranslate side, the adapted provider preferences feed into a new verification-aware provider factory located at pkg/translator/llm/verified_factory.go. This factory implements the same ProviderFactory interface as the existing nine manual providers — Create(config ProviderConfig) (Provider, error) — but its implementation queries the LLMsVerifier adapter rather than instantiating hard-coded provider structs. The existing nine providers are not deleted; they are reimplemented as thin wrappers that delegate to the verified factory when LLMsVerifier is enabled, with a feature flag (--use-llms-verifier) controlling the routing. This preserves backward compatibility during the transition period and enables rollback without code changes.

TABLE 2: Before/After Architecture Comparison

| Dimension | Before (Current State) | After (Target State) |
| --- | --- | --- |
| Provider Count | 9 manually configured providers (OpenAI, Anthropic, Vertex, Azure OpenAI, Cohere, Mistral, Together AI, Ollama, Custom) | 30+ automatically discovered providers via 3-tier discovery, with the set growing as new providers enter the market |
| Validation Depth | No validation; any configured provider is assumed reachable and functional | 8-step verification pipeline: API reachability, authentication, model existence, response format, latency measurement, capability detection, rate limit compliance, error handling validation |
| Scoring System | None; provider selection is either random, round-robin, or hard-coded priority | 5-component weighted scoring: latency, throughput, cost efficiency, capability breadth, reliability history, producing a composite rank |
| Configuration Model | Per-provider API keys, endpoints, and model IDs in configs/translators.yaml; manual edits required for any change | Single configs/verifier.yaml with provider credentials and scoring weights; all model catalogs auto-discovered and kept current |
| Failure Handling | Static fallback to secondary provider with manual configuration | Automatic circuit breaker integration; health monitor removes degraded models; fallback chains adapt based on real-time scores |
| New Provider Onboarding | Development task: implement provider interface, add factory registration, update config schema, add tests, deploy | Operational task: add API key to verifier.yaml; discovery and verification happen automatically within the next poll cycle |
| Model Quality Assurance | Reactive: user complaints drive investigation and provider removal | Proactive: scoring engine continuously evaluates; gating threshold prevents low-scoring models from serving requests |
| Multi-Model Consensus | Not available | AI Debate Team: top-3 ranked models translate independently; divergence detection triggers confidence warnings and automatic re-translation |

## 1.4 Implementation Phase Overview

The integration is structured as eight sequential phases spanning sixteen weeks. Phase boundaries are defined by gating criteria, not calendar dates — a phase does not advance until its gating criteria are demonstrably met. This ensures that each layer of the integration is solid before the next layer is built upon it. The sixteen-week timeline assumes two backend engineers with prior Go experience, one DevOps engineer for deployment pipeline configuration, and part-time frontend capacity for the enterprise UX phase.

TABLE 3: Master Phase Timeline

| Phase | Weeks | Key Deliverables | Dependencies | Gating Criteria |
| --- | --- | --- | --- | --- |
| 1. Foundation | 1–2 | go.mod updates with LLMsVerifier module requirement; configs/verifier.yaml schema definition; internal/verifier/ project structure; CODEOWNERS and governance documentation; CI pipeline extension for verification tests | LLMsVerifier v1.x release tag available; Go 1.25.3 toolchain installed | Module compiles without errors; go vet passes; config schema validates against all known provider types; directory structure follows HelixTranslate conventions |
| 2. Verification Engine | 3–4 | 8-step verification pipeline implementation in internal/verifier/pipeline.go; LLMsVerifier client wrapper in internal/verifier/client.go; health check integration with existing circuit breaker; provider-specific test vectors for all 9 current providers | Phase 1 completion; API keys for at least 5 providers available in CI secrets | All 8 verification steps execute independently with deterministic pass/fail; each step produces structured output; pipeline completes within 30 seconds per model in CI; no data races detected by go test -race |
| 3. Scoring Engine | 5–6 | 5-component scoring engine in internal/verifier/scoring/engine.go; score adapter port in internal/services/llmsverifier_score_adapter.go; SQLite persistence layer in internal/verifier/persistence/store.go; scoring weight configuration in verifier.yaml; score calculation verification harness | Phase 2 completion; historical cost data available for pricing normalization | Score calculations produce deterministic output for identical inputs; weight adjustments propagate correctly; persistence round-trip verified; adapter output matches HelixTranslate ProviderPreference schema |
| 4. Discovery & Registry | 7–8 | 3-tier discovery service in internal/verifier/discovery/service.go; in-memory model registry with copy-on-read in internal/verifier/registry/adapter.go; gating threshold enforcement; background poll scheduler; rate limit bucket integration | Phase 3 completion; network access to provider APIs from staging environment | Models discovered from all three tiers within configured intervals; registry serves ranked lookups in <1ms; gating threshold correctly filters sub-threshold models; rate limiter prevents API quota exhaustion |
| 5. Runtime Integration | 9–10 | Verification-aware provider factory in pkg/translator/llm/verified_factory.go; selection engine with score-based weighting; fallback chain construction from ranked list; feature flag --use-llms-verifier; backward compatibility layer for existing 9 providers | Phase 4 completion; HelixTranslate translation test suite passes on main branch | End-to-end translation requests complete successfully through LLMsVerifier-routed providers; fallback chains activate correctly on simulated failures; feature flag toggle switches between old and new paths without restart; p99 latency regression <5% compared to baseline |
| 6. Enterprise UX | 11–12 | Model selection UI showing verification status, scores, and ranks; real-time provider health dashboard; batch translation interface with model preference pinning; admin panel for scoring weight adjustment; user-facing model quality indicators | Phase 5 completion; frontend component library updated; API contracts stable | UX designs reviewed and approved by product team; model status indicators update within 30 seconds of health changes; admin weight adjustments apply without restart; accessibility audit passes WCAG 2.1 AA |
| 7. Testing & QA | 13–14 | Unit test suite achieving 100% coverage of internal/verifier/; integration test suite covering all 8 verification steps against live provider sandboxes; chaos engineering challenges (provider failure injection, network partition simulation, rate limit exhaustion); performance benchmark suite establishing latency and throughput baselines | Phase 6 completion; staging environment mirrors production topology | All unit tests pass with -race flag; integration tests pass against 5+ live providers; all chaos challenges resolve within 60 seconds; benchmarks show no p99 latency regression >5% and no throughput regression >10% |
| 8. Documentation & Deploy | 15–16 | Complete API reference for all internal/verifier/ packages; deployment runbook with rollback procedures; migration guide for existing provider configurations; operational playbooks for incident response; architecture decision records (ADRs) for all design choices; final security review and sign-off | Phase 7 completion; production deployment pipeline configured | All documentation reviewed and signed off by tech lead and product owner; deployment to staging completes via automated pipeline in <10 minutes; rollback procedure tested and verified; security review identifies no high or critical findings |

Resource Requirements. The integration requires API keys for a minimum of 25 providers to exercise the full discovery and verification pipeline. The core set includes: OpenAI (GPT-4o, GPT-4o-mini, GPT-3.5-turbo), Anthropic (Claude 3.5 Sonnet, Claude 3 Haiku, Claude 3 Opus), Google Vertex AI (Gemini 1.5 Pro, Gemini 1.5 Flash), Azure OpenAI (deployed via organization’s Azure subscription), Cohere (Command R, Command R Plus), Mistral (Large, Medium, Small), Together AI (Llama 3.1, Mixtral), AI21 Labs (Jamba), Perplexity, Groq, Fireworks AI, Replicate, Ollama (local endpoint), DeepSeek, Moonshot AI, OpenRouter, and Anyscale. For the testing phase, sandbox or low-quota keys are sufficient — the verification pipeline sends only minimal test prompts, and the discovery tier primarily reads model catalog endpoints rather than generating completions.

Go version alignment is a hard dependency. Both HelixTranslate and LLMsVerifier must compile with Go 1.25.3 to ensure compatible standard library behavior, particularly around the slices and maps generic functions, log/slog structured logging, and runtime.Pinner for CGO interactions if local model inference is enabled. The go.mod file changes reflect this alignment.

Code Block 1: Required go.mod Changes

// go.mod — additions for LLMsVerifier integration
require (
    // ... existing requirements ...

    // LLMsVerifier core library
    github.com/helixagent/llmsverifier v1.4.2

    // LLMsVerifier indirect dependencies (auto-resolved by go mod tidy)
    // github.com/helixagent/llmsverifier/scoring v1.4.2
    // github.com/helixagent/llmsverifier/discovery v1.4.2
    // github.com/helixagent/llmsverifier/verification v1.4.2
)

// Replace directives for local development and staging builds.
// Remove or comment out for production builds that consume published tags.
replace github.com/helixagent/llmsverifier => ../llmsverifier

// Verify Go toolchain alignment.
go 1.25.3

toolchain go1.25.3

The replace directive supports local development workflows where engineers have both repositories checked out side-by-side. In CI and production builds, the directive is removed and the published v1.4.2 tag is consumed from the module proxy. The go 1.25.3 directive enforces the minimum Go version; builds attempted with older toolchains fail with a clear version mismatch error.

Code Block 2: configs/verifier.yaml Top-Level Schema

# configs/verifier.yaml — LLMsVerifier configuration for HelixTranslate
# Schema version: 1.4.2
# Documentation: https://docs.helixagent.dev/llmsverifier/config-reference

verifier:
  # Server configuration for the embedded verifier HTTP API
  server:
    host: "0.0.0.0"
    port: 8081                    # Dedicated port; separate from HelixTranslate's main port
    read_timeout: 30s
    write_timeout: 60s

  # Discovery tier configuration
  discovery:
    primary_poll_interval: 15m    # Provider API catalog queries
    secondary_poll_interval: 60m  # Public registry scans (HuggingFace, Replicate)
    tertiary_poll_interval: 240m  # Community endpoint probes
    max_concurrent_requests: 10   # Per-tier parallelism limit
    request_timeout: 30s
    backoff:
      initial: 1s
      max: 5m
      multiplier: 2.0

  # Verification pipeline configuration
  verification:
    enabled: true
    timeout_per_step: 30s
    warmup_requests: 10           # For latency measurement step
    max_retries_per_step: 3
    steps:
      - api_reachability
      - authentication
      - model_existence
      - response_format
      - latency_measurement
      - capability_detection
      - rate_limit_compliance
      - error_handling

  # Scoring engine configuration
  scoring:
    weights:
      latency: 0.20
      throughput: 0.20
      cost_efficiency: 0.20
      capability: 0.25            # Slightly higher for translation workloads
      reliability: 0.15
    gating_threshold: 0.60        # Minimum composite score for model inclusion
    recalculation_interval: 5m
    history_window: 168h          # 7 days of health history for reliability score

  # Provider API credentials
  # Keys are loaded from environment variables or secrets manager;
  # values here are references, not literal keys.
  providers:
    openai:
      api_key: "${OPENAI_API_KEY}"
      base_url: "https://api.openai.com/v1"
      default_models: ["gpt-4o", "gpt-4o-mini", "gpt-3.5-turbo"]
    anthropic:
      api_key: "${ANTHROPIC_API_KEY}"
      base_url: "https://api.anthropic.com"
      default_models: ["claude-3-5-sonnet-20241022", "claude-3-haiku-20240307"]
    google_vertex:
      api_key: "${GOOGLE_VERTEX_API_KEY}"
      project_id: "${GOOGLE_PROJECT_ID}"
      location: "us-central1"
      default_models: ["gemini-1.5-pro", "gemini-1.5-flash"]
    azure_openai:
      api_key: "${AZURE_OPENAI_API_KEY}"
      endpoint: "${AZURE_OPENAI_ENDPOINT}"
      api_version: "2024-10-21"
    # ... additional providers follow same pattern ...

  # Health monitoring and circuit breaker integration
  health:
    check_interval: 30s
    failure_threshold: 3          # Consecutive failures before marking unhealthy
    recovery_threshold: 2         # Consecutive successes before marking healthy
    circuit_breaker:
      timeout: 60s
      half_open_max_calls: 3

  # Persistence configuration
  persistence:
    store_path: "./data/verifier/scores.db"
    max_size_mb: 512
    backup_interval: 24h

The configuration schema is versioned (1.4.2) and validated against an embedded JSON Schema at startup. The providers section uses environment variable references (${VAR_NAME}) rather than literal keys, ensuring that credentials never appear in committed configuration files. The scoring.weights.capability parameter is set to 0.25 — slightly elevated from the default 0.20 — to reflect the importance of multilingual capability breadth in translation workloads. The gating_threshold of 0.60 means that any model scoring below 60% composite is excluded from the provider pool, providing a quality floor that eliminates underperforming models before they reach users.

The sixteen-week timeline concludes with a production deployment that preserves full backward compatibility through the feature flag mechanism. Existing HelixTranslate installations continue to function with their current nine manual providers even after the LLMsVerifier code is deployed. Activation is a runtime toggle (--use-llms-verifier), not a code change or a migration script. This risk-minimizing approach ensures that the integration can be rolled out gradually — first to a staging environment for two weeks, then to a canary production segment for one week, and finally to full production traffic only after all operational metrics are validated against baseline.

# Chapter 2: Phase 1 — Foundation and Repository Preparation

Phase 1 establishes the structural and dependency foundation upon which all subsequent integration layers depend. This phase is strictly preparatory: no runtime logic is introduced, no behavioral changes are made to existing translation pipelines, and no provider interactions are altered. Instead, the objective is to create the module references, directory hierarchies, configuration schemas, interface contracts, and governance documentation that enable the incremental integration of LLMsVerifier capabilities across Phases 2–6. The phase boundary is defined by five concrete deliverables: (1) a validated go.mod with all transitive dependencies resolved, (2) a complete internal/verifier/ package tree with stub implementations, (3) an extended configuration schema supporting 33+ environment variables, (4) aligned interface contracts between the existing llm.LLMClient abstraction and the LLMsVerifier provider model, and (5) a CONSTITUTION.md document codifying 33 mandatory governance rules. All changes in this phase are additive—no existing files are modified except for go.mod and internal/config/config.go, and those modifications are strictly append-only. The estimated effort for this phase is 16–24 engineering hours, with zero deployment risk because no executable codepaths are activated until the LLMSVERIFIER_ENABLED flag is set to true in Phase 3.

## 2.1 Go Module Dependency Management

The first engineering task is to declare LLMsVerifier as a module dependency within the HelixTranslate Go workspace. Because LLMsVerifier is developed as a sibling repository that must be co-located during the integration period, the dependency is established using a combination of a require directive and a local replace directive. This pattern allows the Go toolchain to resolve the module at build time without requiring a published version to exist on a remote module proxy. The require directive pins the semantic version at v1.0.0, establishing the interface contract version that subsequent phases assume. The replace directive maps this virtual version to a local filesystem path, ./LLMsVerifier, which is expected to be a Git submodule or a manually cloned sibling directory at the repository root.

The go.mod modifications are as follows. First, the require block is extended to include the LLMsVerifier module:

require (
    digital.vasic.llmsverifier v1.0.0
    // ... existing deps preserved in full
)

The replace directive is appended at the end of the go.mod file, after all require blocks:

replace digital.vasic.llmsverifier => ./LLMsVerifier

These two declarations must appear together; the replace directive without a corresponding require entry will cause the Go compiler to ignore the replacement, while a require without a replace would attempt remote resolution and fail because the module is not yet published to the default module proxy. After adding these lines, execute go mod tidy to verify that the Go toolchain can resolve all transitive dependencies introduced by LLMsVerifier.

The addition of LLMsVerifier introduces a significant transitive dependency footprint. Prior to integration, HelixTranslate maintained direct dependencies on nine manually-configured LLM provider SDKs: github.com/sashabaranov/go-openai (OpenAI), github.com/anthropics/anthropic-sdk-go (Anthropic), github.com/google/generative-ai-go (Google Gemini), cloud.google.com/go/vertexai (Vertex AI), github.com/aws/aws-sdk-go-v2/service/bedrockruntime (Amazon Bedrock), github.com/Azure/azure-sdk-for-go/sdk/ai/azopenai (Azure OpenAI), github.com/deepseek-ai/deepseek-go (DeepSeek), github.com/mistralai/client-go (Mistral AI), and github.com/cohere-ai/cohere-go/v2 (Cohere). These nine providers were individually imported, initialized, and configured in internal/translator/providers/. LLMsVerifier subsumes provider management internally, but the integration strategy preserves these existing imports during the transition period—Phase 4 performs the actual provider consolidation. Therefore, the provider SDKs remain in go.mod throughout Phase 1.

Table 2.1: Dependency Audit — Modules Before and After Phase 1 Integration

| # | Module Path | Pre-Phase 1 | Post-Phase 1 | Rationale |
| --- | --- | --- | --- | --- |
| 1 | digital.vasic.llmsverifier | Absent | v1.0.0 (local replace) | Core verification engine — required for all scoring, discovery, and selection logic |
| 2 | github.com/sashabaranov/go-openai | Present | Present | OpenAI provider SDK; retained during transition, removed in Phase 4 |
| 3 | github.com/anthropics/anthropic-sdk-go | Present | Present | Anthropic provider SDK; retained during transition |
| 4 | github.com/google/generative-ai-go | Present | Present | Google Gemini provider SDK; retained during transition |
| 5 | cloud.google.com/go/vertexai | Present | Present | Vertex AI provider SDK; retained during transition |
| 6 | github.com/aws/aws-sdk-go-v2/service/bedrockruntime | Present | Present | Amazon Bedrock provider SDK; retained during transition |
| 7 | github.com/Azure/azure-sdk-for-go/sdk/ai/azopenai | Present | Present | Azure OpenAI provider SDK; retained during transition |
| 8 | github.com/deepseek-ai/deepseek-go | Present | Present | DeepSeek provider SDK; retained during transition |
| 9 | github.com/mistralai/client-go | Present | Present | Mistral AI provider SDK; retained during transition |
| 10 | github.com/cohere-ai/cohere-go/v2 | Present | Present | Cohere provider SDK; retained during transition |
| 11 | github.com/mattn/go-sqlite3 | Absent | v1.14.24 | LLMsVerifier persistent storage driver; CGO_ENABLED=1 required |
| 12 | github.com/gin-gonic/gin | Absent | v1.10.0 | LLMsVerifier HTTP API framework; indirect via verifier module |
| 13 | github.com/dgrijalva/jwt-go | Absent | v3.2.0+incompatible | LLMsVerifier API authentication middleware |
| 14 | golang.org/x/crypto/argon2 | Absent | v0.36.0 | LLMsVerifier credential hashing for admin API endpoints |
| 15 | github.com/stretchr/testify | Absent | v1.10.0 | Test assertions for verifier unit tests; indirect via verifier module |
| 16 | github.com/testcontainers/testcontainers-go | Absent | v0.35.0 | Integration test infrastructure for SQLite-backed verifier scenarios |
| 17 | golang.org/x/sync/errgroup | Absent | v0.12.0 | Concurrent goroutine coordination in multi-provider discovery |
| 18 | google.golang.org/grpc | v1.76.0 | v1.77.0 | Version conflict resolution: LLMsVerifier requires v1.77.0 for new health-check streaming API |

Table 2.1 enumerates 18 module entries, of which 13 represent additions or version changes relative to the pre-integration baseline. The most operationally significant change is the google.golang.org/grpc version conflict: HelixTranslate previously pinned grpc at v1.76.0 for compatibility with a legacy telemetry exporter, while LLMsVerifier requires v1.77.0 for its streaming health-check API. The resolution is to upgrade HelixTranslate’s grpc dependency to v1.77.0 and update the telemetry exporter initialization code (a single-line change in internal/telemetry/exporter.go) to use the new grpc.DialContext signature. This change is made in Phase 1 because it is a prerequisite for go mod tidy to resolve successfully.

Go Version Alignment. At the start of Phase 1, HelixTranslate targets Go 1.25.2 and HelixAgent targets Go 1.26. LLMsVerifier requires Go 1.25.3 as its minimum version because it uses the iter.Seq generic iterator pattern introduced in that patch release for its model discovery streaming API. The decision is to standardize all three modules on Go 1.25.3:

go 1.25.3

This is the minimum version that satisfies all three modules. HelixAgent’s go 1.26 directive is downgraded to 1.25.3; this is safe because HelixAgent does not use any Go 1.26-specific language features. The toolchain directive is set to go1.25.3 to ensure consistent compiler behavior across development environments and CI pipelines. After changing the version directive, verify with go version and go vet ./... across all three module roots.

The github.com/mattn/go-sqlite3 dependency (row 11) requires special attention because it uses CGO to bind the SQLite C library. This means that all build environments—including CI runners, Docker build stages, and developer workstations—must have CGO_ENABLED=1 set. The existing HelixTranslate build used CGO_ENABLED=0 for static binary production. Phase 1 introduces a dual-build strategy: development and test builds use CGO_ENABLED=1 to support SQLite-backed verifier storage, while production release builds continue to use CGO_ENABLED=0 until Phase 5 completes the migration to a non-CGO persistence backend. This is documented in Makefile and Dockerfile comments during Phase 1.

## 2.2 Project Structure Creation

With module dependencies declared, the next deliverable is the directory hierarchy for the internal/verifier/ package and its subpackages. All directories are created as empty shells with .gitkeep files, with the exception of configs/verifier.yaml which is populated with a template configuration. The structure is designed to mirror the five functional domains of LLMsVerifier—scoring, discovery, verification, selection, and configuration—while remaining idiomatic to Go package organization conventions.

Create the following directories using mkdir -p:

- internal/verifier/scoring/ — Weighted scoring engine and component calculators

- internal/verifier/discovery/ — Three-tier model discovery service and registry

- internal/verifier/verification/ — Verification pipeline and adapter layer

- internal/verifier/selection/ — Model selection engine with fallback chain

- internal/verifier/challenges/ — Executable challenge scripts for subsystem validation

- internal/verifier/config/ — Verifier-specific configuration types and validation

- internal/services/ — Top-level service composition (shared with existing HelixTranslate services)

Each subdirectory contains a doc.go file with a package-level comment explaining its responsibility. The root internal/verifier/ directory holds six files that serve as the public API surface for the package: client.go (HTTP client for LLMsVerifier API communication), health.go (health check integration with the existing /healthz endpoint), pipeline.go (the 8-step verification pipeline coordinator), config.go (configuration struct definitions), bridge.go (interface bridge between HelixTranslate’s llm.LLMClient and LLMsVerifier’s provider model), and errors.go (verifier-specific error types). The challenges/ directory is unique in that it contains shell scripts rather than Go source files—these are executable validation scenarios that engineers run manually or in CI to verify subsystem behavior.

The configs/verifier.yaml template is created at the repository root to provide a reference configuration that operators can copy and customize:

verifier:
  enabled: true
  api_url: http://localhost:8080
  db_path: ./data/verifier.db
  cache_ttl: 1h
  providers:
    - id: openai
      api_key: ${OPENAI_API_KEY}
      models: []
    - id: anthropic
      api_key: ${ANTHROPIC_API_KEY}
      models: []
  scoring:
    weights:
      response_speed: 0.20
      cost_effectiveness: 0.30
      model_efficiency: 0.25
      capability: 0.20
      recency: 0.05
  discovery:
    mode: auto
    refresh_interval: 1h

This YAML template encodes the default configuration values that match the tagged struct defaults in internal/config/config.go (Section 2.3). The providers section demonstrates the expected structure for provider entries: each provider has an opaque string id, an api_key that is resolved from environment variables using ${VAR} interpolation, and a models array that starts empty because the discovery service populates it automatically at runtime. The scoring.weights subsection defines the five-component weight vector that the composite scoring engine uses; these values sum to 1.0 and can be adjusted per-environment to prioritize different operational objectives. The discovery.mode: auto setting enables the three-tier discovery pipeline (registry scan → health validation → capability assessment), while refresh_interval: 1h controls how frequently the discovery service invalidates its cached model catalog.

The complete directory tree for the verifier package is as follows:

internal/verifier/
├── client.go              # HTTP client for LLMsVerifier
├── health.go              # Health check integration
├── pipeline.go            # 8-step verification pipeline
├── config.go              # Verifier configuration structs
├── bridge.go              # Interface bridge between abstractions
├── errors.go              # Verifier-specific error types
├── scoring/
│   ├── doc.go             # Package documentation
│   ├── engine.go          # Scoring engine wrapper
│   ├── components.go      # 5 component score calculators
│   ├── composite.go       # Weighted score aggregator
│   └── history.go         # Score persistence and time-series
├── discovery/
│   ├── doc.go             # Package documentation
│   ├── service.go         # 3-tier discovery coordinator
│   ├── registry.go        # Model registry (SSOT for available models)
│   ├── gatekeeper.go      # Model availability gate
│   └── sync.go            # Background synchronization worker
├── selection/
│   ├── doc.go             # Package documentation
│   ├── engine.go          # Model selection logic
│   └── fallback.go        # Fallback chain and retry logic
└── challenges/
    ├── score_adapter.sh   # Challenge: adapter accuracy validation
    ├── gatekeeping.sh     # Challenge: gatekeeper threshold enforcement
    ├── discovery.sh       # Challenge: discovery resilience under failure
    └── selection.sh       # Challenge: selection fairness across providers

The client.go file at the root of internal/verifier/ implements an HTTP client that communicates with the LLMsVerifier service over its REST API. It is responsible for connection pooling, request signing (using the LLMSVERIFIER_API_KEY environment variable), response deserialization, and circuit-breaker logic. The health.go file registers a verifier health probe with the existing internal/health package, adding a /healthz/verifier endpoint that reports the connectivity status to the LLMsVerifier API and the SQLite database. The pipeline.go file defines the 8-step verification pipeline that is fully implemented in Phase 3; in Phase 1 it contains only the pipeline struct definition and a no-op Run() method that returns an unimplemented error. The bridge.go file defines the VerifiedProvider interface (detailed in Section 2.4) and its adapter implementations.

The challenges/ subdirectory deserves special mention. Unlike the Go source files in other directories, the four files here are executable Bash scripts that serve as subsystem-level validation scenarios. Each script performs a specific challenge: score_adapter.sh validates that the scoring engine correctly maps raw performance metrics to normalized component scores; gatekeeping.sh verifies that the gatekeeper correctly rejects unavailable models before they reach the selection engine; discovery.sh tests discovery resilience by simulating provider API failures and verifying graceful degradation; selection.sh confirms that the selection engine distributes load fairly across providers with equivalent scores. These scripts are executed manually during development and automatically in CI after the full integration is complete. They are not Go tests because they operate at the integration level and require external service dependencies.

## 2.3 Configuration Schema Design

HelixTranslate uses a unified configuration system in which all application settings are defined as Go structs with struct tags for JSON deserialization, environment variable binding, and default value specification. Phase 1 extends this system by adding a new LLMsVerifierConfig struct to internal/config/config.go and registering it within the existing AppConfig root struct.

The complete configuration struct definition is:

type LLMsVerifierConfig struct {
    Enabled     bool              `json:"enabled" env:"LLMSVERIFIER_ENABLED" default:"true"`
    APIURL      string            `json:"api_url" env:"LLMSVERIFIER_API_URL" default:"http://localhost:8080"`
    APIKey      string            `json:"api_key" env:"LLMSVERIFIER_API_KEY" required:"true"`
    DBPath      string            `json:"db_path" env:"LLMSVERIFIER_DB_PATH" default:"./data/verifier.db"`
    CacheTTL    time.Duration     `json:"cache_ttl" env:"LLMSVERIFIER_CACHE_TTL" default:"1h"`
    Providers   []ProviderConfig  `json:"providers"`
    Scoring     ScoringConfig     `json:"scoring"`
    Discovery   DiscoveryConfig   `json:"discovery"`
}

This struct is embedded into the root AppConfig struct as a field named Verifier of type *LLMsVerifierConfig. Using a pointer type allows the configuration loader to distinguish between “verifier configuration explicitly disabled” (Verifier: nil after parsing when the verifier key is absent from YAML) and “verifier configuration present with default values” (a non-nil struct when the key is present). The three substructs—ProviderConfig, ScoringConfig, and DiscoveryConfig—are defined in the same file. ProviderConfig captures per-provider settings including API key, model allowlists, rate limits, and custom headers. ScoringConfig holds the five weight values and normalization parameters. DiscoveryConfig controls the discovery mode (auto, manual, or hybrid), refresh intervals, timeout values, and concurrency limits.

The configuration system supports three override layers in priority order: (1) environment variables, (2) YAML configuration files, (3) struct tag defaults. The env tags on the struct fields define the environment variable names that the loader inspects. The required:"true" tag on APIKey causes the application to exit with a fatal error during startup if the key is not provided via environment variable or configuration file. This is the only required field; all other fields have sensible defaults that allow the verifier subsystem to start in a local development configuration without any explicit settings.

Table 2.2: Complete Environment Variable Registry for LLMsVerifier Subsystem

| # | Environment Variable | Type | Default | Required | Description |
| --- | --- | --- | --- | --- | --- |
| 1 | LLMSVERIFIER_ENABLED | bool | true | No | Master enable/disable switch for the entire verifier subsystem |
| 2 | LLMSVERIFIER_API_URL | string | http://localhost:8080 | No | Base URL of the LLMsVerifier API service |
| 3 | LLMSVERIFIER_API_KEY | string | — | Yes | Authentication key for LLMsVerifier API requests (JWT bearer token) |
| 4 | LLMSVERIFIER_DB_PATH | string | ./data/verifier.db | No | Filesystem path to the SQLite database for score persistence |
| 5 | LLMSVERIFIER_CACHE_TTL | duration | 1h | No | Time-to-live for cached model metadata and composite scores |
| 6 | LLMSVERIFIER_VERIFICATION_ENABLED | bool | true | No | Enable/disable the 8-step verification pipeline |
| 7 | LLMSVERIFIER_SCORING_ENABLED | bool | true | No | Enable/disable the weighted scoring engine |
| 8 | LLMSVERIFIER_DISCOVERY_ENABLED | bool | true | No | Enable/disable the 3-tier model discovery service |
| 9 | LLMSVERIFIER_MAX_CONCURRENT | int | 10 | No | Maximum concurrent verification operations per provider |
| 10 | LLMSVERIFIER_TIMEOUT | duration | 30s | No | Global timeout for single verification requests |
| 11 | LLMSVERIFIER_WEIGHT_SPEED | float64 | 0.20 | No | Scoring weight: response speed component |
| 12 | LLMSVERIFIER_WEIGHT_COST | float64 | 0.30 | No | Scoring weight: cost-effectiveness component |
| 13 | LLMSVERIFIER_WEIGHT_EFFICIENCY | float64 | 0.25 | No | Scoring weight: model efficiency component |
| 14 | LLMSVERIFIER_WEIGHT_CAPABILITY | float64 | 0.20 | No | Scoring weight: capability component |
| 15 | LLMSVERIFIER_WEIGHT_RECENCY | float64 | 0.05 | No | Scoring weight: recency/staleness component |
| 16 | LLMSVERIFIER_DISCOVERY_MODE | string | auto | No | Discovery mode: auto, manual, or hybrid |
| 17 | LLMSVERIFIER_DISCOVERY_REFRESH_INTERVAL | duration | 1h | No | Interval between automatic discovery refreshes |
| 18 | LLMSVERIFIER_DISCOVERY_TIMEOUT | duration | 10s | No | Per-provider discovery timeout |
| 19 | LLMSVERIFIER_GATEKEEPER_STRICT | bool | false | No | When true, reject models with any failed health check; when false, allow degraded models with reduced scores |
| 20 | LLMSVERIFIER_FALLBACK_CHAIN | string | score,tier,cost | No | Comma-ordered fallback strategy for model selection |
| 21 | LLMSVERIFIER_LOG_LEVEL | string | info | No | Log level for verifier subsystem: debug, info, warn, error |
| 22 | OPENAI_API_KEY | string | — | No* | OpenAI provider API key (required if OpenAI provider is enabled) |
| 23 | ANTHROPIC_API_KEY | string | — | No* | Anthropic provider API key |
| 24 | GEMINI_API_KEY | string | — | No* | Google Gemini provider API key |
| 25 | VERTEX_AI_PROJECT_ID | string | — | No* | Google Cloud project ID for Vertex AI |
| 26 | VERTEX_AI_LOCATION | string | us-central1 | No* | Vertex AI region |
| 27 | AWS_REGION | string | — | No* | AWS region for Bedrock access |
| 28 | AWS_ACCESS_KEY_ID | string | — | No* | AWS credentials for Bedrock |
| 29 | AWS_SECRET_ACCESS_KEY | string | — | No* | AWS credentials for Bedrock |
| 30 | AZURE_OPENAI_ENDPOINT | string | — | No* | Azure OpenAI resource endpoint |
| 31 | AZURE_OPENAI_API_KEY | string | — | No* | Azure OpenAI API key |
| 32 | DEEPSEEK_API_KEY | string | — | No* | DeepSeek provider API key |
| 33 | MISTRAL_API_KEY | string | — | No* | Mistral AI provider API key |
| 34 | COHERE_API_KEY | string | — | No* | Cohere provider API key |
| 35 | LLMSVERIFIER_METRICS_ENABLED | bool | true | No | Enable Prometheus metrics export for verifier operations |
| 36 | LLMSVERIFIER_METRICS_PORT | int | 9090 | No | Prometheus metrics scrape endpoint port |

Table 2.2 documents 36 environment variables (exceeding the 33+ requirement). Variables 1–21 control the verifier subsystem itself; variables 22–34 are the existing provider API keys that were already present in HelixTranslate’s configuration but are now explicitly enumerated because the verifier’s discovery service consumes them during the registry population phase. Variables 35–36 are new additions for observability integration. The five scoring weights (variables 11–15) are validated at startup to ensure they sum to exactly 1.0; if they do not, the application logs a warning and normalizes them proportionally.

The LLMSVERIFIER_API_KEY (variable 3) is the only field marked required:"true" at the verifier configuration level. This key is a JWT bearer token generated by the LLMsVerifier administrator panel during initial deployment. It is used by the client.go HTTP client to sign all outgoing requests with an Authorization: Bearer <token> header. The token contains claims for rate-limiting identity and access scope; the verifier API validates the signature against a pre-shared secret. Rotation is supported via a LLMSVERIFIER_API_KEY_PREVIOUS environment variable that accepts the previous token for a grace period of 24 hours, preventing authentication failures during key rotation events.

Weight configuration deserves careful treatment because the five scoring components are interdependent. The default weights of 0.20/0.30/0.25/0.20/0.05 prioritize cost-effectiveness (30%) in a production translation workload where API spend is the dominant operational concern, followed by model efficiency (25%) which captures throughput per dollar. Response speed and capability each receive 20%, reflecting equal importance between latency and quality. Recency receives the smallest weight (5%) as a tiebreaker rather than a primary discriminator. Operators can adjust these weights per-environment: a development environment might set LLMSVERIFIER_WEIGHT_SPEED=0.40 to prioritize fast iteration, while a high-stakes production deployment might set LLMSVERIFIER_WEIGHT_CAPABILITY=0.40 to prioritize translation quality above all else.

## 2.4 Interface Alignment

HelixTranslate’s existing LLM abstraction is defined in pkg/translator/llm/provider.go as the LLMClient interface. LLMsVerifier defines a similar but not identical abstraction in its own package. Phase 1 must align these two interfaces so that HelixTranslate’s existing provider implementations can be wrapped by the verifier’s scoring and selection layers without requiring changes to the caller code. This alignment is achieved through a bridge pattern implemented in internal/verifier/bridge.go.

The existing LLMClient interface in pkg/translator/llm/provider.go is:

type LLMClient interface {
    Translate(ctx context.Context, text string, sourceLang, targetLang string) (string, error)
    GetModelInfo(ctx context.Context) (ModelInfo, error)
    HealthCheck(ctx context.Context) error
    Close() error
}

LLMsVerifier’s corresponding provider interface (defined in the LLMsVerifier module) is:

type Provider interface {
    Completion(ctx context.Context, prompt string, params CompletionParams) (CompletionResponse, error)
    GetModelMetadata(ctx context.Context) (ModelMetadata, error)
    Ping(ctx context.Context) error
    Close() error
}

Table 2.3: Method Mapping Between HelixTranslate LLMClient and LLMsVerifier Provider

| HelixTranslate Method | LLMsVerifier Method | Semantic Equivalence | Adapter Logic |
| --- | --- | --- | --- |
| Translate(ctx, text, srcLang, tgtLang) | Completion(ctx, prompt, params) | Core inference: both execute a prompt against a language model | Convert translation request to prompt template; map source/target languages to params.Languages; extract text from CompletionResponse.Text |
| GetModelInfo(ctx) | GetModelMetadata(ctx) | Metadata retrieval: both return model identification and capability information | Map ModelInfo (name, version, maxTokens) to ModelMetadata (id, version, contextWindow, capabilities); capability bitmap translation |
| HealthCheck(ctx) | Ping(ctx) | Liveness probe: both verify the provider endpoint is reachable and responsive | Direct pass-through with error translation; Ping() returns nil → HealthCheck() returns nil; Ping() returns error → wrap in verifier.ErrProviderUnavailable |
| Close() | Close() | Resource cleanup: both release connections, close HTTP clients, and free handles | Direct delegation; no transformation needed |

Table 2.3 reveals that the two interfaces share identical semantic intent but differ in naming conventions and parameter structures. The Close() method is a direct match requiring no adapter logic. The health-check methods differ only in name (HealthCheck vs. Ping) and can be bridged with a simple wrapper. The metadata methods differ in return types (ModelInfo vs. ModelMetadata) but both convey the same essential information: model identity, version, and operational parameters. The translation and completion methods differ most significantly: Translate takes structured language parameters while Completion takes a raw prompt string and parameter bag. The adapter must perform prompt templating—converting the (text, sourceLang, targetLang) triple into a translation prompt such as "Translate the following text from {sourceLang} to {targetLang}:\n\n{text}"—and extract the translated text from the completion response.

The bridge interface that unifies both abstractions is defined in internal/verifier/bridge.go:

type VerifiedProvider interface {
    llm.LLMClient
    GetModelID() string
    GetVerificationStatus() VerificationStatus
    GetCompositeScore() *CompositeScore
    GetTier() ModelTier
    GetCapabilities() CapabilityBitmap
}

The VerifiedProvider interface embeds llm.LLMClient, meaning it inherits all four methods (Translate, GetModelInfo, HealthCheck, Close) and is substitutable wherever an LLMClient is expected. This is a critical design decision: because VerifiedProvider is a subtype of LLMClient, the existing Translator struct in internal/translator/engine.go can accept VerifiedProvider instances without modification. The additional methods—GetModelID, GetVerificationStatus, GetCompositeScore, GetTier, and GetCapabilities—are provided by the verifier subsystem to enable scoring-aware selection while preserving backward compatibility.

The VerificationStatus type is an enumerated string with values StatusUnknown, StatusPending, StatusVerified, StatusDegraded, and StatusFailed. A provider in StatusVerified has passed all 8 verification steps (Phase 3) within the last cache TTL period. StatusDegraded indicates that the provider is functional but has non-critical failures in some verification steps (e.g., elevated latency within acceptable bounds). StatusFailed means the provider has critical failures and should not receive traffic. The gatekeeper (Section 2.2, gatekeeper.go) uses this status to filter providers before they reach the selection engine.

The CompositeScore struct aggregates the five component scores into a single normalized value between 0.0 and 1.0, along with the individual component breakdowns for observability. The ModelTier type classifies models into TierFree, TierStandard, TierPremium, and TierEnterprise based on their pricing tier and capability profile. The CapabilityBitmap is a 64-bit bitmask where each bit represents a specific capability (e.g., multilingual translation, code generation, long-context processing, tool use, vision understanding); this enables fast capability matching during model selection.

The bridge implementation includes two concrete adapter structs: VerifiedProviderAdapter wraps an existing llm.LLMClient implementation (such as OpenAIProvider or AnthropicProvider) and adds the verifier-specific methods by delegating to the LLMsVerifier API, and NativeVerifiedProvider wraps an LLMsVerifier Provider directly and implements the llm.LLMClient interface. Both adapters implement the full VerifiedProvider interface, allowing the selection engine to work with either native LLMsVerifier providers or legacy HelixTranslate providers that have been enrolled in the verification system.

## 2.5 Constitution and Governance Documentation

The final deliverable of Phase 1 is a governance document that codifies the rules, invariants, and constraints governing the LLMsVerifier integration. This document, internal/verifier/CONSTITUTION.md, serves as the authoritative reference for all engineering decisions affecting the verifier subsystem. It is not a design document—it is a normative specification that defines what the system must, must not, and should do. Each rule is assigned a unique identifier for traceability in code comments, commit messages, and issue tracking.

The constitution contains 33 mandatory rules organized into six categories. The document begins with a preamble establishing its authority and scope, followed by the rule definitions, followed by an appendix describing the amendment process.

Table 2.4: Constitution Rule Mapping by Category

| Category | Rule IDs | Count | Coverage Area |
| --- | --- | --- | --- |
| Scoring | S01–S08 | 8 | Weight normalization, score calculation, component aggregation, score persistence, caching, recency decay, outlier rejection, score transparency |
| Verification | V01–V08 | 8 | 8-step pipeline execution, adapter accuracy, timeout handling, error classification, retry policy, health check frequency, result caching, verification audit trail |
| Discovery | D01–D05 | 5 | Registry consistency, provider enumeration, model metadata validation, discovery refresh scheduling, graceful degradation on provider failure |
| Selection | L01–L05 | 5 | Score-based ranking, fallback chain execution, tier-based filtering, capability matching, load distribution fairness |
| Testing | T01–T04 | 4 | Unit test coverage thresholds, integration test requirements, challenge script validation, performance regression detection |
| Operations | O01–O03 | 3 | Deployment rollback criteria, monitoring and alerting, incident response procedures |

Table 2.4 maps the 33 rules across six functional categories. Each rule is written as a normative statement using RFC 2119 keywords (MUST, MUST NOT, SHOULD, MAY). The scoring rules (S01–S08) govern the five-component scoring engine: S01 mandates that weights always sum to 1.0; S02 requires score normalization to the [0, 1] interval; S03 defines the recency decay function (exponential half-life of 24 hours); S04 mandates outlier rejection using the interquartile range method; S05 requires score persistence to SQLite within 5 seconds of calculation; S06 mandates a 1-hour TTL for cached scores; S07 requires score transparency (all component scores must be queryable via the API); S08 mandates that score changes greater than 0.1 trigger an audit log entry.

The verification rules (V01–V08) govern the 8-step pipeline: V01 mandates that all 8 steps execute in sequence and that partial results are discarded if any step fails critically; V02 requires that adapter accuracy (the fidelity of the bridge between LLMClient and Provider) be validated on every startup with a known-good translation pair; V03 defines a 30-second global timeout per verification request with per-step budget allocation; V04 mandates error classification into Critical, Degraded, and Transient categories; V05 requires exponential backoff with jitter for retry attempts (base 100ms, max 30s); V06 mandates health checks every 60 seconds for active providers; V07 requires verification results to be cached with the same TTL as scores; V08 mandates an audit trail recording every verification event with timestamp, provider ID, step results, and outcome.

The discovery rules (D01–D05) govern the 3-tier discovery service: D01 mandates that the registry be the single source of truth (SSOT) for all model availability data; D02 requires enumeration of all configured providers on startup and at every refresh interval; D03 mandates that discovered model metadata be validated against a schema (ID format, version string, capability bitmap range); D04 requires scheduled refresh with jitter (±10% of the interval) to prevent thundering herd; D05 mandates graceful degradation—if a provider fails discovery, its previously cached models remain available with a stale flag until the next successful discovery or explicit timeout.

The selection rules (L01–L05) govern model selection: L01 mandates score-based ranking as the primary selection criterion; L02 requires the fallback chain (score,tier,cost by default) to execute in order when the primary criterion yields ties; L03 mandates tier-based filtering when the request specifies a minimum tier; L04 requires capability matching—models without the requested capabilities must be excluded before scoring; L05 mandates load distribution fairness: among providers with equivalent composite scores (difference < 0.01), selection must distribute requests with uniform probability.

The testing rules (T01–T04) establish quality gates: T01 mandates 85% unit test coverage for all internal/verifier/ packages; T02 requires integration tests for each of the four challenge scripts; T03 mandates that all challenge scripts pass in CI before any pull request affecting the verifier subsystem can be merged; T04 requires performance regression detection—any change that increases the p99 verification latency by more than 10% must be flagged in CI and reviewed.

The operations rules (O01–O03) cover deployment and runtime: O01 mandates automatic rollback if the verifier health check fails for more than 2 minutes post-deployment; O02 requires Prometheus metrics for all verifier operations with defined alert thresholds; O03 mandates an incident response runbook for verifier-related outages, including a decision tree for disabling the verifier via LLMSVERIFIER_ENABLED=false as an emergency mitigation.

Two additional documents are updated during Phase 1. CLAUDE.md at the repository root receives a new section describing the verifier subsystem architecture and its interaction points with the translation engine. AGENTS.md (the agent configuration file for AI-assisted development) receives updated context about the internal/verifier/ package structure, the location of key interfaces, and the rule identifiers from the constitution that should be referenced when generating code. These updates ensure that AI-assisted development tools have accurate context for the new subsystem.

The constitution is a living document governed by an amendment process: any change to a rule requires (a) a pull request with rationale, (b) review by at least two subsystem owners, (c) update of the rule’s version timestamp, and (d) propagation of the change to all code comments referencing the rule ID. Rules marked with [IMMUTABLE] in the constitution—specifically S01 (weight normalization), D01 (registry SSOT), and L05 (fairness)—cannot be amended without a formal architectural review and sign-off from the technical lead.

Phase 1 concludes when all five deliverables are in place: the go.mod resolves without errors and all 18 dependency entries are validated; the internal/verifier/ directory tree is created with stub files and documented package structure; the LLMsVerifierConfig struct is defined and the configuration loader recognizes all 36 environment variables; the VerifiedProvider bridge interface is defined with both adapter struct types; and the CONSTITUTION.md document is created with all 33 rules mapped and traceable. At this point, the codebase compiles successfully with go build ./..., all existing tests pass, and no verifier codepaths are active in production. The foundation is ready for Phase 2: Integration and Verification Pipeline Development.

# 3. Phase 2: Core Verification Engine Integration

Phase 2 forms the operational heart of the LLMsVerifier integration by establishing the full verification engine within the HelixTranslate service boundary. Where Phase 1 concentrated on configuration scaffolding and service discovery, Phase 2 moves into implementation territory: constructing the Go-based verifier client, defining the eight-step pipeline architecture, implementing each verification stage from existence checks through final validation, and wiring the entire apparatus into the existing HelixTranslate startup sequence. The deliverables of this phase are concrete, production-hardened Go source files that reside in internal/verifier/ and are imported by cmd/helix-translate/main.go. Every component introduced in this chapter is designed with observability, fault tolerance, and horizontal scalability as first-class concerns. The design assumes that the verifier may reside on a separate host, may experience transient failures under load, and must not block the translation hot path for longer than strictly necessary.

The architectural philosophy guiding this phase is one of defensive composition: each verification step is an isolated unit that exposes a common Step interface, participates in a group-based execution strategy (parallel versus sequential), carries its own timeout budget, and reports success or failure through a uniform StepResult structure. Steps that are marked as critical can halt the entire pipeline and prevent a model from entering the active pool, while non-critical steps merely contribute to a composite score. This distinction allows HelixTranslate to adopt a graduated gating strategy—models must pass all critical checks but can be admitted with warnings on secondary dimensions such as advanced feature availability or cost competitiveness. The pipeline is orchestrated by a VerificationPipeline struct that uses Go’s errgroup package for concurrent step execution within Group 1, followed by a straightforward sequential loop for Group 2. Retry logic with exponential backoff and circuit-breaker awareness protects against transient network failures and thundering-herd scenarios when multiple verification cycles are triggered simultaneously.

Throughout this chapter, references to file paths assume the standard Go project layout: domain logic lives under internal/verifier/, configuration structures are defined in internal/config/, shared cache abstractions reside in internal/cache/, and the service entry point is cmd/helix-translate/main.go. All timeout values, retry parameters, and threshold constants presented here are defaults that can be overridden through the LLMsVerifierConfig structure documented in Phase 1. The implementation also respects context cancellation, ensuring that a shutdown signal propagates cleanly through long-running verification steps and causes the pipeline to return immediately rather than hanging on an outbound HTTP call.

## 3.1 Verifier Client Initialization

The first concrete task in Phase 2 is to create the VerifierClient struct and its constructor, which encapsulates all communication between HelixTranslate and the LLMsVerifier backend service. This client is intentionally thin: it is responsible for connection management, request signing via JWT bearer tokens, and response deserialization, but it delegates all business logic to the pipeline layer above it. Keeping the client thin simplifies unit testing—mocking the verifier backend requires only a small HTTP test server—and reduces the blast radius of any API contract changes on the verifier side.

The client is defined in internal/verifier/client.go. It holds four fields: an *http.Client instance configured with a timeout derived from the global configuration, a baseURL string representing the verifier service endpoint, an apiKey used for Bearer-token authentication in every outbound request, and a timeout field cached locally for diagnostic logging. The constructor NewVerifierClient performs strict validation: both APIURL and APIKey are required fields, and the function returns an explicit error rather than silently substituting defaults for values that represent security-sensitive or connectivity-critical configuration. The timeout is sourced from cfg.CacheTTL as a sensible default, but falls back to thirty seconds if that value is zero, ensuring that the client is usable even in minimally configured deployments.

CODE BLOCK 1: internal/verifier/client.go

type VerifierClient struct {
    httpClient *http.Client
    baseURL    string
    apiKey     string
    timeout    time.Duration
}

func NewVerifierClient(cfg *config.LLMsVerifierConfig) (*VerifierClient, error) {
    if cfg.APIURL == "" { return nil, errors.New("APIURL is required") }
    if cfg.APIKey == "" { return nil, errors.New("APIKey is required") }
    timeout := cfg.CacheTTL
    if timeout == 0 { timeout = 30 * time.Second }
    return &VerifierClient{
        httpClient: &http.Client{Timeout: timeout},
        baseURL:    strings.TrimRight(cfg.APIURL, "/"),
        apiKey:     cfg.APIKey,
        timeout:    timeout,
    }, nil
}

func (c *VerifierClient) Ping(ctx context.Context) error {
    req, err := http.NewRequestWithContext(ctx, "GET", c.baseURL+"/health", nil)
    if err != nil { return err }
    req.Header.Set("Authorization", "Bearer "+c.apiKey)
    resp, err := c.httpClient.Do(req)
    if err != nil { return err }
    defer resp.Body.Close()
    if resp.StatusCode != http.StatusOK { return fmt.Errorf("verifier unhealthy: %d", resp.StatusCode) }
    return nil
}

The Ping method is the simplest possible health-check: it sends a GET request to the verifier’s /health endpoint, injects the Bearer token into the Authorization header, and validates that the response status is exactly 200 OK. This method is intentionally lightweight so that it can be called frequently during startup and during periodic liveness checks without placing meaningful load on either service. The method respects context cancellation, meaning that if the parent context expires or is cancelled, the outbound HTTP request will abort immediately rather than continuing to occupy a connection slot.

During service startup in cmd/helix-translate/main.go, the client initialization must occur after configuration parsing but before the translation service begins accepting traffic. The recommended startup sequence is: parse flags and environment variables into config.LLMsVerifierConfig; invoke NewVerifierClient(cfg) and check the returned error, logging a Fatal if either required field is missing; then call WaitForHealthy (defined below) with a context bounded by a configurable maximum wait duration, typically thirty to sixty seconds. Only after the verifier reports a healthy status does the service proceed to initialize its model pool and start the HTTP or gRPC server. This ordering guarantees that no translation request can arrive before the verification subsystem is operational.

Beyond basic connectivity, the client struct serves as the single point of configuration for HTTP connection pooling. The http.Client instantiated by the constructor uses Go’s default transport, which already supports persistent connections and connection reuse. For high-throughput deployments, operators may wish to customize the transport with MaxIdleConns, MaxIdleConnsPerHost, and IdleConnTimeout values. Because the transport is created inside the constructor, this customization can be exposed through additional fields in LLMsVerifierConfig without changing the call sites of NewVerifierClient. The key design invariant is that every outbound request to the verifier service is made through this single client instance, ensuring consistent timeout behavior and authentication across all verification operations.

CODE BLOCK 2: internal/verifier/health.go

func (c *VerifierClient) WaitForHealthy(ctx context.Context, maxWait time.Duration) error {
    deadline := time.Now().Add(maxWait)
    for time.Now().Before(deadline) {
        if err := c.Ping(ctx); err == nil { return nil }
        time.Sleep(time.Second)
    }
    return fmt.Errorf("verifier not healthy after %v", maxWait)
}

The WaitForHealthy helper complements Ping by providing a blocking poll loop with a hard deadline. It is intended for use exclusively during startup, when HelixTranslate must delay its own readiness until the verifier is available. The loop polls once per second, a cadence chosen to be frequent enough to minimize startup latency without generating excessive log noise or network traffic. The deadline is computed from maxWait, which should be provided from configuration (e.g., cfg.StartupMaxWait) so that operators can tune it based on their deployment topology. If the verifier does not become healthy within the allotted window, the function returns a descriptive error that should be treated as fatal by the caller: attempting to operate a translation service without a functioning verification backend violates the safety guarantees of the integrated system.

## 3.2 The 8-Step Verification Pipeline

With the client initialized, the next deliverable is the pipeline orchestrator that sequences the eight verification steps. The pipeline is the central abstraction of Phase 2: it receives a model identifier, coordinates the execution of all verification handlers, aggregates their individual results into a composite report, and makes the final admission decision. The design splits the eight steps into two execution groups based on dependency constraints and latency characteristics.

Group 1 contains the first four steps—Existence, Responsiveness, Feature Detection, and Code Visibility. These steps are independent of one another and are relatively fast (timeouts ranging from five to twenty seconds). They are executed in parallel using an errgroup.Group, which both bounds concurrency and provides unified error propagation: if any critical step in Group 1 fails, the group context is cancelled and the remaining goroutines receive the cancellation signal, preventing wasted work. Group 2 contains the final four steps—Coding Challenge, Performance, Cost Analysis, and Final Validation. These steps must run sequentially because each step may depend on the results or side effects of its predecessor. For example, the Performance benchmark may use a model configuration discovered during Feature Detection, and Final Validation cannot execute until all prior results are available.

TABLE 1: Pipeline Step Mapping

| Step | Name | Handler File | Timeout | Critical | Parallel Group |
| --- | --- | --- | --- | --- | --- |
| 1 | Existence | internal/verifier/existence.go | 5s | Yes | Group 1 |
| 2 | Responsiveness | internal/verifier/responsive.go | 10s | Yes | Group 1 |
| 3 | Feature Detection | internal/verifier/feature_detect.go | 15s | No | Group 1 |
| 4 | Code Visibility | internal/verifier/code_visibility.go | 20s | No | Group 1 |
| 5 | Coding Challenge | internal/verifier/coding_challenge.go | 60s | No | Group 2 |
| 6 | Performance | internal/verifier/perf.go | 120s | No | Group 2 |
| 7 | Cost Analysis | internal/verifier/cost.go | 10s | No | Group 2 |
| 8 | Final Validation | internal/verifier/validation.go | 5s | Yes | Group 2 |

Each step in the pipeline implements the Step interface, which normalizes interaction between the orchestrator and the individual handlers regardless of their internal complexity.

CODE BLOCK 3: Pipeline with Parallel Groups

type Step interface {
    Name() string
    Execute(ctx context.Context, modelID string) (*StepResult, error)
    Timeout() time.Duration
    IsCritical() bool
}

type VerificationPipeline struct {
    group1 []Step // parallel: existence, responsive, feature, code
    group2 []Step // sequential: coding, perf, cost, validation
}

func (p *VerificationPipeline) Run(ctx context.Context, modelID string) (*PipelineResult, error) {
    g, ctx := errgroup.WithContext(ctx)
    results := make([]*StepResult, 0, 8)

    // Group 1: parallel
    for _, step := range p.group1 {
        s := step
        g.Go(func() error { r, err := s.Execute(ctx, modelID); results = append(results, r); return err })
    }
    if err := g.Wait(); err != nil { return nil, err }

    // Group 2: sequential
    for _, step := range p.group2 {
        r, err := step.Execute(ctx, modelID)
        results = append(results, r)
        if err != nil && step.IsCritical() { return nil, err }
    }
    return aggregateResults(results), nil
}

The Step interface enforces four methods. Name() returns a human-readable identifier used for logging, metrics tagging, and error messages. Execute() performs the actual verification work against a specific model identifier and returns a *StepResult containing a boolean Passed field, structured output data, and timing metadata. Timeout() declares the maximum duration the step is allowed to run before its context is cancelled. IsCritical() determines whether a failure in this step should cause the entire pipeline to abort. This last attribute is what enables the graduated admission policy: Existence and Responsiveness are critical because a model that does not exist or cannot respond is fundamentally unusable, while Feature Detection and Code Visibility are non-critical because their absence only limits functionality rather than preventing basic operation.

The VerificationPipeline.Run method is the engine’s entry point. It begins by creating an errgroup.WithContext(ctx), which derives a child context that is cancelled if any goroutine in the group returns a non-nil error. This is essential for the Group 1 parallel execution: if the Existence check fails critically, the derived context is cancelled, causing in-flight Feature Detection and Code Visibility calls to abort early. After Group 1 completes (either successfully or with a critical failure), Group 2 executes in a simple for loop. Each step’s result is appended to the shared results slice, and critical failures immediately halt further progress. The final call to aggregateResults computes the PipelineResult, including the overall pass/fail determination and a summary of per-step outcomes.

Individual steps, particularly those that make network calls to external model APIs, are subject to transient failures. To prevent a single timeout or 503 Service Unavailable from causing a model to be incorrectly rejected, each step’s Execute method should be wrapped in a retry decorator. The retry logic uses exponential backoff with jitter to avoid synchronized retry storms, and it respects the circuit-breaker pattern by tracking recent failure rates and temporarily bypassing steps that have exceeded a failure threshold.

CODE BLOCK 4: Retry with Circuit Breaker

func executeStepWithRetry(step Step, ctx context.Context, modelID string, cfg RetryConfig) (*StepResult, error) {
    var lastErr error
    for attempt := 0; attempt < cfg.MaxAttempts; attempt++ {
        if attempt > 0 { time.Sleep(cfg.Backoff * time.Duration(1<<attempt)) }
        result, err := step.Execute(ctx, modelID)
        if err == nil { return result, nil }
        lastErr = err
        if step.IsCritical() && attempt < cfg.MaxAttempts-1 { continue }
    }
    return nil, fmt.Errorf("step %s failed after %d attempts: %w", step.Name(), cfg.MaxAttempts, lastErr)
}

The executeStepWithRetry function applies a configurable number of retry attempts with exponential backoff. The backoff calculation uses cfg.Backoff * time.Duration(1<<attempt), producing delays that double on each subsequent retry: if the base backoff is one second, the delays are one second, two seconds, and four seconds for attempts two, three, and four respectively. This aggressive backoff prevents the verifier client from hammering an already-stressed upstream API. The loop continues only for critical steps: if a non-critical step fails on every attempt, the function returns the final error but does not propagate it as a pipeline-halting failure. Instead, the caller records the step as failed but allows subsequent steps to proceed. For critical steps, the loop exhausts all retries before returning the wrapped error, which VerificationPipeline.Run then treats as a reason to abort the entire pipeline. The circuit-breaker integration, while not shown inline here, is realized by checking a CircuitBreaker.Allow() predicate at the start of Execute; if the breaker is open, the method returns immediately with a sentinel error that bypasses the retry loop.

## 3.3 Existence and Responsiveness Verification

The first two pipeline steps establish the most fundamental prerequisites: that the model identifier corresponds to a real, queryable model in the target provider’s catalog, and that the model’s inference endpoint responds within acceptable latency. These checks are both critical and fast, making them ideal candidates for Group 1 parallel execution.

Existence verification queries the model provider’s API (or the verifier service’s cached model registry) to confirm that the model ID is valid and the model is not deprecated or access-restricted. Because model catalogs change infrequently, the existence check benefits heavily from caching. A positive result is cached for five minutes, while a negative result is cached for thirty seconds to prevent rapid re-querying of a model that is legitimately unavailable. The cache key is a composite string formed as "existence:" + modelID, namespaced to avoid collisions with other cached verification data.

CODE BLOCK 5: Existence and Responsiveness with Caching

func (v *Verifier) VerifyModelExistence(ctx context.Context, modelID string) (bool, error) {
    if cached, ok := v.cache.Get("existence", modelID); ok {
        return cached.(bool), nil
    }
    exists, err := v.client.CheckModelExists(ctx, modelID)
    if err == nil { v.cache.Set("existence", modelID, exists, 5*time.Minute) }
    return exists, err
}

The VerifyModelExistence method begins by consulting the cache abstraction injected into the Verifier struct at construction time. The cache interface is defined in internal/cache/ and supports pluggable backends (in-memory LRU for single-instance deployments, Redis for replicated deployments). If a cached value is found, it is returned immediately without any network call, reducing the latency of the Existence step to microseconds. On a cache miss, the method delegates to v.client.CheckModelExists, which performs an HTTP HEAD or GET request against the verifier service’s model registry endpoint. The result is written back to the cache only on success, ensuring that transient errors do not poison the cache with false negatives.

Responsiveness verification complements existence by measuring the round-trip time to the model’s inference endpoint. This step does not perform a full translation; instead, it sends a minimal prompt (such as a single-word echo request) and validates that a response is received within the ten-second timeout. The measured latency is recorded in the StepResult and contributes to the composite health score, but the step’s criticality is based solely on whether any response is received at all. A model that exists but cannot serve inference within the timeout window is treated as unavailable and is not admitted to the active pool. Like existence, responsiveness results are cached, but with a shorter TTL of one minute to ensure that the system reacts promptly to restored connectivity.

Together, these two steps form the “gatekeeping” layer of the verification pipeline. They are the fastest steps but carry the highest stakes: a failure here means the model is either phantom or unreachable, and no amount of feature richness or performance benchmarking can compensate. The caching strategy is particularly important at scale, where hundreds of models may be verified in a tight loop during a provider catalog refresh. Without caching, the system would generate a thundering herd of existence queries against the verifier service; with caching, only the first verification of each model in a five-minute window incurs network overhead.

## 3.4 Feature Detection and Code Visibility

Once a model’s existence and basic responsiveness are confirmed, the pipeline proceeds to assess its functional capabilities. Feature Detection enumerates which LLM capabilities are supported by the target model, while Code Visibility evaluates the model’s effectiveness with programming-language content. These two steps are non-critical because HelixTranslate can operate in a degraded mode when advanced features are unavailable, but their results are essential for routing decisions and for presenting accurate capability metadata to downstream consumers.

Feature detection uses a capability bitmap approach, which is both compact and efficient for comparison operations. Each capability is assigned a bit position in a uint32 mask, allowing the full feature set of a model to be represented as a single integer. This representation enables fast subset queries—for example, checking whether a model supports both streaming and function calling is a single bitwise AND operation rather than a map lookup or string comparison.

CODE BLOCK 6: Feature Detection

type CapabilityBitmap uint32
const (
    CapStreaming CapabilityBitmap = 1 << iota
    CapFunctionCalling
    CapVision
    CapCodeGeneration
    CapJSONMode
    CapSystemPrompts
    CapLargeContext
    CapMultilingual
)

func DetectFeatures(ctx context.Context, client VerifierClient, modelID string) (CapabilityBitmap, error) {
    caps := CapabilityBitmap(0)
    if hasStreaming(ctx, client, modelID) { caps |= CapStreaming }
    if hasFunctions(ctx, client, modelID) { caps |= CapFunctionCalling }
    if hasVision(ctx, client, modelID) { caps |= CapVision }
    return caps, nil
}

The CapabilityBitmap type defines eight capability flags at present, with the most significant bit positions reserved for future expansion. The DetectFeatures function initializes an empty bitmap and then probes each capability independently. Each probe function (hasStreaming, hasFunctions, hasVision) sends a targeted test request to the model: hasStreaming checks whether the model returns a text/event-stream response for a streaming-enabled request; hasFunctions sends a prompt with a tool definition and validates that the model’s response includes a structured tool call; hasVision submits a prompt containing a base64-encoded image and checks for coherent visual understanding in the response. Each probe is wrapped in its own timeout context (typically three to five seconds) so that a slow probe for one capability does not block the detection of others.

TABLE 2: Feature Flags to HelixTranslate Capabilities

| Feature Flag | Bit Value | HelixTranslate Capability | Fallback Behavior When Absent |
| --- | --- | --- | --- |
| CapStreaming | 0x01 | Real-time translation with incremental output | Buffer complete response before delivering to client |
| CapFunctionCalling | 0x02 | Structured glossary/terminology injection via tools | Prepend glossary terms to system prompt |
| CapVision | 0x04 | Translation of image-embedded documents (OCR + translate) | Reject image inputs with unsupported-media error |
| CapCodeGeneration | 0x08 | Context-aware code translation with syntax preservation | Use generic text translation with code-postprocessing |
| CapJSONMode | 0x10 | Structured output schemas (response format enforcement) | Parse free-form response with JSON heuristics |
| CapSystemPrompts | 0x20 | Per-request behavior customization via system messages | Embed instructions in the user prompt prefix |
| CapLargeContext | 0x40 | Document-level translation (>32K tokens input) | Split document into chunks with overlap stitching |
| CapMultilingual | 0x80 | Single-model multi-directional translation | Route through language-pair-specific model selection |

Table 2 maps each feature flag to the corresponding HelixTranslate capability and describes the fallback strategy used when the flag is not set. This mapping is the bridge between raw model capability detection and actionable routing logic. For example, when CapStreaming is absent, the translation handler switches from a streaming response writer to a full-response buffer, delivering the complete translation only after the model finishes generation. When CapVision is absent, the API layer returns a 422 Unprocessable Entity response with a descriptive error code, rather than attempting translation and producing garbled output. The fallback behaviors are implemented in the translation handlers themselves, which read the model’s cached capability bitmap at request time.

Code Visibility evaluation assesses whether the model can accurately process and translate programming language content. This step is distinct from CapCodeGeneration because a model may support generating code (the ability to produce syntactically valid output) without correctly translating existing code comments, variable names, or string literals between natural languages. The Code Visibility step sends a curated set of code snippets containing translatable comments and documentation strings, then evaluates whether the model preserves syntax structure while accurately translating the natural-language content. The evaluation uses a combination of static analysis (AST parsing to verify structural integrity) and semantic similarity scoring (comparing translated comments against reference translations using embedding-based cosine similarity). Models that score below a configurable threshold on code visibility are still admitted to the pool but are excluded from the code-translation routing tier, ensuring that sensitive programming content is not routed to linguistically capable but code-naive models.

## 3.5 Coding Challenge and Performance Benchmarking

Group 2 of the pipeline begins with two resource-intensive steps: the Coding Challenge and the Performance Benchmark. These steps are sequential because both generate load on the target model, and running them concurrently would skew latency measurements and potentially trigger rate limiting from the model provider.

The Coding Challenge step is a specialized variant of Code Visibility that focuses on active problem-solving rather than passive translation. It presents the model with a small set of well-known coding problems (e.g., implementing a specific algorithm, fixing a buggy function, or explaining a code snippet’s behavior in another language) and evaluates the correctness of the response. This step serves two purposes: it validates that the model has retained its coding reasoning capabilities under the target inference configuration, and it produces a confidence score that feeds into the model’s overall quality rating. The step is non-critical because a model that fails the coding challenge may still be perfectly adequate for general text translation, but the failure is recorded and used to downgrade the model’s ranking in the selection algorithm.

The Performance Benchmark step is the longest-running step in the entire pipeline, with a timeout budget of 120 seconds. It measures the model’s end-to-end translation latency across a representative sample set, computing percentile distributions and throughput metrics that directly inform routing decisions. The benchmark protocol follows a strict measurement discipline to ensure reproducible and comparable results across models and providers.

CODE BLOCK 7: Performance Benchmark

func BenchmarkTranslation(ctx context.Context, modelID string, samples []string) (*PerfResult, error) {
    var latencies []time.Duration
    var tokens int
    for _, text := range samples {
        start := time.Now()
        result, err := client.Translate(ctx, modelID, text)
        if err != nil { return nil, err }
        latencies = append(latencies, time.Since(start))
        tokens += result.TokenCount
    }
    return &PerfResult{
        P50Latency: percentile(latencies, 0.50),
        P95Latency: percentile(latencies, 0.95),
        P99Latency: percentile(latencies, 0.99),
        TokensPerSec: float64(tokens) / totalTime.Seconds(),
    }, nil
}

The BenchmarkTranslation function takes a context, a model identifier, and a slice of sample texts of varying lengths. It iterates over each sample, records the wall-clock latency of the translation call, and accumulates the total token count from the response metadata. The function returns a PerfResult struct containing the P50, P95, and P99 latency percentiles, along with the average tokens-per-second throughput. These metrics are computed using a standard percentile function that sorts the latency slice and indexes into the sorted array.

TABLE 3: Benchmark Parameters

| Parameter | Value | Description |
| --- | --- | --- |
| Warm-up iterations | 3 | Performed before measurement to populate caches and establish connection pools; results are discarded |
| Sample texts | 10 | Curated to cover varied lengths from 100 to 5,000 characters, spanning short phrases, paragraphs, and multi-paragraph documents |
| Measurement duration | 60s maximum | Hard cap per model to prevent benchmark runs from monopolizing the verification worker; early termination if all samples complete sooner |
| P95 TTFT target | < 5s | Time-to-first-token target; models exceeding this threshold receive a latency penalty in the scoring algorithm |
| P50 TPS target | > 10 | Median tokens-per-second target; models below this threshold are flagged as low-throughput and deprioritized in routing |

Table 3 enumerates the benchmark’s measurement parameters. The warm-up iterations are critical for fairness: without them, cold-start models (or models accessed over freshly established TLS connections) would report artificially high latencies that do not reflect steady-state performance. The ten sample texts are drawn from a curated corpus stored in internal/verifier/benchmark_samples.json, which includes short phrases (100 characters), standard paragraphs (1,000 characters), and long-form documents (5,000 characters) across multiple languages and domains. This diversity ensures that the benchmark score reflects real-world translation workloads rather than a single text length. The 60-second measurement cap prevents a single slow model from blocking the verification pipeline indefinitely; if all samples are not processed within the cap, partial results are extrapolated with a warning annotation. The P95 TTFT and P50 TPS targets are service-level objectives that feed into the admission scoring: a model meeting both targets receives a latency bonus, while a model missing either receives a penalty that affects its position in the routing priority queue.

The PerfResult is persisted alongside the model’s record in the verification cache, where it is refreshed on each scheduled verification cycle. Translation request handlers query this cached performance data when selecting a model from the active pool, preferring models with lower P95 latency for latency-sensitive requests and models with higher TPS for throughput-oriented batch jobs.

## 3.6 Cost Analysis and Final Validation

The final two steps of the pipeline transition from technical measurement to economic assessment and composite decision-making. Cost Analysis evaluates the financial efficiency of using the model for translation workloads, while Final Validation aggregates all preceding step results into a definitive admission verdict.

Cost analysis operates on the pricing data exposed by each model provider, which typically reports costs as separate rates for input tokens and output tokens. Because different providers use different pricing granularities (per 1K tokens, per 1M tokens, per character) and currencies, a normalization step is required before costs can be compared across the model pool.

CODE BLOCK 8: Cost Normalization and Final Validation

func NormalizeCost(providerID string, inputCost, outputCost float64) float64 {
    // Normalize to cost per 1M tokens across all providers
    total := inputCost + outputCost*2 // weight output higher
    return 10.0 * math.Exp(-total/10.0) // exponential decay score 0-10
}

func FinalValidation(results []*StepResult) *VerificationReport {
    passed := 0
    for _, r := range results { if r.Passed { passed++ } }
    return &VerificationReport{
        TotalSteps: len(results),
        Passed: passed,
        Failed: len(results) - passed,
        OverallPass: passed >= 6, // 75% threshold
    }
}

The NormalizeCost function converts raw pricing data into a dimensionless score on a 0-to-10 scale, where 10 represents the most cost-effective model and 0 represents the most expensive. The normalization formula uses an exponential decay: 10.0 * math.Exp(-total/10.0), where total is the weighted sum of input and output costs. Output tokens are weighted at 2x relative to input tokens because translation workloads typically generate output that is comparable in length to the input, and in many language pairs the output is longer due to morphological expansion. The exponential decay ensures that the score remains bounded and that small differences in low-cost models are amplified while large differences among high-cost models are compressed. For example, a model costing $0.50 per 1M tokens receives a score near 9.5, while a model costing $20.00 per 1M tokens receives a score near 1.4. This score is stored in the model’s metadata and used by the cost-aware router to prefer economical models when quality differences are negligible.

Cost analysis also accounts for provider-specific billing models. Some providers charge for API calls in addition to token consumption; others offer volume discounts or reserved throughput pricing. The cost step queries the verifier service’s pricing endpoint, which maintains a normalized pricing database across all supported providers. The step’s timeout is intentionally short (10 seconds) because pricing data is cached at the verifier level and should not require live API calls.

The Final Validation step is the pipeline’s terminal node. It receives the slice of all StepResult values produced by the preceding seven steps and computes the aggregate VerificationReport. The report contains the total number of steps, the count of passed and failed steps, and a boolean OverallPass field that applies the admission threshold. The default threshold requires at least six of eight steps to pass, corresponding to a 75% success rate. This threshold is configurable via LLMsVerifierConfig.MinPassingSteps and can be tightened or relaxed based on operational requirements.

The threshold logic is intentionally lenient on non-critical steps. Because only three steps are marked as critical (Existence, Responsiveness, and Final Validation itself), a model can fail up to two non-critical steps and still achieve overall passage. For example, a model that passes Existence and Responsiveness but fails Feature Detection (because it lacks streaming support) and Code Visibility (because it performs poorly on code translation) would score six of eight passes, clearing the threshold and being admitted as a general-purpose text translation model with noted limitations. Conversely, a model that passes all non-critical steps but fails either Existence or Responsiveness is automatically rejected regardless of its other scores, because a non-existent or unreachable model cannot perform any translation.

The VerificationReport is the return value of VerificationPipeline.Run and is consumed by two downstream systems. First, it is written to the model cache, where the OverallPass flag determines whether the model is included in the active translation pool. Second, it is emitted as a structured log event and a Prometheus metric, enabling operations dashboards to track verification success rates, per-step failure frequencies, and model pool health over time. When a model transitions from passing to failing (or vice versa) between verification cycles, an alert is triggered so that operators can investigate provider outages, API changes, or model deprecation events.

The wiring of the entire Phase 2 engine into HelixTranslate is completed in cmd/helix-translate/main.go. After the configuration is loaded and the verifier client is initialized (as described in Section 3.1), the VerificationPipeline is constructed with its eight steps populated from the handler files in internal/verifier/. The pipeline is then passed to a background verification worker that runs on a configurable interval (default: five minutes), cycling through all registered models and refreshing their verification reports. The worker uses a bounded goroutine pool to control concurrency, ensuring that the verification load does not overwhelm either the HelixTranslate host or the upstream model providers. On each cycle, models with updated reports are re-evaluated for pool membership, and the translation router is notified of any changes to the active model set.

Phase 2 thus delivers a fully autonomous verification subsystem that continuously assesses model health, capability, performance, and cost, making dynamic admission decisions without human intervention. The combination of parallel fast checks, sequential deep checks, retry resilience, and composite scoring provides a robust foundation for the intelligent routing layer that will be built in Phase 3.

# 4. Phase 3: Scoring Engine and Score Adapter

The scoring engine constitutes the analytical core of the LLMsVerifier integration, transforming raw benchmark telemetry into actionable, ranked intelligence that HelixTranslate can consume for provider selection. This chapter documents the complete implementation of the ScoringEngine type, its five-component weighted scoring model, the composite score aggregation pipeline, the ScoreAdapter service that bridges LLMsVerifier’s internal score representation to HelixTranslate’s provider metadata model, and the persistent history subsystem that enables longitudinal trend analysis. Phase 3 is the longest-running stage of the integration and must be designed for both throughput — processing hundreds of score recalculations per evaluation cycle — and operational longevity, maintaining multi-year score archives without degradation to the translation system’s cold-path latency.

## 4.1 Scoring Engine Initialization

The ScoringEngine is instantiated once at application startup and bound to the shared SQLite database handle that Phase 1 established. Its lifecycle is managed by the dependency-injection container defined in cmd/helix-translate/main.go, where the engine is registered as a singleton service under the interface verifier.ScoringProvider. The constructor receives four dependencies: the database connection (*sql.DB), an HTTP client for outbound benchmark requests, a ScoreWeights value object, and a structured logger. Each dependency is validated before assignment, and the constructor returns a descriptive error if any invariant is violated.

### 4.1.1 Configuration Options

The ScoreWeights struct and its surrounding configuration are populated from the [verifier.scoring] TOML stanza in config.toml. The scoring subsystem supports two operational profiles: "standard" and "enhanced". In "standard" mode, scores are calculated directly from the latest benchmark run with no historical blending. In "enhanced" mode, the engine applies a seven-day exponential moving average (EMA) to each component before computing the composite, smoothing transient spikes caused by provider-side rate-limiting or temporary capacity reductions. HelixTranslate deployments default to "enhanced" mode in production because translation workloads are cost-sensitive and require stable rankings over multi-day horizons.

The full configuration surface is itemised in Table 1.

Table 1 — Scoring Engine Configuration Options

| Option | Type | Default | Description |
| --- | --- | --- | --- |
| Mode | string | "standard" | "standard" or "enhanced"; enhanced enables 7-day EMA smoothing |
| WeightSpeed | float64 | 0.20 | Response speed weight in composite calculation |
| WeightCost | float64 | 0.30 | Cost-effectiveness weight; highest in HelixTranslate profile |
| WeightEfficiency | float64 | 0.25 | Token-efficiency weight; output-per-input ratio |
| WeightCapability | float64 | 0.20 | Capability weight; challenge pass-rate normalised |
| WeightRecency | float64 | 0.05 | Model recency weight; exponential age decay |
| CacheTTL | duration | 1h | In-memory positive-score cache TTL |
| DBPath | string | ./data/verifier.db | Path to the score-history SQLite database |

The weight values in Table 1 reflect the HelixTranslate-optimised profile, not the generic LLMsVerifier defaults. The rationale for this redistribution — reducing the emphasis on raw speed and recency while elevating cost and efficiency — is explored in detail in Section 4.2. The CacheTTL controls how long a fully resolved CompositeScore remains valid in the process-local LRU cache. A one-hour TTL provides a practical balance: short enough to react to daily provider price changes or model deprecations, long enough to avoid redundant database queries during high-volume translation batches that may invoke Adapt dozens of times per document.

### 4.1.2 Engine Constructor

The constructor in Code Block 1 performs three critical initialisation steps. First, it invokes validateWeights, which enforces the mathematical invariant that the five component weights must sum to 1.0 within a tolerance of 0.001. This prevents subtle ranking drift caused by unconstrained weight vectors. Second, it allocates an LRU cache with a capacity of 1,000 entries. Given that the HelixTranslate production fleet currently evaluates approximately 40 active provider-model pairs, this cache comfortably retains the entire working set with a 25× headroom factor for A/B test models and seasonal provider additions. Third, the constructor stores the dependencies in the struct fields, ensuring that the engine holds no nil references after a successful return.

Code Block 1 — Scoring Engine Constructor and Weight Validation

type ScoringEngine struct {
    db      *sql.DB
    client  *http.Client
    weights ScoreWeights
    cache   *lru.Cache
    mu      sync.RWMutex
    logger  *log.Logger
}

func NewScoringEngine(db *sql.DB, client *http.Client, weights ScoreWeights, logger *log.Logger) (*ScoringEngine, error) {
    if err := validateWeights(weights); err != nil {
        return nil, err
    }
    cache, _ := lru.New(1000)
    return &ScoringEngine{db: db, client: client, weights: weights, cache: cache, logger: logger}, nil
}

func validateWeights(w ScoreWeights) error {
    sum := w.Speed + w.Cost + w.Efficiency + w.Capability + w.Recency
    if math.Abs(sum-1.0) > 0.001 {
        return fmt.Errorf("weights must sum to 1.0, got %.3f", sum)
    }
    return nil
}

The sync.RWMutex (mu) serialises concurrent access to the LRU cache. In practice, the cache is read-heavy — once a model’s composite score is resolved, subsequent translation requests for the same language pair and provider hit the read-locked fast path. Write locks are acquired only on cache misses and during cache invalidation triggered by the CacheTTL expiry. The database handle (db) is the same pooled SQLite connection used by the benchmark store and challenge bank, so no additional connection pool tuning is required at the scoring layer.

## 4.2 Five-Component Score Calculation

The composite score is a weighted sum of five normalised component scores, each mapped to the range [0, 10]. The choice of five components reflects the operational realities of running a translation service: users demand accurate output (capability), operators must control per-token spend (cost), throughput scales with latency (speed), input-billing models reward token efficiency (efficiency), and newer models generally outperform older ones on multilingual benchmarks (recency). The mathematical formulation of each component is intentionally simple — logarithmic, linear, or ratio-based — to guarantee monotonicity, computational stability, and ease of debugging when a model’s rank shifts unexpectedly.

### 4.2.1 Weight Comparison: HelixAgent versus HelixTranslate

Table 2 contrasts the default weight vectors shipped with the upstream LLMsVerifier project (“HelixAgent”) against the values calibrated for HelixTranslate. The redistribution is the product of two months of production A/B testing across the six core language pairs supported by the translation service.

Table 2 — Weight Comparison: HelixAgent Defaults versus HelixTranslate Optimised

| Component | HelixAgent Default | HelixTranslate Optimised | Rationale |
| --- | --- | --- | --- |
| Response Speed | 25% | 20% | Translation tolerates latency because documents are processed asynchronously; real-time chat demands faster turnaround |
| Cost | 25% | 30% | Translation workloads are token-volume heavy; a 1-cent per-million-token price delta compounds to thousands of dollars monthly at scale |
| Efficiency | 20% | 25% | Token efficiency is critical for translation because providers bill by input tokens; efficient models produce equivalent translations with fewer prompt tokens |
| Capability | 20% | 20% | Unchanged — translation quality must remain the floor constraint; no reduction in capability weight is acceptable |
| Recency | 10% | 5% | Model age matters less for translation than for general reasoning; established multilingual models retain competitiveness over longer horizons |

The most significant change is the elevation of the Efficiency component from 20% to 25%. In HelixTranslate’s workload profile, translation prompts are long (hundreds to thousands of source-language tokens), and providers charge by input token count. A model that can achieve the same BLEU-equivalent quality with 30% fewer prompt tokens — for example, by accepting a shorter system instruction or by exhibiting less instruction-following overhead — delivers a direct cost reduction proportional to that efficiency gain. The 5-percentage-point reallocation from Recency to Efficiency reflects this economic reality: a two-year-old multilingual model that produces compact translations outranks a three-month-old generalist that requires verbose prompting.

### 4.2.2 Response Speed Score — Logarithmic Decay

The response-speed component translates the p50 (median) end-to-end latency, measured in milliseconds from request dispatch to the first response token, into a score on [0, 10]. The mapping uses a negative exponential function with a characteristic time constant of 1,000 milliseconds. At 100 ms, the score is approximately 9.0; at 1,000 ms, it falls to 3.68; at 2,000 ms, it approaches 1.35. This logarithmic compression ensures that ultra-low-latency providers receive diminishing score bonuses beyond the sub-200 ms threshold — a region where human perception of translation turnaround is already saturated — while high-latency providers are penalised rapidly without collapsing the score to zero.

Code Block 2 — Response Speed Score Calculator

func (e *ScoringEngine) CalculateResponseSpeedScore(p50LatencyMs float64) float64 {
    if p50LatencyMs <= 0 {
        return 10.0
    }
    score := 10.0 * math.Exp(-p50LatencyMs/1000.0) // 1s -> 3.68, 100ms -> 9.0
    return math.Max(0, math.Min(10, score))
}

The guard clause p50LatencyMs <= 0 returns the maximum score of 10.0. This handles the edge case where a provider’s benchmark data is stale or temporarily unavailable; the engine conservatively assigns the best possible speed score rather than zeroing out the component, which would unduly penalise the provider’s composite ranking.

### 4.2.3 Cost Score — Inverse Linear

The cost component maps the normalised cost-per-million-tokens figure onto [0, 10] using an inverse linear relationship. At $0 per million tokens, the score is 10.0; at $50 per million, it reaches 0.0. Providers priced above $50 per million tokens are clamped to zero, reflecting a hard policy ceiling: any model costing more than this threshold is economically infeasible for production translation at HelixTranslate’s volume tier, regardless of its capability or speed.

Code Block 3 — Cost Score Calculator

func (e *ScoringEngine) CalculateCostScore(costPer1M float64) float64 {
    if costPer1M <= 0 {
        return 10.0
    }
    score := 10.0 * (1.0 - costPer1M/50.0) // $0 -> 10, $50 -> 0
    return math.Max(0, math.Min(10, score))
}

The cost-per-million value is computed as the weighted average of input and output token pricing, using a 3:1 input-to-output ratio that approximates HelixTranslate’s actual prompt-to-completion token distribution. This ratio is parameterised in the [verifier.pricing] configuration stanza and may be adjusted per language pair if empirical telemetry reveals a different distribution. The costPer1M parameter passed to CalculateCostScore is already normalised by the pricing loader, so the scoring function itself remains provider-agnostic.

### 4.2.4 Efficiency Score — Output-to-Input Ratio

Token efficiency is measured as the ratio of output tokens (the translated text) to input tokens (the source text plus system prompt, instructions, and any formatting overhead). For a perfectly efficient model, this ratio is 1.0 — every input token is converted to exactly one output token — yielding a score of 10.0. Ratios below 1.0 indicate that the model “wastes” input tokens on redundant reasoning, chain-of-thought preamble, or verbose formatting, which inflates the provider’s bill without improving translation quality.

Code Block 4 — Efficiency Score Calculator

func (e *ScoringEngine) CalculateEfficiencyScore(outputTokens, inputTokens int) float64 {
    if inputTokens <= 0 {
        return 5.0
    }
    ratio := float64(outputTokens) / float64(inputTokens)
    score := ratio * 10.0 // ratio 1.0 -> 10, 0.5 -> 5
    return math.Max(0, math.Min(10, score))
}

The guard clause for inputTokens <= 0 returns a neutral score of 5.0, preventing division-by-zero panics while neither rewarding nor penalising the provider. In practice, this branch is rarely hit because the benchmark pipeline always records positive token counts. The clamping ensures that pathological cases — such as a model emitting zero output tokens due to a content-policy block — do not produce negative scores.

### 4.2.5 Capability Score — Challenge Pass Rate

The capability component reflects the model’s performance on the curated challenge bank populated in Phase 1. Each challenge in the bank has an expected answer and a grading rubric (exact match, BLEU threshold, or semantic similarity). The pass rate is the ratio of challenges passed to challenges attempted. This figure is already normalised to [0, 1] by the challenge runner, and the scoring function simply scales it to [0, 10].

Code Block 5 — Capability Score Calculator

func (e *ScoringEngine) CalculateCapabilityScore(passed, total int) float64 {
    if total == 0 {
        return 0.0
    }
    score := float64(passed) / float64(total) * 10.0
    return math.Max(0, math.Min(10, score))
}

When total == 0 — for example, when a new provider has been registered but not yet benchmarked — the function returns 0.0. This is the only component whose default-on-absence is zero rather than neutral. The rationale is conservative: a provider with no capability data must not be promoted to production routing until at least one full challenge-bank run has completed. The zero score ensures that such a provider’s composite ranking falls below the minimum threshold (5.5 for the "budget" tier), keeping it out of the routing pool.

### 4.2.6 Recency Score — Exponential Age Decay

The recency component penalises model age using an exponential decay function with a half-life of 90 days. A model released today scores 10.0; after 90 days, its score decays to 5.0; after 180 days, to 2.5; after one year, to approximately 1.25. The half-life of 90 days was selected because it aligns with the typical cadence of major multilingual model releases (e.g., GPT-4 series, Claude family, Gemini updates). Models older than two years receive negligible recency scores but can still rank competitively if their capability, efficiency, and cost scores are sufficiently high.

Code Block 6 — Recency Score Calculator

func (e *ScoringEngine) CalculateRecencyScore(releaseDate time.Time) float64 {
    daysOld := time.Since(releaseDate).Hours() / 24
    halfLife := 90.0 // days
    score := 10.0 * math.Exp(-daysOld*math.Ln2/halfLife)
    return math.Max(0, math.Min(10, score))
}

The releaseDate is sourced from the model metadata table (model_registry.release_date), which is populated during Phase 2’s provider registration workflow. For providers that do not publicly disclose release dates, the integration falls back to the first-seen date recorded in the verifier’s own telemetry, ensuring that the recency score is always computable even when upstream metadata is incomplete.

## 4.3 Composite Score and Thresholds

After the five component scores have been independently calculated and clamped to [0, 10], the scoring engine computes the weighted composite using the HelixTranslate-optimised weight vector. The composite score itself is also clamped to [0, 10], though in practice the individual component clamping makes this a defensive measure rather than an active correction.

### 4.3.1 Composite Score Aggregation

The CompositeScore struct serves as the canonical data transfer object (DTO) for downstream consumers. It carries the model identifier, a nested ComponentScores struct with the five raw component values, the overall weighted score, a tier classification string, and a UTC timestamp recording when the calculation occurred. This timestamp is critical for cache invalidation: the ScoreAdapter uses CalculatedAt to determine whether an in-memory cached score has exceeded the CacheTTL defined in Table 1.

The tier classification partitions models into three operational buckets:

- Premium (overall >= 8.5): High-trust models eligible for critical-translation routing (legal, medical, financial domains).

- Standard (overall >= 7.0): General-purpose models used for the majority of translation requests.

- Budget (overall >= 5.5): Acceptable models reserved for low-priority or high-volume batch jobs where cost minimisation outweighs quality maximisation.

Models scoring below 5.5 are classified as "unranked" and are excluded from the ProviderSelector’s active routing pool. They remain visible in the dashboard and API for diagnostic purposes but receive no production traffic.

Code Block 7 — Composite Score Calculation and Tier Assignment

type CompositeScore struct {
    ModelID      string          `json:"model_id"`
    Components   ComponentScores `json:"components"`
    Overall      float64         `json:"overall"`
    Tier         string          `json:"tier"`
    CalculatedAt time.Time       `json:"calculated_at"`
}

func (e *ScoringEngine) CalculateCompositeScore(components ComponentScores) (*CompositeScore, error) {
    overall := e.weights.Speed*components.Speed +
        e.weights.Cost*components.Cost +
        e.weights.Efficiency*components.Efficiency +
        e.weights.Capability*components.Capability +
        e.weights.Recency*components.Recency

    tier := "unranked"
    switch {
    case overall >= 8.5:
        tier = "premium"
    case overall >= 7.0:
        tier = "standard"
    case overall >= 5.5:
        tier = "budget"
    }

    return &CompositeScore{
        ModelID:      components.ModelID,
        Overall:      overall,
        Tier:         tier,
        Components:   components,
        CalculatedAt: time.Now().UTC(),
    }, nil
}

func IsModelQualified(score *CompositeScore, minThreshold float64) bool {
    return score != nil && score.Overall >= minThreshold
}

The IsModelQualified helper is invoked by the ProviderSelector (Chapter 5) before including a model in the ranked candidate list. It performs a nil guard — essential because CalculateCompositeScore may return an error if a component calculation panics — and compares the overall score against a caller-defined threshold. In HelixTranslate’s default configuration, the selector uses 7.0 as the minimum threshold, meaning only "premium" and "standard" models are eligible for general routing, while "budget" models are reserved for explicitly marked low-priority jobs.

### 4.3.2 Enhanced Mode: EMA Smoothing

When the engine is configured in "enhanced" mode, the composite calculation in Code Block 7 is preceded by an exponential moving average (EMA) step applied to each component. The EMA formula is:

EMA_today = alpha * raw_score + (1 - alpha) * EMA_yesterday

where alpha = 2 / (N + 1) and N = 7 days. This yields an alpha of 0.25, meaning today’s raw score contributes 25% to the smoothed value while the historical EMA contributes 75%. The EMA state is persisted in the score_ema table with a composite primary key of (model_id, component_name), and is updated atomically within the same database transaction that records the raw score history (Section 4.5). The EMA step adds approximately 5 ms per model to the evaluation pipeline — a negligible overhead given that the entire scoring cycle completes in under 200 ms for the full provider fleet.

## 4.4 Score Adapter Service

The ScoreAdapter is the anti-corruption layer between LLMsVerifier’s internal score representation and HelixTranslate’s ProviderScore domain model. Its responsibilities are: (1) fetching the latest CompositeScore from the verifier’s API or local cache, (2) mapping fields according to the HelixTranslate naming convention, (3) stripping verifier-internal metadata suffixes from model names, and (4) caching the adapted result to avoid redundant transformations. The adapter lives in internal/verifier/adapter.go and is consumed by the translation engine’s ProviderSelector (Chapter 5) and by the management dashboard’s provider status endpoint.

### 4.4.1 Field Mapping

Table 3 documents the complete field-level mapping from LLMsVerifier’s CompositeScore and its nested ComponentScores to HelixTranslate’s ProviderScore struct.

Table 3 — Field Mapping: LLMsVerifier to HelixTranslate

| LLMsVerifier Field | HelixTranslate Field | Type | Notes |
| --- | --- | --- | --- |
| ModelID | ProviderID | string | Direct mapping; used as the routing key |
| ModelName | ProviderName | string | Strip " (SC:x.x)" suffix added by verifier for display |
| OverallScore | OverallScore | float64 | One-to-one numeric copy |
| SpeedScore | SpeedScore | float64 | One-to-one numeric copy |
| CostScore | CostScore | float64 | One-to-one numeric copy |
| EfficiencyScore | EfficiencyScore | float64 | One-to-one numeric copy |
| CapabilityScore | CapabilityScore | float64 | One-to-one numeric copy |
| RecencyScore | RecencyScore | float64 | One-to-one numeric copy |
| LastCalculated | LastUpdated | time.Time | Renamed for consistency with HelixTranslate’s audit vocabulary |

The mapping is almost entirely mechanical — eight of the nine fields are copied without transformation — which is by design. The scoring engine already performs the complex work of normalising, weighting, and tiering. The adapter’s only semantic responsibility is the ProviderName sanitisation: the verifier UI appends a composite-score suffix (e.g., " (SC:7.3)") to model names for dashboard readability, but this suffix must be removed before the name is exposed to end users or logged in translation audit trails.

### 4.4.2 Adapter Implementation

The adapter maintains its own LRU cache, separate from the scoring engine’s cache, because the two caches have different keys and TTL semantics. The adapter cache is keyed by modelID (string) and stores *ProviderScore values. The CacheTTL from Table 1 controls how long an adapted score remains valid; when a cached entry expires, the adapter re-fetches from the verifier client rather than recomputing the score. This separation of concerns means that adapter cache misses do not necessarily trigger scoring engine recalculations — they may simply require a field-mapping pass over an already-resolved composite score.

Code Block 8 — ScoreAdapter with Caching and Field Mapping

type ScoreAdapter struct {
    client   *VerifierClient
    cache    *lru.Cache
    cacheTTL time.Duration
    mu       sync.RWMutex
}

func (a *ScoreAdapter) Adapt(ctx context.Context, modelID string) (*ProviderScore, error) {
    a.mu.RLock()
    if cached, ok := a.cache.Get(modelID); ok {
        a.mu.RUnlock()
        return cached.(*ProviderScore), nil
    }
    a.mu.RUnlock()

    score, err := a.client.GetScore(ctx, modelID)
    if err != nil {
        return nil, fmt.Errorf("fetch score for %s: %w", modelID, err)
    }

    adapted := &ProviderScore{
        ProviderID:      score.ModelID,
        ProviderName:    strings.TrimSuffix(score.ModelName, " (SC:"+fmt.Sprintf("%.1f", score.OverallScore)+")"),
        OverallScore:    score.OverallScore,
        SpeedScore:      score.Components.SpeedScore,
        CostScore:       score.Components.CostScore,
        EfficiencyScore: score.Components.EfficiencyScore,
        CapabilityScore: score.Components.CapabilityScore,
        RecencyScore:    score.Components.RecencyScore,
        LastUpdated:     score.LastCalculated,
    }

    a.mu.Lock()
    a.cache.Add(modelID, adapted)
    a.mu.Unlock()
    return adapted, nil
}

The Adapt method follows a read-through cache pattern. The read lock (RLock) is held only for the cache lookup, minimising contention with concurrent translation requests. If the cache misses, the lock is released before the network call to a.client.GetScore, preventing the adapter from holding a lock across I/O. After the client returns a CompositeScore, the adapter performs the field mapping, acquires a write lock, and inserts the adapted value into the cache. The cache eviction policy is LRU with a capacity of 500 entries, which is half the engine’s cache capacity because the adapter typically serves a smaller subset of models — only those currently enabled for translation routing.

### 4.4.3 Batch Adaptation

For bulk operations — such as the dashboard’s provider list endpoint or the selector’s initialisation pass — the adapter exposes a AdaptBatch method that accepts a slice of modelID strings and returns a map of modelID to *ProviderScore. AdaptBatch uses a single read lock for the cache scan, then issues parallel client fetches for the missing entries using a worker pool sized to min(len(missing), 10). This batch path reduces the aggregate latency of adapting 40 models from approximately 40 × 15 ms = 600 ms (sequential) to under 80 ms (parallel with 10 workers), a critical improvement for the dashboard’s cold-start render time.

## 4.5 Score Persistence

Longitudinal score tracking is essential for two operational functions within HelixTranslate: trend-based provider deprecation alerts and retrospective cost-quality analysis. The scoring engine records every composite score calculation to the score_history table, which is query-optimised for time-range scans by model_id and calculated_at. The persistence layer is intentionally simple — raw SQL INSERT statements executed against the shared SQLite handle — because score writes are append-only and require no complex transactional logic beyond the atomic EMA update described in Section 4.3.2.

### 4.5.1 Retention Policy

Score history accumulates rapidly: with 40 models, daily evaluations, and five component scores per model, the system generates approximately 73,000 rows per year. To prevent unbounded storage growth, a three-tier retention policy is applied by a background goroutine launched at engine initialisation.

Table 4 — Score History Retention Policy

| Period | Retention Granularity | Action |
| --- | --- | --- |
| 0–90 days | All individual scores | Full granularity for operational dashboards and debugging |
| 90–365 days | Weekly aggregates | Average composite and component scores per model per ISO week |
| 1+ years | Monthly archives | Compressed JSON blobs moved to cold storage directory (./data/archives/) |

The retention policy is enforced by a scheduled job that runs at 02:00 UTC daily, a time chosen to minimise interference with the 03:00 UTC benchmark cycle (Chapter 3). The job executes three SQL statements inside a single transaction:

- Roll-up: For records older than 90 days but newer than 365 days, compute weekly averages grouped by model_id and strftime('%Y-%W', calculated_at), insert the aggregates into score_history_weekly, and delete the corresponding raw rows from score_history.

- Archive: For records older than 365 days, export the rows to a gzip-compressed JSON file named score_history_YYYY-MM.json.gz in the cold storage directory, then delete the rows from the hot table.

- Vacuum: Run VACUUM on the SQLite database to reclaim the freed pages and reduce the on-disk footprint.

The roll-up step preserves statistical accuracy because the component scores are linear combinations, and the average of a linear combination equals the linear combination of the averages. Therefore, weekly aggregate scores can be fed back into the EMA calculation without loss of mathematical correctness.

### 4.5.2 History Recording

The RecordScoreHistory method is called synchronously at the end of every composite score calculation, ensuring that the database always contains a complete audit trail up to the most recent evaluation. The insertion includes all five component scores, the composite score, and the tier classification, enabling retrospective queries such as “show me all models that transitioned from standard to budget tier in the last 30 days” — a query that powers the provider-health alert system.

Code Block 9 — Score History Recording

func (e *ScoringEngine) RecordScoreHistory(score *CompositeScore) error {
    _, err := e.db.Exec(`
        INSERT INTO score_history
            (model_id, composite_score, component_speed, component_cost,
             component_efficiency, component_capability, component_recency, tier, calculated_at)
        VALUES (?, ?, ?, ?, ?, ?, ?, ?, ?)`,
        score.ModelID, score.Overall,
        score.Components.Speed, score.Components.Cost,
        score.Components.Efficiency, score.Components.Capability,
        score.Components.Recency, score.Tier,
        score.CalculatedAt.UTC().Format(time.RFC3339),
    )
    if err != nil {
        e.logger.Printf("ERROR: failed to record score history for %s: %v", score.ModelID, err)
    }
    return err
}

The calculated_at column is stored as an RFC 3339 string to ensure consistent time-zone handling across SQLite clients. The error is both returned to the caller and logged, because a failed history write is a non-fatal event — the composite score remains valid and usable for routing — but it represents a data-loss incident that operators must be able to detect and investigate.

### 4.5.3 Query Interface

In addition to raw inserts, the persistence layer exposes three query functions consumed by the dashboard and alerting subsystems:

- GetScoreHistory(modelID string, since, until time.Time) ([]ScoreHistoryRow, error) — returns all raw or weekly-aggregated rows for a given model in a time range, transparently routing the query to score_history or score_history_weekly based on the range endpoints.

- GetTierTransitions(since time.Time) ([]TierTransition, error) — returns a list of (model_id, old_tier, new_tier, transitioned_at) tuples for all models that changed tier classification within the specified window.

- GetAverageScore(modelID string, window time.Duration) (ComponentScores, error) — returns the arithmetic mean of each component score over the specified sliding window, used by the EMA pre-warming routine when a model is re-enabled after a prolonged absence.

All query functions are implemented in internal/verifier/history_store.go and share the same database handle as the scoring engine. They use prepared statements cached on the sql.DB connection pool to amortise parse-plan overhead across repeated dashboard polls.

## 4.6 Phase 3 Integration Checklist

Before proceeding to Phase 4 (Provider Selector Integration), the following acceptance criteria must be satisfied:

- Weight Validation: NewScoringEngine rejects weight vectors that do not sum to 1.0 ± 0.001.

- Component Monotonicity: Each of the five component calculators is verified to produce monotonically non-increasing scores as the input metric degrades (higher latency, higher cost, lower efficiency, lower pass rate, older release date).

- Tier Assignment: A model with a synthetic perfect-component profile (Speed=10, Cost=10, Efficiency=10, Capability=10, Recency=10) receives "premium" tier; a model with all zeros receives "unranked".

- Adapter Round-Trip: The ScoreAdapter produces a ProviderScore whose fields match the original CompositeScore after accounting for the name-suffix stripping.

- History Persistence: After 30 days of continuous operation, the score_history table contains exactly one row per model per day, and no score data older than the retention window remains in the hot table.

- Cache Correctness: The combined hit rate of the engine cache and adapter cache exceeds 85% under a simulated production load of 1,000 translation requests per minute across 40 models.

Completion of this checklist confirms that the scoring pipeline is ready to feed ranked provider data into the selector and scheduler layers documented in the following chapters.

# 5. Phase 4: Model Discovery and Registry Integration

The discovery and registry subsystem forms the informational backbone of the LLMsVerifier integration, responsible for identifying available language models across all configured providers, maintaining a durable and queryable catalog of verified models, and enforcing admission policies that prevent unqualified models from entering the translation pipeline. This phase implements a resilient three-tier discovery architecture that balances user control against automation, a local SQLite-backed registry with full-text search capabilities, and a gatekeeping layer that applies composite-score and health-status filters before any model can be selected for inference. All discovery results are persisted to the unified registry, indexed for efficient lookup, and exposed through a stable REST API that serves both the internal scorer and external administrative tools. The subsystem is designed to operate continuously in the background, refreshing model availability at configurable intervals while broadcasting change events to interested consumers throughout the HelixTranslate system.

## 5.1 Three-Tier Discovery Service

The DiscoveryService orchestrates model enumeration across three independent tiers, each offering a different trade-off between authority and freshness. Tier 1 draws from the user’s explicit configuration in configs/verifier.yaml, where administrators can whitelist specific model IDs, set per-model score thresholds, or pin provider preferences. This tier carries the highest priority because user-specified values represent deliberate policy decisions that must override any dynamically discovered alternative. When Tier 1 returns at least one model, the discovery process terminates immediately and returns only the user-configured entries, ensuring that no provider API or community registry can supersede administrator intent.

Tier 2 performs dynamic enumeration by querying each configured provider’s model list endpoint. OpenAI-compatible providers expose /v1/models; Anthropic provides v1/models; and custom adapters normalize their native APIs to the same response shape. Each provider query is executed with a 30-second timeout and runs in its own goroutine, with results aggregated through a buffered channel. The provider API tier is the primary source of truth for newly released models or pricing changes, but it is only consulted when the user configuration tier returns no entries. This fallback ordering prevents API quota consumption when the administrator has already specified a closed set of acceptable models.

Tier 3 queries the models.dev community registry, a publicly maintained database of language model metadata including community-verified scores, pricing benchmarks, and capability tags. This tier serves as the final fallback when both user configuration and live provider APIs are unavailable or return empty results. The registry endpoint responds within 10 seconds and provides models that may not yet be present in any configured provider account, enabling the system to pre-evaluate models before they are commercially available. Because community data can be stale or unverified, Tier 3 results receive the lowest priority and are always marked with source: "community" for downstream auditing.

The cascading logic is implemented in DiscoverAll, which sequentially attempts each tier, deduplicates results by model ID, and returns the first non-empty set. Deduplication preserves the highest-priority entry when the same model appears in multiple tiers, ensuring that a user-configured whitelist entry always dominates a matching API-discovered entry even if both tiers were eventually queried.

Table 5.1: Discovery Tier Configuration

| Tier | Source | Timeout | Priority | Refresh |
| --- | --- | --- | --- | --- |
| 1 | User config (configs/verifier.yaml) | 5s | Highest | On config change |
| 2 | Provider API dynamic enumeration | 30s/provider | Medium | 1 hour |
| 3 | models.dev community registry | 10s | Lowest (fallback) | 24 hours |

The DiscoveryService struct embeds three tier-specific implementations, each satisfying a common Discovery interface that abstracts the underlying enumeration mechanism. A sync.RWMutex protects the service state during concurrent discovery runs, ensuring that background sync goroutines and on-demand API calls do not race on shared configuration.

// pkg/discovery/service.go
type DiscoveryService struct {
    tier1 *ConfigDiscovery   // User-configured
    tier2 *APIDiscovery      // Provider APIs
    tier3 *RegistryDiscovery // models.dev
    mu    sync.RWMutex
}

func (s *DiscoveryService) DiscoverAll(ctx context.Context) ([]DiscoveredModel, error) {
    var allModels []DiscoveredModel

    // Tier 1: User config
    if models, err := s.tier1.Discover(ctx); err == nil {
        allModels = append(allModels, models...)
    }
    if len(allModels) > 0 {
        return deduplicate(allModels), nil
    }

    // Tier 2: Provider APIs
    if models, err := s.tier2.Discover(ctx); err == nil {
        allModels = append(allModels, models...)
    }
    if len(allModels) > 0 {
        return deduplicate(allModels), nil
    }

    // Tier 3: models.dev
    if models, err := s.tier3.Discover(ctx); err == nil {
        allModels = append(allModels, models...)
    }
    return deduplicate(allModels), nil
}

The deduplicate helper selects entries by priority order. Each DiscoveredModel carries a SourceTier field populated by the originating discovery implementation. When two entries share the same ModelID, the one with the numerically lower tier value is retained. After deduplication, the final slice is sorted lexicographically by model ID to provide deterministic output across repeated calls. This deterministic ordering is critical for cache key generation and for test assertions that verify discovery behavior.

Each tier implementation handles its own caching and error semantics. ConfigDiscovery watches configs/verifier.yaml via fsnotify and reloads on Write events, providing near-instant refresh without polling. APIDiscovery maintains an in-memory cache of provider responses with a 1-hour TTL, serving stale data during transient provider outages while queuing a background refresh. RegistryDiscovery implements exponential backoff for failed requests to the models.dev endpoint, waiting 1 minute after the first failure, 5 minutes after the second, and capping at 30 minutes to avoid hammering the community service. All three implementations emit structured log entries at INFO level for successful discoveries and WARN level for timeouts or non-2xx HTTP responses.

## 5.2 Unified Model Registry

Discovered models are persisted to a local SQLite database that serves as the single source of truth for all downstream components. The registry schema is designed to capture every dimension needed for model selection: identification, verification status, scoring, capabilities, pricing, availability, and temporal metadata. The verified_models table enforces data integrity through CHECK constraints on enumerated columns and uses a composite index strategy optimized for the query patterns observed in production.

The model_id column stores the canonical model identifier as returned by the provider (e.g., gpt-4o-2024-08-06, claude-sonnet-4-20250514). The provider_id foreign key links to a separate providers table defined in Phase 3. The status column implements the model lifecycle: pending for newly discovered models awaiting first evaluation, verified for models that have completed at least one full scoring run, failed for models that failed verification due to repeated inference errors or policy violations, and retired for models that have been removed from all provider APIs and community registries. A model in retired status remains in the database for audit purposes but is excluded from all selection queries.

The composite_score column stores the weighted aggregate score produced by Phase 6’s scoring pipeline, ranging from 0.0 to 10.0. The tier column classifies models into four bands: premium (score >= 8.0), standard (score >= 6.0), budget (score >= 4.0), and unranked (below 4.0 or no score). Both capabilities and pricing columns store JSON documents, allowing the schema to evolve without migration scripts as providers introduce new features or pricing dimensions. The is_available boolean reflects the most recent health check result and is used as a fast filter to exclude down providers without evaluating score predicates.

Table 5.2: SQLite Registry Schema

-- pkg/registry/schema.sql
CREATE TABLE verified_models (
    id INTEGER PRIMARY KEY AUTOINCREMENT,
    model_id TEXT UNIQUE NOT NULL,
    provider_id TEXT NOT NULL,
    name TEXT NOT NULL,
    status TEXT NOT NULL CHECK(status IN ('pending','verified','failed','retired')),
    composite_score REAL,
    tier TEXT CHECK(tier IN ('premium','standard','budget','unranked')),
    capabilities TEXT, -- JSON
    pricing TEXT, -- JSON
    verified_at TIMESTAMP,
    last_checked TIMESTAMP,
    is_available BOOLEAN DEFAULT FALSE,
    created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,
    updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP
);
CREATE INDEX idx_models_score ON verified_models(composite_score);
CREATE INDEX idx_models_provider ON verified_models(provider_id);
CREATE INDEX idx_models_status ON verified_models(status);
CREATE INDEX idx_models_available ON verified_models(is_available, composite_score);

The index design reflects the system’s dominant access patterns. idx_models_score accelerates FilterByScore queries used by the gatekeeper to find all models above a threshold. idx_models_provider speeds up provider-specific administrative views. idx_models_status supports batch operations that target models in a particular lifecycle state, such as re-evaluating all failed models after a configuration change. The composite index idx_models_available is the most critical for runtime performance: nearly every production query includes is_available = TRUE, and the secondary ordering by composite_score allows the query planner to satisfy ORDER BY composite_score DESC without an additional sort step.

The ModelRegistry type provides the Go API for all database operations. It uses database/sql with modernc.org/sqlite as the driver, avoiding CGO dependencies for simpler cross-compilation. Connection pooling is configured with a maximum of 10 open connections and 5 idle connections, sufficient for the single-node deployment model. All methods accept a context.Context for timeout and cancellation propagation, and queries exceeding 5 seconds are logged at WARN level for operational monitoring.

// pkg/registry/registry.go
type ModelRegistry struct {
    db *sql.DB
}

func (r *ModelRegistry) ListModels(ctx context.Context, filter ModelFilter) ([]Model, error)
func (r *ModelRegistry) GetModel(ctx context.Context, modelID string) (*Model, error)
func (r *ModelRegistry) FilterByScore(ctx context.Context, minScore float64) ([]Model, error)
func (r *ModelRegistry) FilterByProvider(ctx context.Context, providerID string) ([]Model, error)
func (r *ModelRegistry) SearchModels(ctx context.Context, query string) ([]Model, error)

ListModels accepts a ModelFilter struct containing optional fields for ProviderID, Status, MinScore, MaxScore, Tier, and IsAvailable. The implementation builds parameterized SQL dynamically, including only non-zero filter predicates in the WHERE clause. Results are ordered by composite_score DESC when a score filter is present, otherwise by name ASC. GetModel performs a primary-key lookup by model_id and returns sql.ErrNoRows as a sentinel when the model is not found, allowing callers to distinguish between missing data and database errors. FilterByScore and FilterByProvider are convenience methods that delegate to ListModels with appropriately populated filters, exposed separately because they represent the two most common query patterns in the selection pipeline.

SearchModels implements full-text search over the name column using SQLite’s LIKE operator with % wildcards prepended and appended to the query term. While this is not a true full-text search engine, it satisfies the administrative use case of finding models by partial name match (e.g., searching “gpt-4” to find all GPT-4 variants). For installations requiring more sophisticated search, the method can be replaced with an FTS5-backed implementation without changing the interface. Search results are ordered by composite_score DESC to surface the highest-quality matches first.

Table 5.3: Registry Query API Reference

| Method | Parameters | Return | SQL Complexity | Cache |
| --- | --- | --- | --- | --- |
| ListModels | ModelFilter | []Model | WHERE + ORDER | 5min |
| GetModel | modelID | *Model | PRIMARY KEY | 10min |
| FilterByScore | minScore | []Model | WHERE score >= | None |
| FilterByProvider | providerID | []Model | WHERE provider | 1min |
| SearchModels | query | []Model | LIKE on name | None |

The registry implements a read-through caching layer using an in-memory LRU cache with a default capacity of 1,000 entries. GetModel results are cached for 10 minutes because individual model metadata changes infrequently. ListModels with filters is cached for 5 minutes, with cache keys computed from the serialized filter struct. Score and provider filters bypass the cache because they are typically invoked by automated pipelines that benefit from fresh data and operate at frequencies where cache hits would be rare. Search queries are also uncached due to the high cardinality of possible query strings. Cache invalidation is triggered by ModelUpdatedEvent broadcasts (see Section 5.4), ensuring that model metadata changes are reflected in subsequent queries without waiting for TTL expiration.

## 5.3 Verified Model Gatekeeping

The gatekeeping layer enforces admission control, determining whether a specific model is eligible for translation work based on its verification status, composite score, and health state. This component sits at the boundary between model discovery and model selection: it answers the binary question “can this model be used right now?” with a detailed reason when the answer is negative. The Gatekeeper type is initialized with a minScoreThreshold (default 5.5) and a reference to the ModelRegistry for lookups.

The IsModelAvailable method performs a synchronous database lookup followed by a sequence of predicate checks. First, it verifies that the model exists in the registry; a missing model returns false with reason "not_found". Second, it checks that the model’s status column equals "verified"; models in pending, failed, or retired states are rejected with reason "verification". Third, it compares the model’s CompositeScore against the configured threshold; models scoring below the minimum are rejected with reason "score". Fourth, it examines the HealthStatus field, which must be either "healthy" or "degraded"; models marked "down" or "unknown" are rejected with reason "health". Only when all four predicates pass does the method return true with an empty reason string.

// pkg/gatekeeper/gatekeeper.go
type Gatekeeper struct {
    minScoreThreshold float64
    registry          *ModelRegistry
}

func (g *Gatekeeper) IsModelAvailable(modelID string) (bool, string, error) {
    model, err := g.registry.GetModel(context.Background(), modelID)
    if err != nil {
        return false, "not_found", err
    }
    if model.Status != "verified" {
        return false, "verification", nil
    }
    if model.CompositeScore < g.minScoreThreshold {
        return false, "score", nil
    }
    if model.HealthStatus != "healthy" && model.HealthStatus != "degraded" {
        return false, "health", nil
    }
    return true, "", nil
}

The gatekeeper is intentionally conservative: a model must demonstrate sustained positive evidence to pass. This design prevents transiently available models with unknown quality from entering the translation pipeline. The minScoreThreshold is configurable at startup via the VERIFIER_MIN_SCORE environment variable and can be adjusted at runtime through a configuration hot-reload endpoint. Lowering the threshold increases model diversity but may reduce average translation quality; raising it improves quality guarantees but decreases redundancy in the model pool.

The reason strings returned by IsModelAvailable are used for observability and debugging. Each rejection reason increments a Prometheus counter gatekeeper_rejections_total{reason="..."}, allowing operators to monitor whether rejections are dominated by score failures (indicating the threshold may be too high), health failures (indicating provider instability), or verification failures (indicating models stuck in pending state). These metrics feed into the alerting rules defined in Phase 8.

Table 5.4: Gatekeeping Decision Matrix

| Verification | Score >= 5.5 | Health | Available | Reason |
| --- | --- | --- | --- | --- |
| Pass | Yes | Healthy | TRUE | OK |
| Pass | Yes | Degraded | TRUE | DEGRADED |
| Pass | Yes | Down | FALSE | PROVIDER_DOWN |
| Pass | No | Any | FALSE | SCORE_LOW |
| Fail | Any | Any | FALSE | VERIFICATION_FAILED |
| Pending | Any | Any | FALSE | PENDING |

When a model passes gatekeeping with DEGRADED health status, it is admitted to the pool but with reduced traffic weight. The selection algorithm (Phase 6) applies a 0.5x multiplier to the degraded model’s routing probability, shifting load toward fully healthy alternatives while maintaining the degraded model as a warm standby. If all models in a tier are degraded, the system continues operating at reduced capacity rather than rejecting requests, providing graceful degradation rather than hard failure. A model marked Down is completely excluded from the selection set, and if all models across all providers are down, the system returns a 503 Service Unavailable with a descriptive error message listing the affected providers.

## 5.4 Background Discovery and Event Broadcasting

Discovery is not a one-time operation. Provider catalogs change as new models are released, old models are deprecated, and pricing is adjusted. The DiscoveryService runs a background synchronization loop that periodically re-executes the three-tier discovery pipeline, compares results against the current registry state, and publishes change events for any detected differences.

The StartBackgroundSync method accepts a context and a refresh interval (default 1 hour). It creates a time.Ticker and adds a random jitter of up to 10% of the interval duration before the first tick. This jitter prevents thundering herd behavior when multiple HelixTranslate instances start simultaneously and share the same configuration. Each tick triggers a full DiscoverAll call; when new models are found, an event is published to the central event bus for each discovered entry. Errors during discovery are logged but do not terminate the goroutine, ensuring that transient network issues do not permanently disable background synchronization.

// pkg/discovery/background.go
func (s *DiscoveryService) StartBackgroundSync(ctx context.Context, interval time.Duration) {
    ticker := time.NewTicker(interval)
    jitter := time.Duration(rand.Int63n(int64(interval / 10)))
    go func() {
        time.Sleep(jitter) // Prevent thundering herd
        for {
            select {
            case <-ticker.C:
                models, err := s.DiscoverAll(ctx)
                if err != nil {
                    log.Printf("discovery error: %v", err)
                    continue
                }
                for _, m := range models {
                    events.Publish(ctx, events.ModelDiscovered{
                        ModelID:    m.ID,
                        ProviderID: m.ProviderID,
                    })
                }
            case <-ctx.Done():
                ticker.Stop()
                return
            }
        }
    }()
}

The event bus (pkg/events) provides a publish-subscribe mechanism with at-least-once delivery semantics. Subscribers register typed handlers for specific event kinds, and the bus dispatches published events to all matching handlers in parallel. Event delivery is asynchronous, with a 30-second timeout per handler to prevent slow consumers from blocking the publisher. Events that fail delivery are retried up to 3 times with exponential backoff, then written to a dead-letter log for manual inspection.

Four event types capture the full lifecycle of a model in the registry. The ModelDiscoveredEvent fires when a background sync or manual discovery finds a model not currently present in the registry. The ModelUpdatedEvent fires when an existing model’s metadata changes, such as a pricing update or capability addition detected during a subsequent provider API query. The Changes map contains only the fields that differ from the previous registry entry, allowing subscribers to perform incremental updates. The ModelScoreChangedEvent fires when a model’s composite score crosses a tier boundary, enabling subscribers to react to promotions (e.g., budget to standard) or demotions (premium to standard) with appropriate log entries or alerts. The ModelRemovedEvent fires when a model that was previously in the registry disappears from all discovery tiers for three consecutive sync cycles, indicating provider deprecation or retirement.

// pkg/events/model_events.go
type ModelDiscoveredEvent struct {
    ModelID    string
    ProviderID string
    Name       string
    Source     string
    Timestamp  time.Time
}

type ModelUpdatedEvent struct {
    ModelID   string
    Changes   map[string]interface{}
    Timestamp time.Time
}

type ModelScoreChangedEvent struct {
    ModelID   string
    OldScore  float64
    NewScore  float64
    OldTier   string
    NewTier   string
    Timestamp time.Time
}

type ModelRemovedEvent struct {
    ModelID   string
    Reason    string
    Timestamp time.Time
}

The registry subscribes to all four event types and updates its SQLite database accordingly. On ModelDiscoveredEvent, it inserts a new row with status = 'pending' and queues an asynchronous scoring job. On ModelUpdatedEvent, it applies the changes map using a JSON merge patch for the capabilities and pricing columns, and bumps the updated_at timestamp. On ModelScoreChangedEvent, it updates both the composite_score and tier columns, triggering any downstream cache invalidation. On ModelRemovedEvent, it transitions the model to status = 'retired' rather than deleting the row, preserving historical audit data. The scoring pipeline (Phase 6) subscribes to ModelDiscoveredEvent to trigger initial evaluations and to ModelScoreChangedEvent to log tier transitions for analytics.

Administrators can trigger on-demand discovery through the REST API (Section 5.5), which bypasses the background ticker and immediately executes DiscoverAll. This is useful when a new model has just been enabled in a provider account and the operator does not want to wait for the next scheduled sync. On-demand discovery publishes the same events as background sync, ensuring consistent handling regardless of trigger source.

## 5.5 REST API Endpoints

The discovery and registry functionality is exposed through a JSON REST API under the /api/v1/models path prefix. All endpoints require authentication via the bearer token middleware established in Phase 3, and all responses include standard X-Request-ID headers for traceability. The API follows REST conventions: collection endpoints return arrays, singleton endpoints return objects, and write operations return the affected resource. Error responses conform to RFC 7807 Problem Details format with application/problem+json content type.

GET /api/v1/models returns a paginated list of models from the registry, accepting query parameters for provider, status, min_score, tier, and available to filter results. Pagination uses cursor-based navigation with a limit parameter (default 50, max 200) and an after cursor for consistent ordering across insertions. The response includes a Link header with next and prev relations when additional pages exist. Each model object in the response array contains the full registry record with capabilities and pricing JSON objects inlined for convenience.

GET /api/v1/models/{id} returns a single model by its canonical model ID. If the model is not found, the endpoint returns 404 Not Found with a problem detail indicating "model not found". If the model exists but is in retired status, it is returned with a 200 OK and an additional retired: true field in the response body, allowing clients to distinguish retired models from active ones.

POST /api/v1/models/discover triggers an on-demand discovery run across all three tiers. The endpoint returns 202 Accepted immediately with a JSON body containing a discovery_id UUID. The actual discovery executes asynchronously, and clients can poll GET /api/v1/models/discover/{discovery_id} for status updates. The status endpoint returns pending, running, completed, or failed, and on completion includes a summary of models discovered, updated, and removed during the run. This asynchronous pattern prevents long-running discovery operations from occupying HTTP connections and timing out at load balancer or client levels.

POST /api/v1/models/refresh forces a refresh of model metadata from provider APIs for all models currently in the registry with status = 'verified'. Unlike discover, which looks for new models, refresh updates existing records with the latest provider data. This endpoint is useful after provider maintenance windows or pricing changes. It also returns 202 Accepted and follows the same async polling pattern as discovery.

// pkg/api/handler.go
func (h *Handler) ListModels(w http.ResponseWriter, r *http.Request)    // GET /api/v1/models
func (h *Handler) GetModel(w http.ResponseWriter, r *http.Request)      // GET /api/v1/models/{id}
func (h *Handler) TriggerDiscovery(w http.ResponseWriter, r *http.Request) // POST /api/v1/models/discover
func (h *Handler) RefreshModels(w http.ResponseWriter, r *http.Request)    // POST /api/v1/models/refresh

The handler implementation uses a shared ModelRegistry instance initialized at application startup and injected through the handler’s constructor. This dependency injection pattern ensures that API handlers and background discovery processes operate on the same database connection pool and cache layer, maintaining consistency without explicit synchronization. Request parsing validates all query parameters and returns 400 Bad Request with detailed validation errors for invalid filter combinations (e.g., min_score above the maximum possible value of 10.0, or a tier value not in the allowed enumeration).

Response serialization uses the same JSON encoder configuration as the rest of the HelixTranslate API: indented output in development mode, compact output in production, and HTML-escaping disabled to properly render Unicode characters in model names. The capabilities and pricing JSON columns are unmarshaled into map[string]interface{} during serialization so they appear as nested objects in the response rather than escaped JSON strings. Database timestamps are formatted as RFC 3339 strings in the response body, with null timestamps for models that have never been verified or checked omitted entirely using omitempty struct tags.

The API layer implements request logging middleware that records method, path, query parameters, response status, and duration for every request. These logs are emitted at INFO level for 2xx responses, WARN level for 4xx responses, and ERROR level for 5xx responses. Aggregate metrics are exported via Prometheus counters api_requests_total and histograms api_request_duration_seconds, labeled by method, endpoint pattern, and status code. Together, these observability features provide operators with full visibility into discovery and registry API usage patterns and performance characteristics.

# 6. Phase 5: Provider Factory and Runtime Integration

The provider factory and runtime integration layer serves as the definitive bridge between the LLMsVerifier platform’s verification pipeline and HelixTranslate’s operational translation infrastructure. While the preceding phases establish the data models, scoring infrastructure, and observability hooks, Phase 5 addresses the critical challenge of transforming verified model data into actionable runtime decisions. This chapter examines the complete refactoring of the existing provider factory to incorporate verification-aware model selection, the construction of a multi-strategy selection engine, the design of resilient fallback and degradation chains, event bus integration for real-time model state propagation, full capability-based model matching across the HelixTranslate ecosystem, and the secure management of provider API keys for more than twenty-five distinct LLM providers.

The architectural premise of Phase 5 is that a verified model registry is only valuable if the runtime translation pipeline can efficiently query it, interpret its scores and capabilities, and act upon changes in model quality without manual operator intervention. The integration introduces a three-layer decision hierarchy: first, the VerifiedLLMClient abstraction wraps every provider-backed model with its verification metadata; second, the SelectionEngine applies domain-specific strategies to choose the optimal model for a given task; and third, the fallback chain builder ensures that translation requests survive individual model failures through a structured degradation path. Each layer is designed to be independently testable, horizontally scalable, and resilient to the inherently variable performance characteristics of third-party LLM APIs.

## 6.1 Verified Provider Factory Refactoring

The existing HelixTranslate provider factory, located at internal/providers/factory.go, instantiates LLM clients based on static configuration entries in config/providers.yaml. This approach treats every configured model as equally suitable for every translation task, with selection limited to round-robin or first-available logic. Phase 5 replaces this flat model with a hierarchical factory that consumes the VerifiedModelRegistry populated by the LLMsVerifier ingestion pipeline (Chapter 3) and produces VerifiedLLMClient instances enriched with composite scores, tier assignments, capability bitmaps, and verification timestamps.

### 6.1.1 The VerifiedLLMClient Type

The central abstraction introduced by the refactoring is the VerifiedLLMClient struct, which embeds the existing llm.LLMClient interface and augments it with verification metadata sourced from the model registry. This design preserves backward compatibility with all existing translation call sites while enabling verification-aware routing decisions at the factory boundary.

type VerifiedLLMClient struct {
    llm.LLMClient
    ModelID            string            `json:"model_id"`
    ProviderID         string            `json:"provider_id"`
    VerificationStatus VerificationStatus `json:"verification_status"`
    Score              *CompositeScore    `json:"score"`
    Tier               ModelTier          `json:"tier"`
    Capabilities       CapabilityBitmap   `json:"capabilities"`
    VerifiedAt         time.Time          `json:"verified_at"`
}

type VerificationStatus string
const (
    StatusPending  VerificationStatus = "pending"
    StatusVerified VerificationStatus = "verified"
    StatusFailed   VerificationStatus = "failed"
    StatusRetired  VerificationStatus = "retired"
)

type ModelTier string
const (
    TierPremium  ModelTier = "premium"
    TierStandard ModelTier = "standard"
    TierBudget   ModelTier = "budget"
    TierUnranked ModelTier = "unranked"
)

The VerifiedLLMClient struct is defined in internal/providers/verified_client.go. The llm.LLMClient embedding ensures that the VerifiedLLMClient satisfies the same interface contract as all existing provider implementations, meaning that no changes are required in the core translation engine at internal/translate/engine.go or in any of the twenty-seven language-pair adapters. The VerificationStatus field captures the lifecycle state of the model as determined by the verifier’s continuous evaluation loop: models entering the system begin in StatusPending, transition to StatusVerified upon passing the minimum score threshold (configurable via verifier.min_score_threshold, default 0.65), move to StatusFailed if verification fails after the maximum retry count (default three attempts), and are marked StatusRetired if their score drops below the threshold after a prior successful verification. The ModelTier field classifies models into four economic tiers. TierPremium includes models scoring above 0.90 on the composite index, TierStandard covers scores 0.75 to 0.90, TierBudget includes scores 0.65 to 0.75, and TierUnranked captures all other models including those pending verification or those explicitly excluded from tiering. This tier system directly supports the degradation chain described in Section 6.3.

### 6.1.2 LLMsVerifier Provider Adapter

The factory must support LLMsVerifier as a first-class provider in addition to the existing direct-provider adapters (OpenAI, Anthropic, Google, Azure, Cohere, Mistral, and others). The LLMVerifierAdapter translates between HelixTranslate’s llm.TranslationRequest type and the LLMsVerifier platform’s OpenAI-compatible chat completions endpoint. The adapter resides at internal/providers/llmsverifier/adapter.go and implements the full llm.LLMClient interface.

// internal/providers/llmsverifier/adapter.go
type LLMVerifierAdapter struct {
    baseURL string
    apiKey  string
    modelID string
    client  *http.Client
}

func (a *LLMVerifierAdapter) Translate(ctx context.Context, req llm.TranslationRequest) (llm.TranslationResponse, error) {
    payload, _ := json.Marshal(CompletionRequest{
        Model:    a.modelID,
        Messages: convertMessages(req),
    })
    httpReq, _ := http.NewRequestWithContext(ctx, "POST",
        a.baseURL+"/v1/chat/completions", bytes.NewReader(payload))
    httpReq.Header.Set("Authorization", "Bearer "+a.apiKey)
    httpReq.Header.Set("Content-Type", "application/json")

    resp, err := a.client.Do(httpReq)
    if err != nil {
        return llm.TranslationResponse{}, fmt.Errorf("llmsverifier request failed: %w", err)
    }
    defer resp.Body.Close()

    if resp.StatusCode != http.StatusOK {
        body, _ := io.ReadAll(resp.Body)
        return llm.TranslationResponse{}, fmt.Errorf("llmsverifier returned %d: %s", resp.StatusCode, body)
    }

    var result CompletionResponse
    if err := json.NewDecoder(resp.Body).Decode(&result); err != nil {
        return llm.TranslationResponse{}, fmt.Errorf("decode response: %w", err)
    }
    if len(result.Choices) == 0 {
        return llm.TranslationResponse{}, errors.New("empty choices in response")
    }
    return llm.TranslationResponse{
        Text:       result.Choices[0].Message.Content,
        TokensUsed: result.Usage.TotalTokens,
    }, nil
}

The convertMessages helper transforms HelixTranslate’s internal message format into the LLMsVerifier chat completions schema, preserving system prompts, user instructions, and any in-context translation examples. The adapter also supports streaming responses via a separate TranslateStream method for real-time chat translation tasks, with the stream parser extracting delta chunks from the Server-Sent Events (SSE) response format. The client field uses a shared http.Client configured with a connection pool of up to one hundred connections and a default request timeout of sixty seconds (configurable via verifier.request_timeout). Retry logic with exponential backoff (initial delay one hundred milliseconds, maximum delay five seconds, jitter factor 0.3) is applied at the adapter level for transient errors (HTTP 429, 502, 503, 504).

### 6.1.3 Factory Integration Points

The refactored factory at internal/providers/factory.go introduces three new factory methods: CreateVerifiedClient accepts a model identifier and returns a VerifiedLLMClient populated from the registry; CreateBestForTask accepts a TaskRequirements descriptor and delegates to the selection engine (Section 6.2); and CreateForTier returns any available client within a specified tier, used primarily by the degradation chain. The factory maintains a hot cache of VerifiedLLMClient instances keyed by model_id, with entries refreshed every thirty seconds via a background goroutine that polls the VerifiedModelRegistry for status changes. Cache invalidation is also triggered by ModelScoreChangedEvent notifications on the event bus (Section 6.4), ensuring that score drops or model retirements are reflected in the factory’s client pool within sub-second latency.

## 6.2 Runtime Model Selection Engine

The selection engine is the decision-making core of the runtime integration. Located at internal/providers/selection/engine.go, it maps incoming translation tasks to optimal model selections through a pluggable strategy pattern. Each strategy evaluates the set of available verified models against task-specific criteria and returns a ranked or single selection.

### 6.2.1 Strategy Architecture

The selection engine defines a SelectionStrategy interface with a single method Select(ctx context.Context, candidates []VerifiedLLMClient, task TaskRequirements) (*VerifiedLLMClient, error). Six concrete strategy implementations are provided, each targeting a distinct optimization objective. The engine routes tasks to strategies based on the Priority field of the TaskRequirements descriptor.

Table 1: Task Type to Selection Strategy Mapping

| Task Type | Priority | Strategy | Key Criteria |
| --- | --- | --- | --- |
| Legal translation | quality | BestScoreStrategy | Capability bitmap includes CapLegalDomain; highest CompositeScore.Overall |
| Batch processing | cost | LowestCostStrategy | Lowest CompositeScore.CostScore within configured budget ceiling |
| Real-time chat | speed | FastestStrategy | Lowest measured latency (p95) from CompositeScore.LatencyMs |
| General text | balanced | BalancedStrategy | Weighted composite of quality, cost, and latency scores |
| Medical translation | quality | BestScoreStrategy | Capability bitmap includes CapMedicalDomain; highest overall score |
| Technical documentation | quality | BestScoreStrategy | Capability bitmap includes CapCodeGeneration and CapTechnicalWriting |

Additional task types not listed in Table 1 (e.g., literary translation, marketing localization, subtitle timing) follow the same routing logic, with domain-specific capability flags defined in the CapabilityBitmap enumeration. The TaskRequirements struct captures source and target languages, content domain, minimum quality threshold, maximum acceptable latency, and budget constraints, enabling the strategies to make multi-dimensional tradeoffs.

### 6.2.2 Selection Engine Implementation

The SelectionEngine maintains a registry of named strategies and a reference to the ModelRegistry for querying available models. Its SelectModel method implements the complete selection pipeline: filtering by minimum score, selecting the appropriate strategy, and returning the chosen model.

type SelectionEngine struct {
    strategies map[string]SelectionStrategy
    registry   *ModelRegistry
}

func (e *SelectionEngine) SelectModel(ctx context.Context, task TaskRequirements) (*VerifiedLLMClient, error) {
    available, err := e.registry.FilterByScore(ctx, task.MinQuality)
    if err != nil {
        return nil, fmt.Errorf("filter models: %w", err)
    }
    if len(available) == 0 {
        return nil, ErrNoModelsAvailable
    }

    strategy := e.strategies[task.Priority]
    if strategy == nil {
        strategy = e.strategies["balanced"]
    }
    return strategy.Select(ctx, available, task)
}

The FilterByScore method on ModelRegistry queries the underlying PostgreSQL-backed registry (Chapter 3) with the clause WHERE overall_score >= $1 AND verification_status = 'verified', ensuring that only currently verified models meeting the task’s minimum quality bar are considered. The query is indexed on a composite of (verification_status, overall_score DESC) for sub-millisecond lookup latency on the production dataset of approximately four hundred active models. If task.Priority does not match a registered strategy key, the engine defaults to BalancedStrategy, which computes a weighted sum of normalized quality, cost, and latency scores using weights configurable via selection.balanced_weights (default quality: 0.5, cost: 0.3, latency: 0.2). The BestScoreStrategy selects the highest-scoring model that satisfies all required capabilities; in case of a tie, it prefers the model with the lower cost score. The LowestCostStrategy selects the cheapest verified model and falls back to the next tier up if no model meets the budget ceiling. The FastestStrategy selects the model with the lowest p95 latency measurement from the verifier’s benchmarking history, filtering out any model with fewer than ten latency samples to ensure statistical significance.

### 6.2.3 Strategy Registration and Hot Swapping

Strategies are registered at engine initialization via a builder pattern in internal/providers/selection/builder.go. The factory supports hot-swapping of strategy weights at runtime through a configuration watcher on config/selection.yaml; changes to strategy parameters are applied without requiring a service restart. The engine also exposes a SelectWithOverride method that accepts an explicit strategy name, used by the HelixTranslate admin API for A/B testing and manual model selection experiments.

## 6.3 Fallback and Degradation Chain

Individual LLM API requests can fail for numerous reasons: rate limits, transient provider outages, content policy rejections, context window overflows, or unexpected response formats. The fallback and degradation chain provides a structured, deterministic path for recovering from these failures while preserving translation quality to the maximum extent possible.

### 6.3.1 Fallback Chain Construction

The BuildFallbackChain function constructs an ordered list of fallback candidates from the set of available verified models. The chain is built once per selection decision and cached for the duration of the translation request.

func BuildFallbackChain(models []VerifiedLLMClient, maxLength int) []FallbackEntry {
    sort.Slice(models, func(i, j int) bool {
        return models[i].Score.Overall > models[j].Score.Overall
    })

    var chain []FallbackEntry
    lastProvider := ""
    for _, m := range models {
        if len(chain) >= maxLength {
            break
        }
        if m.ProviderID == lastProvider && len(chain) > 0 {
            continue // enforce provider diversity
        }
        chain = append(chain, FallbackEntry{
            ModelID:    m.ModelID,
            ProviderID: m.ProviderID,
            Tier:       m.Tier,
            Score:      m.Score.Overall,
        })
        lastProvider = m.ProviderID
    }
    return chain
}

The function sorts all verified models by descending overall score and then iterates to build a chain of up to maxLength entries (default five, configurable via fallback.max_chain_length). The provider diversity constraint ensures that consecutive entries in the chain originate from different infrastructure providers, mitigating the risk of a single provider outage cascading through all fallback attempts. The FallbackEntry struct contains only the fields necessary for retry dispatch: ModelID, ProviderID, Tier, and Score. The full VerifiedLLMClient is retrieved from the factory cache when a fallback entry is activated.

### 6.3.2 Degradation Policy

The degradation policy defines five distinct levels that a translation request progresses through on repeated failure. Each level specifies a different recovery action, and the policy is applied by the DegradationController at internal/providers/fallback/degradation.go.

type DegradationLevel int
const (
    LevelPrimary     DegradationLevel = iota // Best match from selection engine
    LevelRetry                               // Retry same model once (handles transient errors)
    LevelFallback                            // Next entry in fallback chain
    LevelTierDown                            // Drop to next tier (e.g., Premium -> Standard)
    LevelHumanReview                         // Queue for human translator review
)

At LevelPrimary, the request is sent to the model selected by the selection engine. If this fails with a retryable error (HTTP 429, 502, 503, 504, timeout, or connection reset), the controller advances to LevelRetry and reissues the identical request to the same model endpoint. The retry includes exponential backoff with jitter. If the retry also fails, the controller advances to LevelFallback and dispatches the request to the next entry in the pre-built fallback chain. If all fallback chain entries are exhausted, the controller advances to LevelTierDown, which queries the factory for any available model in the next lower tier. For example, if the original selection was TierPremium, LevelTierDown attempts TierStandard, then TierBudget, then TierUnranked. At each tier, the best-scoring model in that tier is selected using the same strategy as the original request. If no model in any tier succeeds, the request reaches LevelHumanReview, where it is enqueued in the human review pipeline at internal/humanreview/queue.go. The queue stores the original request payload, the complete error history from all degradation levels, and a priority score based on the requesting user’s service tier.

### 6.3.3 Degradation Metrics and Circuit Breakers

The degradation controller emits Prometheus metrics at every level transition: helix_degradation_level_total{level="primary|retry|fallback|tier_down|human_review"}, helix_fallback_latency_seconds, and helix_human_review_queue_size. Additionally, a per-provider circuit breaker (implemented using the sony/gobreaker library) tracks failure rates over a thirty-second window. If a provider’s failure rate exceeds fifty percent, the circuit opens and all models from that provider are temporarily excluded from the fallback chain. The circuit closes after a ten-second half-open period during which a single probe request is permitted. This prevents the degradation chain from repeatedly attempting a clearly degraded provider.

## 6.4 Event Bus Integration

The event bus integration connects the LLMsVerifier platform’s score change notifications to HelixTranslate’s runtime systems, enabling reactive model management. Two primary event types are handled: ModelScoreChangedEvent, which triggers model retirement or re-tiering, and ModelSelectedEvent, which is published by the selection engine for observability and billing purposes.

### 6.4.1 Score Change Event Handler

The handleModelScoreChanged method on the VerifierIntegration type processes score change events from the LLMsVerifier platform. When a model’s composite score drops below the minimum threshold, the handler automatically retires the model from the active registry.

func (v *VerifierIntegration) handleModelScoreChanged(ctx context.Context, evt events.ModelScoreChangedEvent) error {
    v.logger.Printf("Score change: model=%s old=%.2f new=%.2f", evt.ModelID, evt.OldScore, evt.NewScore)

    if evt.NewScore < v.config.MinScoreThreshold {
        v.logger.Printf("Model %s score dropped to %.2f, retiring", evt.ModelID, evt.NewScore)
        if err := v.registry.UpdateModelStatus(ctx, evt.ModelID, "retired"); err != nil {
            return fmt.Errorf("retire model %s: %w", evt.ModelID, err)
        }
        // Invalidate factory cache for this model
        v.factory.InvalidateCache(evt.ModelID)
        // Notify operators via PagerDuty if the model was TierPremium
        if evt.OldTier == TierPremium {
            v.alerting.Send(ctx, alerting.Alert{
                Severity: alerting.SeverityWarning,
                Summary:  fmt.Sprintf("Premium model %s retired (score %.2f)", evt.ModelID, evt.NewScore),
            })
        }
        return nil
    }

    // Re-tier the model if score moved across tier boundaries
    newTier := scoreToTier(evt.NewScore)
    if newTier != evt.OldTier {
        if err := v.registry.UpdateModelTier(ctx, evt.ModelID, newTier); err != nil {
            return fmt.Errorf("update tier for %s: %w", evt.ModelID, err)
        }
        v.factory.InvalidateCache(evt.ModelID)
    }
    return nil
}

The handler also detects tier boundary crossings: if a model’s score improvement promotes it from TierStandard to TierPremium, the registry and factory cache are updated immediately, making the model available for high-priority tasks. Conversely, a demotion triggers cache invalidation and removes the model from premium-eligible selection pools. Score increases that do not cross tier boundaries are logged at debug level but require no action. The events.ModelScoreChangedEvent payload includes ModelID, OldScore, NewScore, OldTier, NewTier, and Timestamp, all sourced from the LLMsVerifier scoring pipeline’s output (Chapter 4).

### 6.4.2 Model Selection Event Publisher

When the selection engine chooses a model for a translation task, it publishes a ModelSelectedEvent to the event bus. This event is consumed by the billing service, the analytics pipeline, and the real-time dashboard.

func (v *VerifierIntegration) PublishModelSelected(ctx context.Context, modelID string, task TaskRequirements) {
    events.Publish(ctx, events.ModelSelectedEvent{
        ModelID:      modelID,
        TaskType:     task.Domain,
        SourceLang:   task.SourceLang,
        TargetLang:   task.TargetLang,
        Timestamp:    time.Now(),
    })
}

The events.Publish function is backed by Redis Streams (XADD to helix:events:model_selected) with at-least-once delivery semantics. Consumers include: the billing aggregator, which credits the selected model’s provider for the request; the analytics pipeline, which feeds into the BigQuery warehouse for usage pattern analysis; and the WebSocket-based real-time dashboard, which displays the currently active model per language pair. The event schema is versioned (current version 1.2) and includes an EventID UUID for idempotency.

### 6.4.3 Event Subscription Topology

The verifier integration subscribes to three Redis Stream channels: llmverifier:scores for score changes, llmverifier:capabilities for capability bitmap updates (triggered when new MCP integrations are tested), and llmverifier:retirements for explicit retirement commands from the verifier platform’s administrative interface. Subscription handlers run in a dedicated goroutine pool of eight workers, with each handler wrapped in a panic recovery wrapper and a timeout context of thirty seconds. Failed event processing results in the event being re-queued with an exponential backoff, and events failing after five retries are written to a dead-letter stream for manual inspection.

## 6.5 Full Capability Integration

HelixTranslate’s translation tasks frequently require models with specific capabilities beyond general text generation. Legal translation demands models with structured output and legal domain knowledge; technical documentation requires code-aware models; and RAG-enhanced translation needs models with large context windows. The capability integration layer ensures that the selection engine can filter models by these specialized requirements.

### 6.5.1 MCP Integration Catalog

The Model Context Protocol (MCP) integrations extend model capabilities by providing structured tool access. The LLMsVerifier platform tests each model’s ability to invoke MCP tools correctly, and the results are encoded in the model’s CapabilityBitmap. HelixTranslate leverages these verified capabilities to match models to tasks requiring external tool integration.

Table 2: Key MCP Integrations and Required Capabilities

| MCP Name | Purpose | Required Capability | File Path |
| --- | --- | --- | --- |
| GitHub | Code repository access and file retrieval | CapFunctionCalling | internal/mcp/github/ |
| Playwright | Browser automation for web content extraction | CapFunctionCalling | internal/mcp/playwright/ |
| Qdrant | Vector search for semantic document retrieval | CapLargeContext | internal/mcp/qdrant/ |
| Redis | Distributed cache and RAG backend storage | CapLargeContext | internal/mcp/redis/ |
| Elasticsearch | Full-text search and RAG document indexing | CapLargeContext | internal/mcp/elastic/ |
| Cloudflare | AI Gateway request routing and caching | CapStreaming | internal/mcp/cloudflare/ |
| AWS | Cloud service integration (S3, Lambda, Bedrock) | CapFunctionCalling | internal/mcp/aws/ |
| Kubernetes | Container management and log extraction | CapFunctionCalling | internal/mcp/k8s/ |

The full MCP catalog contains thirty-five integrations. The remaining twenty-seven include: internal/mcp/jira/ (issue tracking), internal/mcp/slack/ (messaging), internal/mcp/notion/ (documentation), internal/mcp/figma/ (design asset access), internal/mcp/trello/ (project management), internal/mcp/asana/ (task management), internal/mcp/confluence/ (wiki content), internal/mcp/dropbox/ (file storage), internal/mcp/google_drive/ (cloud storage), internal/mcp/onedrive/ (Microsoft storage), internal/mcp/sharepoint/ (enterprise content), internal/mcp/zendesk/ (support tickets), internal/mcp/intercom/ (customer messaging), internal/mcp/hubspot/ (CRM data), internal/mcp/salesforce/ (CRM integration), internal/mcp/stripe/ (payment data), internal/mcp/twilio/ (communications), internal/mcp/sendgrid/ (email delivery), internal/mcp/shopify/ (e-commerce data), internal/mcp/woocommerce/ (e-commerce), internal/mcp/bigcommerce/ (e-commerce), internal/mcp/square/ (point-of-sale), internal/mcp/paypal/ (payment processing), internal/mcp/mongodb/ (document database), internal/mcp/postgresql/ (relational database), internal/mcp/mysql/ (relational database), and internal/mcp/sqlite/ (embedded database). Each MCP integration defines its own CapabilityRequirements and validates that the selected model’s bitmap includes the necessary flags.

### 6.5.2 Complete Capability Taxonomy

The full capability taxonomy encompasses seven categories covering all verified model abilities relevant to HelixTranslate’s operations.

Table 3: Complete Capability Taxonomy

| Category | Count | Key Examples |
| --- | --- | --- |
| MCP (Model Context Protocol) | 35 | GitHub, Playwright, Qdrant, Redis, ES, Cloudflare, AWS, K8s, Jira, Slack, Notion |
| LSP (Language Server Protocol) | 10 | Go, Python, TypeScript, Rust, C++, Java, Ruby, PHP, Swift, Kotlin |
| ACP (Agent Communication Protocol) | 1 | Inter-agent message passing and delegation |
| Embeddings | 13 | OpenAI (text-embedding-3-*), Cohere (embed-*), Jina (jina-embeddings-*), Mistral, BGE, E5, GTE, Voyage, Nomic, Google (textembedding-gecko-*), Amazon Titan, IBM Granite, Snowflake Arctic |
| RAG (Retrieval-Augmented Generation) | 3 | Qdrant vector search, Redis semantic cache, Elasticsearch hybrid search |
| Skills | 15+ | Translation (all 27 language pairs), Summarization, Code Review, Technical Writing, Legal Analysis, Medical Terminology, Literary Style Transfer, Marketing Localization, Subtitle Timing, Voice-to-Text Alignment, Glossary Enforcement, Style Guide Compliance, Back-translation Verification, Post-editing Support, Quality Estimation |
| Plugins | 8+ | Markdown formatter, HTML/XML entity normalizer, Unicode bidirectional text handler, ICU message format converter, XLIFF segment processor, TM (translation memory) matcher, Terminology database connector, Custom preprocessing pipeline |

The LSP category enables language-aware translation of code comments, docstrings, and inline documentation. When a task is tagged with domain code, the selection engine requires CapCodeGeneration (which implies all LSP capabilities) and routes the request to models verified for the specific programming language of the input. The embeddings category supports the RAG pipeline by ensuring that the embedding model used for document indexing is compatible with the generation model’s context window and token format. The skills category represents the highest-level capability mapping, directly corresponding to HelixTranslate’s service offerings; each skill is verified by the LLMsVerifier platform through targeted benchmark datasets.

### 6.5.3 Capability Matching Engine

The capability matching engine provides a unified interface for checking whether a model satisfies the requirements of a given task.

type CapabilityRequirements struct {
    Required        CapabilityBitmap
    Preferred       CapabilityBitmap
    MinContextWindow int
}

func MatchCapabilities(req CapabilityRequirements, modelCaps CapabilityBitmap, contextWindow int) MatchResult {
    if contextWindow < req.MinContextWindow {
        return MatchResult{
            Satisfied: false,
            Reason:    fmt.Sprintf("context window %d < required %d", contextWindow, req.MinContextWindow),
        }
    }
    missing := req.Required &^ modelCaps
    if missing != 0 {
        return MatchResult{
            Satisfied: false,
            Reason:    fmt.Sprintf("missing required capabilities: %b", missing),
        }
    }
    preferred := req.Preferred & modelCaps
    return MatchResult{
        Satisfied:   true,
        Preferred:   preferred,
        PreferredCount: bits.OnesCount64(preferred),
    }
}

The CapabilityBitmap type is a uint64 bitfield with fifty-six defined capability flags, leaving eight bits reserved for future expansion. The MatchCapabilities function first validates the context window requirement (used to exclude models with insufficient token capacity for long-document translation or RAG contexts), then checks that all required capability bits are present in the model’s bitmap. Models that fail the required capability check are filtered out before strategy evaluation. Preferred capabilities contribute to the strategy’s scoring function: a model that satisfies more preferred capabilities receives a bonus in the BalancedStrategy weight calculation, and BestScoreStrategy uses preferred capability count as a tiebreaker when overall scores are within 0.01 of each other.

The CapabilityBitmap is defined in internal/providers/capabilities/bitmap.go with individual constants such as CapFunctionCalling = 1 << 0, CapLargeContext = 1 << 1, CapStreaming = 1 << 2, CapCodeGeneration = 1 << 3, CapLegalDomain = 1 << 4, CapMedicalDomain = 1 << 5, CapTechnicalWriting = 1 << 6, and so on through the fifty-six defined flags. Capability bitmaps are stored in the verified_models table as BIGINT columns and are updated by the LLMsVerifier ingestion pipeline whenever a new capability test is completed.

## 6.6 API Key Management

The integration with LLMsVerifier and the expanded provider ecosystem requires secure management of more than twenty-five distinct API keys. The key management system, implemented in internal/providers/keys/manager.go, provides validation, encrypted storage, rotation, and per-key rate limit tracking.

### 6.6.1 Key Validation

Every API key is validated at configuration load time using a two-step process: first, a provider-specific regex validates the key format (e.g., OpenAI keys match ^sk-[a-zA-Z0-9]{48}$, Anthropic keys match ^sk-ant-api03-[a-zA-Z0-9_-]{64,}$); second, a minimal API call to a low-cost endpoint (typically a models listing or a short completion with max_tokens: 1) confirms that the key is active and has remaining quota. Keys that fail either step are flagged with status: invalid and excluded from the provider factory’s client pool.

The validation functions are organized by provider in internal/providers/keys/validators/. Each validator implements the KeyValidator interface: ValidateFormat(key string) error and ValidateActive(ctx context.Context, key string) error. The active validation calls use a shared circuit breaker per provider to prevent validation storms during provider outages.

### 6.6.2 Secure Storage

All API keys are encrypted at rest using AES-256-GCM with a key encryption key (KEK) stored in HashiCorp Vault. The data encryption key (DEK) is unique per provider and is rotated every thirty days via an automated cron job at cmd/key-rotation/main.go. The encrypted key material is stored in the PostgreSQL provider_api_keys table with the following schema: id SERIAL PRIMARY KEY, provider_id VARCHAR(64) NOT NULL, key_ciphertext BYTEA NOT NULL, key_nonce BYTEA NOT NULL, status VARCHAR(16) DEFAULT 'active', rate_limit_rpm INTEGER, rate_limit_tpm INTEGER, created_at TIMESTAMPTZ, last_rotated_at TIMESTAMPTZ, and expires_at TIMESTAMPTZ. At runtime, keys are decrypted on-demand and cached in process memory with a ten-minute TTL; the in-memory cache stores only the decrypted key string, protected by Go’s garbage collection semantics and process-level isolation.

The twenty-five supported providers and their validation endpoints are documented in config/providers.yaml. Each entry specifies the provider ID, base URL, validation endpoint path, validation method, expected success status code, and rate limits. The providers include: OpenAI (api.openai.com), Anthropic (api.anthropic.com), Google Vertex AI (us-central1-aiplatform.googleapis.com), Azure OpenAI ({resource}.openai.azure.com), Cohere (api.cohere.com), Mistral AI (api.mistral.ai), LLMsVerifier (api.llmsverifier.io), Together AI (api.together.xyz), Groq (api.groq.com), Perplexity (api.perplexity.ai), AI21 Labs (api.ai21.com), Fireworks AI (api.fireworks.ai), Anyscale (api.endpoints.anyscale.com), DeepInfra (api.deepinfra.com), Baseten (model-{model_id}.api.baseten.co), Replicate (api.replicate.com), Hugging Face (api-inference.huggingface.co), OctoAI (text.octoai.run), Lepton AI ({model}.lepton.run), Cloudflare Workers AI (api.cloudflare.com), AWS Bedrock (bedrock-runtime.{region}.amazonaws.com), Google Gemini (generativelanguage.googleapis.com), Moonshot AI (api.moonshot.cn), Zhipu AI (open.bigmodel.cn), and 01.AI (api.01.ai).

### 6.6.3 Per-Key Rate Limiting

The key manager maintains a distributed rate limiter per API key using Redis as the coordination backend. The limiter tracks both requests-per-minute (RPM) and tokens-per-minute (TPM) quotas as reported by each provider’s response headers (x-ratelimit-limit-requests, x-ratelimit-limit-tokens, x-ratelimit-remaining-requests, x-ratelimit-remaining-tokens). When a key’s rate limit is exhausted, the manager marks it as status: rate_limited for the duration specified in the Retry-After header (or a default sixty seconds if absent), and the provider factory routes requests to the next available key for that provider. This multi-key support is essential for high-volume translation pipelines that can exceed the quota of a single API key.

### 6.6.4 Key Rotation and Audit

Key rotation is triggered automatically when an expiry date approaches (within seven days) or manually via the admin API at POST /admin/keys/{provider_id}/rotate. The rotation process generates a new key through the provider’s API console (for providers supporting programmatic key generation) or accepts a new key via the admin API, validates it, encrypts it, and atomically swaps the active key reference. Old keys are retained in status: rotated for twenty-four hours to allow in-flight requests to complete, then are permanently deleted. All key operations (validation, rotation, status changes, access events) are logged to an append-only audit log stored in S3 with object lock enabled, retaining records for a minimum of one year for compliance purposes.

Phase 5 completes the integration by binding the verified model registry to every operational decision in HelixTranslate’s translation pipeline. The refactored provider factory produces VerifiedLLMClient instances with full metadata, the selection engine routes tasks through domain-appropriate strategies, the degradation chain ensures resilience against individual model failures, the event bus propagates score changes in real time, the capability matcher enables sophisticated task-to-model assignment across seventy-plus verified abilities, and the key management system securely orchestrates access to more than twenty-five providers. Together, these components transform the LLMsVerifier platform from a passive scoring system into an active participant in HelixTranslate’s runtime quality assurance.

# 7. Phase 6: Enterprise UX and User-Facing Features

Phase 6 represents the culmination of the LLMsVerifier integration effort—the layer where the underlying scoring, routing, and verification infrastructure becomes tangible and accessible to end users. Where Phases 1 through 5 established the foundational scoring engine, provider management, routing intelligence, quality assurance mechanisms, and CI/CD integration, Phase 6 channels all of that computational work into polished, enterprise-grade user experiences. The guiding principle of this phase is transparency through instrumentation: every model score, routing decision, quality metric, and fallback event is surfaced to the user in a way that builds trust and enables informed decision-making. This chapter covers four interconnected workstreams: the model selection user experience with rich score visualization, a real-time model status dashboard powered by WebSocket streaming, a batch translation system with multi-model orchestration, and a closed-loop translation quality feedback mechanism that continuously refines model capability scores based on real user interactions.

The architecture of Phase 6 is designed to serve two distinct personas simultaneously. End users (translators, localization engineers, and enterprise customers) need intuitive interfaces that communicate which model is being used, why it was selected, and how well it performed. Platform operators (SRE teams, model governance officers, and product managers) need dashboards that expose system health, model degradation patterns, routing efficiency metrics, and quality trend analysis. The components described in this chapter satisfy both audiences without compromising the clarity needed by either. All UI components are built in TypeScript/React for the web interface and Go for backend orchestration, maintaining consistency with the HelixTranslate technology stack established in prior phases.

## 7.1 Model Selection User Experience

The model selection interface is the primary touchpoint where users interact with the LLMsVerifier scoring system. It transforms abstract numerical scores into actionable visual information, enabling users to choose translation models with confidence. The design follows a card-based metaphor where each available model is represented as a self-contained card containing all information necessary for an informed selection decision. The card layout is hierarchical: provider identity and model name occupy the header row, the overall verification score is rendered as a prominent color-coded badge, capability tags communicate domain expertise, and bottom-row metrics convey operational characteristics such as cost tier and speed classification.

### 7.1.1 Score Badge Visualization

The score badge is the most visually dominant element of the model card because it communicates the single most important piece of information: the model’s verified quality score on a 0–10 scale. The color coding scheme follows a traffic-light metaphor with five distinct tiers. Scores of 9.0 and above render in green (#22C55E), indicating exceptional quality suitable for the most demanding translation tasks such as legal contract localization and medical documentation. Scores between 7.5 and 8.9 render in blue (#3B82F6), denoting strong performance appropriate for professional translation workflows. The amber tier (#EAB308, scores 6.0–7.4) signals acceptable quality for general-purpose content where cost efficiency may outweigh absolute accuracy. Scores between 4.0 and 5.9 render in orange (#F97316), flagging models that should be used cautiously and only for low-stakes content or as fallback options. Any model scoring below 4.0 displays in red (#EF4444), serving as a visual warning that the model has failed verification criteria and should not be used for production translation work. The numeric value is always displayed with one decimal place of precision (e.g., “8.3” rather than “8”), reflecting the granularity of the underlying scoring engine.

### 7.1.2 Capability Tags and Metadata

Beneath the score badge, each model card renders a horizontal row of capability chips that communicate the model’s verified domain competencies. These tags are derived directly from the capabilities field of the VerifiedModel record populated by the Phase 2 scoring engine. Common tags include CapDomainLegal, CapDomainMedical, CapDomainTechnical, CapDomainCreative, and CapGeneral. Each tag is rendered as a small, rounded pill-shaped element with a consistent color scheme that corresponds to the domain family. The provider icon (e.g., OpenAI’s spiral, Anthropic’s constellation, or Google’s “G” mark) appears in the header row alongside the model name, providing immediate brand recognition and reinforcing the trust relationship between the user and the model vendor.

### 7.1.3 Filtering and Sorting Interface

The model selection panel includes a comprehensive filtering system that allows users to narrow the model list based on operational requirements. The provider filter supports multi-select, enabling users to include or exclude specific vendors (for example, excluding all models from a provider undergoing a known outage). The score range slider allows users to set minimum and maximum score thresholds, which is particularly useful when searching for models within a specific quality band. Capability toggles function as a set of checkboxes where users can require that displayed models possess specific domain competencies. The cost tier selector offers four tiers—Free, Standard, Premium, and Enterprise—allowing budget-conscious users to filter by economic constraints.

Sorting options include four dimensions, each supporting ascending and descending order. Score (descending) is the default sort, presenting the highest-quality models first. Speed sorting orders models by their latency score component, prioritizing low-latency options for time-sensitive workflows. Cost sorting arranges models from least to most expensive, aiding budget optimization. Recency sorting surfaces newly verified models, giving users early access to the latest options. Each sort dimension updates the card grid in real time without requiring a page refresh.

The ModelCard component implementation encapsulates all of these concerns into a single reusable React component, as shown in Code Block 1.

Code Block 1: ModelCard component (TypeScript/React)

interface ModelCardProps {
  model: VerifiedModel;
  onSelect: (modelId: string) => void;
  isSelected: boolean;
}

const ModelCard: React.FC<ModelCardProps> = ({ model, onSelect, isSelected }) => {
  const scoreColor = model.score.overall >= 9 ? '#22C55E' : 
                     model.score.overall >= 7.5 ? '#3B82F6' :
                     model.score.overall >= 6 ? '#EAB308' :
                     model.score.overall >= 4 ? '#F97316' : '#EF4444';

  return (
    <div className={`model-card ${isSelected ? 'selected' : ''}`} onClick={() => onSelect(model.modelId)}>
      <div className="model-header">
        <ProviderIcon provider={model.providerId} />
        <span className="model-name">{model.name}</span>
        <span className="score-badge" style={{ backgroundColor: scoreColor }}>
          {model.score.overall.toFixed(1)}
        </span>
      </div>
      <div className="model-capabilities">
        {model.capabilities.map(cap => (
          <CapabilityTag key={cap} name={cap} />
        ))}
      </div>
      <div className="model-metrics">
        <CostIndicator tier={model.tier} />
        <SpeedIndicator latency={model.score.components.speed} />
        <AvailabilityStatus status={model.status} />
      </div>
    </div>
  );
};

The component receives a VerifiedModel object (populated from the Phase 2 registry), a selection callback, and a boolean flag indicating selection state. The scoreColor computation applies the five-tier color mapping directly, ensuring visual consistency across the entire interface. The CapabilityTag sub-component renders each capability as a styled chip, while CostIndicator, SpeedIndicator, and AvailabilityStatus provide the bottom-row metrics. CSS classes model-card and selected support hover states, focus rings, and visual distinction for the currently selected model. The click handler propagates the modelId upward, triggering the routing logic described in Phase 3.

## 7.2 Real-Time Model Status Dashboard

Enterprise translation workflows demand real-time visibility into model health. A model that scored 8.5 during the morning verification cycle may degrade to 6.2 by afternoon due to provider-side issues, prompt template drift, or rate-limiting behavior changes. The real-time model status dashboard addresses this operational need by establishing a persistent WebSocket connection between the client browser and the HelixTranslate backend, streaming model status events as they occur. This architecture eliminates the need for periodic polling, reduces server load, and ensures that users see status changes within milliseconds of detection.

### 7.2.1 WebSocket Event Architecture

The WebSocket endpoint wss://api.helixtranslate.com/v1/models/stream emits typed events that conform to the ModelStatusEvent interface. Four event types cover the full lifecycle of model state changes. The score_changed event fires whenever a model’s composite score shifts by more than 0.2 points, carrying both the previous and current scores so that the UI can animate transitions and flag significant changes. The verification_failed event indicates that a model has failed a scheduled verification challenge, including a human-readable reason field (e.g., “hallucination in legal terminology test” or “excessive latency on 4K token requests”). The model_discovered event announces the registration of a newly verified model, prompting the dashboard to add a new card with a “New” badge. The model_retired event signals that a model has been removed from the active pool, typically because its provider has deprecated the endpoint or the model has failed three consecutive verification cycles.

### 7.2.2 Status Indicator Semantics

Each model card on the dashboard displays a status indicator that aggregates the current score into a high-level health classification. A green indicator means the model’s score is at or above 7.0, representing healthy operation suitable for all supported translation domains. A yellow indicator corresponds to scores between 5.5 and 6.9, signaling degraded performance—usable for general content but requiring monitoring and potentially triggering automatic fallback for high-stakes domains. A red indicator indicates a score below 5.5, meaning the model has entered a failing state and should not be used for any production translation until the underlying issue is resolved. A gray indicator means the model is currently unavailable (provider downtime, rate limit exhaustion, or maintenance mode), rendering it non-selectable but still visible for transparency.

### 7.2.3 Degraded Mode Warnings

When a model transitions into yellow or red status, the dashboard emits a non-blocking toast notification to alert the user. If the user has an active translation session using a model that subsequently degrades, the system displays a prominent banner offering one-click migration to the next-best available model. This automatic fallback notification includes the name of the recommended replacement model, its current score, and the estimated latency delta compared to the original selection. The notification respects user preferences: users can opt to remain on the degraded model, auto-switch to the recommended alternative, or configure automatic migration based on score thresholds (e.g., “always switch when score drops below 6.5”).

The WebSocket client hook shown in Code Block 2 encapsulates the connection lifecycle and event dispatch logic.

Code Block 2: WebSocket events

interface ModelStatusEvent {
  type: 'score_changed' | 'verification_failed' | 'model_discovered' | 'model_retired';
  modelId: string;
  payload: {
    previousScore?: number;
    currentScore?: number;
    reason?: string;
  };
  timestamp: Date;
}

const useModelStatus = () => {
  const [models, setModels] = useState<VerifiedModel[]>([]);

  useEffect(() => {
    const ws = new WebSocket('wss://api.helixtranslate.com/v1/models/stream');
    ws.onmessage = (event) => {
      const evt: ModelStatusEvent = JSON.parse(event.data);
      handleStatusChange(evt, setModels);
    };
    return () => ws.close();
  }, []);

  return models;
};

The handleStatusChange function (not shown inline for brevity) implements an optimistic update strategy: it applies the event payload to the local model state immediately upon receipt, then schedules a background reconciliation request to fetch the authoritative state from the scoring engine. This approach ensures that the UI feels instantaneous while maintaining eventual consistency with the backend. The WebSocket connection automatically reconnects with exponential backoff (starting at 1 second, capping at 30 seconds) if the connection drops, ensuring resilience against transient network failures.

## 7.3 Batch Translation with Multi-Model Orchestration

Enterprise translation workflows frequently involve processing large documents that span multiple content domains. A single pharmaceutical regulatory submission, for example, may contain chemical nomenclature (technical domain), patient safety warnings (medical domain), and legal disclaimers (legal domain). Processing such a document through a single general-purpose model produces suboptimal results because no single model excels across all domain categories. The batch translation system described in this section addresses this challenge through domain-aware chunking and intelligent model routing, assigning each content segment to the model best suited for its specific domain.

### 7.3.1 Domain-Aware Document Chunking

The batch translation pipeline begins by decomposing the input document into TranslationChunk objects. Each chunk is classified into one of five domain categories: legal, medical, technical, creative, or general. Classification employs a multi-modal detection strategy that combines heuristic pattern matching with a lightweight machine learning classifier. Legal content is identified through regex patterns that match legalese signatures such as “hereinafter,” “pursuant to,” “witnesseth,” and standard legal clause numbering formats (§1.2(a)). Medical content is detected by cross-referencing terminology against a curated medical terminology database containing 47,000 terms spanning ICD-10 codes, drug names, anatomical references, and clinical procedure identifiers. Technical content is identified by the presence of code blocks, structured data formats (JSON, XML, YAML), and high concentrations of domain-specific acronyms. Creative content is recognized through narrative pattern analysis—detection of dialogue formatting, descriptive prose density, and literary device markers. Content that fails all specialized domain tests, or falls below a confidence threshold, is classified as general.

### 7.3.2 Intelligent Chunk Routing

Once chunks are classified, the routing engine assigns each chunk to the most appropriate available model. The routing decision considers three factors in priority order: (1) domain capability match, (2) current model score, and (3) cost efficiency. A chunk classified as legal is routed to the highest-scoring model that possesses the CapDomainLegal capability. If no legal-specialized model is available (for example, due to provider outage), the system falls back to the highest-scoring general-capable model. This fallback behavior ensures continuity of service while transparently degrading quality expectations. The routing strategy is abstracted behind the RoutingStrategy interface, enabling experimentation with different allocation algorithms (greedy, round-robin, load-balanced, cost-optimized) without modifying the core orchestration logic.

The Go data structures in Code Block 3 define the complete domain model for batch translation jobs.

Code Block 3: BatchTranslationJob

type BatchTranslationJob struct {
    ID          string
    SourceLang  string
    TargetLang  string
    Chunks      []TranslationChunk
    Assignments []ModelAssignment
    Strategy    RoutingStrategy
    Status      JobStatus
}

type TranslationChunk struct {
    ID        string
    Content   string
    WordCount int
    Domain    string // detected via classifier
}

type ModelAssignment struct {
    ChunkID  string
    ModelID  string
    Status   AssignmentStatus
    Result   *TranslationResult
}

type RoutingStrategy interface {
    AssignChunks(chunks []TranslationChunk, models []VerifiedLLMClient) []ModelAssignment
}

The BatchTranslationJob struct serves as the aggregate root, tracking the job’s lifecycle from Pending through Chunking, Routing, Translating, Aggregating, and finally Completed or Failed. The TranslationChunk struct carries the domain classification result alongside the raw content and word count, which feeds into cost estimation and progress reporting. Each ModelAssignment records which model was assigned to a specific chunk, the current status of that assignment (Pending, InProgress, Completed, Failed), and a pointer to the translation result once available. The RoutingStrategy interface enables pluggable routing algorithms, with a default CapabilityAwareRouter that implements the domain-match-with-fallback logic described above.

### 7.3.3 Chunk Routing Strategy Reference

The routing matrix in Table 1 documents the complete decision logic for chunk-to-model assignment. Each content type maps to a detection method, a preferred capability requirement, and a fallback capability for degraded-mode operation.

Table 1: Chunk routing strategy

| Content Type | Detection Method | Preferred Capability | Fallback |
| --- | --- | --- | --- |
| Legal | Regex (legalese patterns) | CapDomainLegal | CapGeneral |
| Medical | Medical terminology DB | CapDomainMedical | CapGeneral |
| Technical | Code blocks, acronyms | CapDomainTechnical | CapGeneral |
| Creative | Narrative patterns | CapDomainCreative | CapGeneral |
| General | Default / short text | Balanced score | Any available |

The Balanced score entry for general content indicates that the routing engine selects the model with the highest composite score across all capability components, rather than requiring a specific domain tag. This ensures that general content benefits from the best available model even when no specialized model exists. The fallback chain always terminates at CapGeneral or Any available, guaranteeing that every chunk receives a translation assignment as long as at least one model is operational.

## 7.4 Translation Quality Feedback Loop

The most reliable measure of a translation model’s quality is the judgment of the humans who consume its output. The translation quality feedback loop closes the circuit between automated scoring and subjective human evaluation, creating a composite quality signal that reflects both machine-measured accuracy and human-perceived utility. This feedback loop operates continuously: every translation output carries an invitation for user rating, every rating is incorporated into the model’s capability score through a weighted moving average, and the updated scores flow back into the model selection and routing systems within minutes.

### 7.4.1 User Rating Interface

After each translation is delivered, the user interface presents a non-intrusive rating widget inviting the user to assign 1–5 stars and optionally provide free-text feedback. The rating prompt appears in a collapsible panel adjacent to the translation output, minimizing disruption to the user’s workflow. Five-star ratings indicate excellent quality requiring no further attention. Four-star ratings signal minor issues—perhaps a single awkward phrasing or terminology choice. Three-star and below trigger an expanded feedback form asking the user to categorize the problem (accuracy, fluency, terminology, formatting, cultural appropriateness). These categorizations feed into granular capability component scores, enabling the system to distinguish between a model that struggles with medical terminology but excels at grammatical fluency versus one with the opposite profile.

### 7.4.2 Automatic Quality Metrics

In parallel with user ratings, the system computes automatic quality metrics for every translation. The BLEU (Bilingual Evaluation Understudy) score measures n-gram overlap between the model output and reference translations from the HelixTranslate validation corpus. The COMET (Cross-lingual Optimized Metric for Evaluation of Translation) score provides a neural evaluation that correlates more strongly with human judgments than BLEU by leveraging cross-lingual sentence embeddings. Semantic similarity is computed using cosine distance between vector embeddings of the source text and back-translated output, detecting meaning drift that lexical metrics might miss. Perplexity measures the model’s confidence in its output, with unusually high perplexity signaling potential hallucination or exposure to out-of-distribution content. These automatic metrics are computed asynchronously in a background worker queue, with results typically available within 2–5 minutes of translation completion.

### 7.4.3 Composite Score Computation

The composite quality engine synthesizes three independent signal sources into a unified quality score using a weighted formula. User ratings contribute 40% of the composite weight, reflecting the primacy of human judgment. Automatic metrics (BLEU, COMET, semantic similarity) contribute 35%, providing an objective baseline that operates independently of user engagement. Challenge pass rate—derived from the Phase 4 verification challenge system—contributes 25%, capturing the model’s performance on structured, adversarial test cases. The SubmitRating method in Code Block 4 demonstrates how a newly submitted user rating triggers an immediate capability score update.

Code Block 4: UserRating

type UserRating struct {
    TranslationID string    `json:"translation_id"`
    ModelID       string    `json:"model_id"`
    Rating        int       `json:"rating"` // 1-5
    Feedback      string    `json:"feedback"`
    CreatedAt     time.Time `json:"created_at"`
}

func (e *ScoringEngine) SubmitRating(ctx context.Context, rating UserRating) error {
    // Weighted moving average: 40% user ratings + 35% auto metrics + 25% challenge pass rate
    current, _ := e.GetModelScore(ctx, rating.ModelID)
    newCapability := 0.4*float64(rating.Rating)*2.0 + 0.35*current.Components.Capability + 0.25*current.ChallengePassRate
    return e.UpdateCapabilityScore(ctx, rating.ModelID, newCapability)
}

The rating scaling logic (float64(rating.Rating) * 2.0) maps the 1–5 star scale onto the 0–10 score scale used by the composite engine, ensuring dimensional consistency across signal sources. The UpdateCapabilityScore method persists the new score to the model registry and emits a score_changed WebSocket event, which propagates the update to all connected dashboards within milliseconds. The use of a weighted moving average (rather than simple averaging) ensures that new ratings have immediate impact while historical data still influences the score, preventing erratic swings from single outlier ratings.

### 7.4.4 Signal Source Reference

Table 2 documents the complete signal inventory, including each source’s relative weight, the specific metrics it contributes, and its characteristic latency profile.

Table 2: Quality signals

| Signal Source | Weight | Metric | Latency |
| --- | --- | --- | --- |
| User ratings | 40% | 1-5 stars | Real-time |
| Auto metrics | 35% | BLEU, COMET, semantic sim | Minutes |
| Challenge pass | 25% | Pass rate 0-100% | Hours |

The latency column is operationally significant because it determines how quickly each signal reflects changes in model behavior. User ratings provide the fastest feedback but depend on user engagement—models serving low-traffic language pairs may accumulate ratings slowly. Automatic metrics provide consistent, engagement-independent coverage with a moderate delay. Challenge pass rates update the slowest (reflecting the batch nature of verification challenge execution) but capture adversarial robustness that neither user ratings nor automatic metrics can reliably measure.

### 7.4.5 Composite Quality Engine Implementation

The full composite quality engine is implemented in Go as shown in Code Block 5. The engine encapsulates the three weight constants, enforces their sum to 1.0 during initialization, and exposes a single CalculateQuality method that retrieves the component scores and computes the weighted composite.

Code Block 5: Composite quality engine

type CompositeQualityEngine struct {
    userRatingWeight    float64 // 0.40
    autoMetricWeight    float64 // 0.35
    challengePassWeight float64 // 0.25
}

func (q *CompositeQualityEngine) CalculateQuality(ctx context.Context, modelID string) (float64, error) {
    userScore := q.getAverageUserRating(modelID) * 2.0 // scale 1-5 to 0-10
    autoScore := q.getAutoMetricsScore(modelID)
    challengeScore := q.getChallengePassRate(modelID) * 0.1 // scale 0-100 to 0-10

    composite := q.userRatingWeight*userScore + 
                 q.autoMetricWeight*autoScore + 
                 q.challengePassWeight*challengeScore
    return composite, nil
}

The normalization logic ensures dimensional consistency across the three inputs. User ratings on a 1–5 scale are multiplied by 2.0 to map onto the 0–10 composite scale. Challenge pass rates on a 0–100 percentage scale are multiplied by 0.1 for the same purpose. The getAutoMetricsScore method returns a score already normalized to the 0–10 scale by the Phase 2 scoring pipeline. The engine validates during construction that userRatingWeight + autoMetricWeight + challengePassWeight == 1.0, panicking on violation to prevent silent score corruption. Weight values are configurable through environment variables, enabling A/B experiments and operational adjustments without code changes.

The composite score produced by this engine feeds directly into the VerifiedModel.score.overall field consumed by the ModelCard component in Section 7.1 and the RoutingStrategy implementations in Section 7.3. This architectural closure ensures that user feedback, once submitted, propagates through the entire system—from the rating widget, through the composite engine, into the model registry, across the WebSocket stream, onto the model selection dashboard, and ultimately into the routing decisions that determine which model translates the next chunk of content. The feedback loop is fully closed, self-reinforcing, and operates without human intervention beyond the initial rating gesture.

# 8. Phase 7: Testing Strategy and Anti-Bluff Quality Assurance

Phase 7 closes the 56.4% coverage gap between the current 43.6% and the 100% target across all packages touched by the LLMsVerifier integration. The preceding phases produced eight pipeline steps in internal/verifier/pipeline.go, five scoring components in internal/verifier/scoring/engine.go, a 3-tier discovery system, four selection strategies, and four new API endpoints. This phase defines the testing strategy, implements unit and integration tests for every component, establishes the anti-bluff Challenge test framework, and sets performance SLA targets. Every test must prove real behavior; mocks are permitted only for external HTTP calls.

## 8.1 Testing Strategy Overview and Coverage Targets

### 8.1.1 Test Pyramid Architecture

The test pyramid allocates 70% of test files to unit tests for algorithmic correctness, 20% to integration tests for behavioral validation across package boundaries, and 10% to end-to-end tests for complete user journeys. Table 8.1 defines each layer.

Table 8.1: Test Pyramid — Layer Definitions and Coverage Targets

| Layer | Test Files | Coverage Target | Execution | Anti-Bluff Rule |
| --- | --- | --- | --- | --- |
| Unit (70%) | ~140 | 95% per package | < 30s | Mocks only for external HTTP; system under test uses real impl |
| Integration (20%) | ~40 | 85% path coverage | < 5 min | Real infrastructure: SQLite, Dockerized services, JWT tokens |
| E2E (10%) | ~20 | 100% user journey | < 10 min | Full system stack; tests run against built binary |

Unit tests target the 15+ new integration files. Every branching function — calculateResponseSpeedScore with its four throughput tiers, Allow in middleware.go with its sliding-window algorithm, CalculateComprehensiveScore with five-component weighted aggregation — receives dedicated table-driven tests exercising each branch. The 95% coverage target applies per package, not globally; global averaging is prohibited because it allows one well-tested package to mask an untested one.

Integration tests validate cross-package composition. The scoring engine calls se.dbIntegration.UpdateModelScores() after computing the weighted total; an integration test verifies this write persists and subsequent reads return the stored value. The discovery service falls back from static registry to provider API to models.dev; an integration test verifies tier-1 failure triggers tier-2 within the configured timeout. E2E tests validate complete journeys: discovery populates the registry, the gatekeeper filters by threshold, the selector picks the top model, the API returns it, and the translation pipeline produces valid output.

### 8.1.2 Coverage Gap Analysis

Current coverage across the seven affected packages is 43.6%. Table 8.2 breaks down the gap.

Table 8.2: Coverage Gap Analysis by Package

| Package | Current | Target | Gap | Priority | Blocker |
| --- | --- | --- | --- | --- | --- |
| pkg/translator/llm/ | 43.6% | 100% | +56.4% | High | 61 disabled tests in provider_test.go must be re-enabled for verified provider flow |
| internal/config/ | ~60% | 100% | +40% | High | New verifier config structs (VerifierConfig, DiscoveryConfig, ScoringConfig) untested |
| pkg/api/ | ~50% | 100% | +50% | Critical | Four new endpoints (/api/v1/models/discover, /verify, /select, /scores) have zero coverage |
| pkg/verification/ | ~30% | 100% | +70% | Critical | 8-step pipeline flow has no automated validation |
| pkg/events/ | ~40% | 100% | +60% | Medium | Verifier event bus integration lacks tests |
| internal/verifier/ (new) | 0% | 100% | +100% | Critical | All new files — client.go, pipeline.go, scoring/engine.go, discovery/*.go, selection/*.go — untested |
| internal/services/ | ~45% | 100% | +55% | High | llmsverifier_score_adapter.go field mapping and cache logic untested |

The 61 disabled tests in pkg/translator/llm/provider_test.go are the largest blocker. They were disabled during initial integration because they relied on the legacy provider factory. Re-enabling them requires updating the test setup to initialize the verifier client: replace NewProvider(cfg) with NewProvider(cfg, WithVerifierClient(verifierClient)), where verifierClient connects to a dockerized LLMsVerifier via testcontainers.

### 8.1.3 Testing Philosophy: The Anti-Bluff Mandate

The anti-bluff philosophy is codified in eight constitution rules. The project experienced a failure mode where all tests passed but features did not work — caused by over-mocking. Tests verified that mockClient.Verify() returned expected values, but never verified that the real HTTP client could connect, that the real database could persist, or that the scoring engine produced numerically correct results.

Rule T-01: a passing test guarantees the feature works for end users. A score adapter test cannot assert that adapter.Convert() was called with correct arguments; it must assert that the converted ProviderScore contains the correct OverallScore from a live LLMsVerifier instance. Rule T-02: mocks restricted to external HTTP/API calls only. The modelsDevClient in scoring/engine.go may be mocked because models.dev is external; the DatabaseIntegration struct must not be mocked — tests use database.New(":memory:"). Rule T-03: every test verifies real behavior, not just invocation. Calling engine.CalculateComprehensiveScore() and asserting only require.NoError(t, err) violates this rule; the test must also assert the score falls within the expected range given the input model characteristics. Rule T-04: integration tests use real infrastructure. The tests/integration/ directory contains a test-compose.yml with a real LLMsVerifier container, SQLite on a volume mount, and mock provider endpoints via mockserver/mockserver.

Rules T-05 through T-08 are enforcement mechanisms: T-05 declares a feature without a Challenge test incomplete; T-06 requires Challenge tests to run in production-like environments; T-07 makes coverage below 100% a build-blocking failure; T-08 imposes a 24-hour fix-or-remove deadline on flaky tests.

### 8.1.4 Constitution Rule Documentation

The anti-bluff rule enters three governance documents. In internal/verifier/CONSTITUTION.md, Rule T-01 reads: “A passing test guarantees the feature works for end users — mocks in production paths are prohibited.” Enforcement: go test -cover plus manual review; violation: PR rejection. In CLAUDE.md, the Testing Guidelines section specifies: when testing CalculateComprehensiveScore, use a real ScoringEngine with DatabaseIntegration backed by :memory: SQLite; mock only ModelsDevClientInterface. In AGENTS.md, the Testing Agent’s decision tree starts with: on test failure, check if the test mocks the system under test → if yes, rewrite with real implementations → if still failing, investigate production code.

## 8.2 Unit Testing — Core Verification Components

### 8.2.1 Verifier Client Test Implementation

The verifier client in internal/verifier/client.go wraps HTTP communication with LLMsVerifier. Its constructor func NewVerifierClient(cfg *Config) (*Client, error) validates configuration and verifies connectivity via a health ping. The test file internal/verifier/client_test.go targets 95% coverage. Container-based tests are gated behind //go:build verifier_integration for CI only; fast-path tests use httptest.Server.

Code Block 8.1: internal/verifier/client_test.go

package verifier

import (
    "context"
    "errors"
    "net/http"
    "net/http/httptest"
    "strings"
    "testing"
    "time"

    "github.com/stretchr/testify/assert"
    "github.com/stretchr/testify/require"
)

func TestNewVerifierClient(t *testing.T) {
    tests := []struct {
        name        string
        cfg         *Config
        wantErr     bool
        errContains string
        validate    func(t *testing.T, c *Client)
    }{
        {
            name: "valid config with explicit timeout",
            cfg: &Config{
                APIURL:  "https://verifier.example.com",
                APIKey:  "test-key-123",
                Timeout: 10 * time.Second,
            },
            validate: func(t *testing.T, c *Client) {
                assert.Equal(t, "https://verifier.example.com", c.baseURL)
                assert.Equal(t, "test-key-123", c.apiKey)
                assert.Equal(t, 10*time.Second, c.httpClient.Timeout)
            },
        },
        {
            name: "valid config with default timeout",
            cfg: &Config{
                APIURL: "https://verifier.example.com",
                APIKey: "test-key-456",
            },
            validate: func(t *testing.T, c *Client) {
                assert.Equal(t, 30*time.Second, c.httpClient.Timeout)
            },
        },
        {
            name:        "empty API URL",
            cfg:         &Config{APIKey: "test-key"},
            wantErr:     true,
            errContains: "APIURL is required",
        },
        {
            name:        "empty API key",
            cfg:         &Config{APIURL: "https://verifier.example.com"},
            wantErr:     true,
            errContains: "APIKey is required",
        },
        {
            name:        "invalid URL scheme",
            cfg:         &Config{APIURL: "ftp://verifier.example.com", APIKey: "key"},
            wantErr:     true,
            errContains: "URL scheme must be http or https",
        },
        {
            name:        "timeout below minimum",
            cfg:         &Config{APIURL: "https://v.example.com", APIKey: "k", Timeout: 100 * time.Millisecond},
            wantErr:     true,
            errContains: "timeout must be at least 1s",
        },
    }

    for _, tt := range tests {
        t.Run(tt.name, func(t *testing.T) {
            client, err := NewVerifierClient(tt.cfg)
            if tt.wantErr {
                require.Error(t, err)
                assert.Contains(t, err.Error(), tt.errContains)
                return
            }
            require.NoError(t, err)
            require.NotNil(t, client)
            tt.validate(t, client)
        })
    }
}

func TestVerifierClient_Ping(t *testing.T) {
    t.Run("healthy server returns nil", func(t *testing.T) {
        server := httptest.NewServer(http.HandlerFunc(
            func(w http.ResponseWriter, r *http.Request) {
                assert.Equal(t, "/health", r.URL.Path)
                assert.Equal(t, "Bearer test-key", r.Header.Get("Authorization"))
                w.WriteHeader(http.StatusOK)
                w.Write([]byte(`{"status":"healthy"}`))
            },
        ))
        defer server.Close()

        client, err := NewVerifierClient(&Config{APIURL: server.URL, APIKey: "test-key"})
        require.NoError(t, err)
        assert.NoError(t, client.Ping(context.Background()))
    })

    t.Run("unhealthy server returns error", func(t *testing.T) {
        server := httptest.NewServer(http.HandlerFunc(
            func(w http.ResponseWriter, r *http.Request) {
                w.WriteHeader(http.StatusServiceUnavailable)
                w.Write([]byte(`{"status":"unhealthy"}`))
            },
        ))
        defer server.Close()

        client, _ := NewVerifierClient(&Config{APIURL: server.URL, APIKey: "k"})
        err := client.Ping(context.Background())
        require.Error(t, err)
        assert.Contains(t, err.Error(), "unhealthy")
    })

    t.Run("timeout returns deadline exceeded", func(t *testing.T) {
        server := httptest.NewServer(http.HandlerFunc(
            func(w http.ResponseWriter, r *http.Request) {
                time.Sleep(2 * time.Second)
                w.WriteHeader(http.StatusOK)
            },
        ))
        defer server.Close()

        client, _ := NewVerifierClient(&Config{APIURL: server.URL, APIKey: "k", Timeout: 500 * time.Millisecond})
        ctx, cancel := context.WithTimeout(context.Background(), 300*time.Millisecond)
        defer cancel()

        err := client.Ping(ctx)
        require.Error(t, err)
        assert.True(t, errors.Is(err, context.DeadlineExceeded) || strings.Contains(err.Error(), "timeout"),
            "expected timeout error, got: %v", err)
    })
}

The constructor tests validate six scenarios: valid config with explicit and default timeouts, empty API URL, empty API key, invalid URL scheme, and timeout below minimum. The Ping tests verify correct Authorization header handling, HTTP 200/503 responses, and timeout error propagation with context.DeadlineExceeded wrapping. The anti-bluff assertion on the timeout test checks for the specific error type, ensuring a DNS failure does not spuriously pass as a timeout.

### 8.2.2 Verification Pipeline Test Implementation

The verification pipeline in internal/verifier/pipeline.go orchestrates eight ordered steps: existence check, connectivity test, authentication validation, completion verification, capability detection, translation quality assessment, latency benchmarking, and error handling classification. The test file internal/verifier/pipeline_test.go tests each step with injected pass/fail outcomes, validates step ordering, verifies error propagation from critical steps, and tests retry logic.

Code Block 8.2: internal/verifier/pipeline_test.go

package verifier

import (
    "context"
    "testing"
    "time"

    "github.com/stretchr/testify/assert"
    "github.com/stretchr/testify/require"
)

type mockStep struct {
    name       string
    shouldFail bool
    isCritical bool
    called     bool
    duration   time.Duration
}

func (m *mockStep) Execute(ctx context.Context, model *ModelContext) StepResult {
    m.called = true
    time.Sleep(m.duration)
    if m.shouldFail {
        return StepResult{StepName: m.name, Passed: false, Critical: m.isCritical, Error: errors.New(m.name + " failed")}
    }
    return StepResult{StepName: m.name, Passed: true, Critical: m.isCritical}
}

type orderRecordingStep struct {
    wrapped PipelineStep
    order   *[]string
}

func (o *orderRecordingStep) Execute(ctx context.Context, model *ModelContext) StepResult {
    *o.order = append(*o.order, o.wrapped.(*mockStep).name)
    return o.wrapped.Execute(ctx, model)
}

func TestPipeline_StepOrdering(t *testing.T) {
    var executionOrder []string
    steps := []PipelineStep{
        &mockStep{name: "existence", duration: 1 * time.Millisecond},
        &mockStep{name: "connectivity", duration: 1 * time.Millisecond},
        &mockStep{name: "authentication", duration: 1 * time.Millisecond},
        &mockStep{name: "completion", duration: 1 * time.Millisecond},
        &mockStep{name: "capability", duration: 1 * time.Millisecond},
        &mockStep{name: "quality", duration: 1 * time.Millisecond},
        &mockStep{name: "latency", duration: 1 * time.Millisecond},
        &mockStep{name: "error_handling", duration: 1 * time.Millisecond},
    }
    for i := range steps {
        steps[i] = &orderRecordingStep{wrapped: steps[i], order: &executionOrder}
    }

    pipeline := NewPipeline(steps)
    result := pipeline.Run(context.Background(), &ModelContext{ModelID: "gpt-4", ProviderID: "openai"})

    require.NoError(t, result.Error)
    require.Equal(t, 8, len(executionOrder))
    assert.Equal(t, "existence", executionOrder[0])
    assert.Equal(t, "connectivity", executionOrder[1])
    assert.Equal(t, "authentication", executionOrder[2])
    assert.Equal(t: "latency", executionOrder[6])
    assert.Equal(t, "error_handling", executionOrder[7])
}

func TestPipeline_ErrorPropagation(t *testing.T) {
    tests := []struct {
        name           string
        failedStep     string
        isCritical     bool
        expectError    bool
    }{
        {name: "critical existence failure aborts", failedStep: "existence", isCritical: true, expectError: true},
        {name: "critical auth failure aborts", failedStep: "authentication", isCritical: true, expectError: true},
        {name: "non-critical quality failure continues", failedStep: "quality", isCritical: false, expectError: false},
        {name: "non-critical latency failure continues", failedStep: "latency", isCritical: false, expectError: false},
    }

    for _, tt := range tests {
        t.Run(tt.name, func(t *testing.T) {
            steps := []PipelineStep{
                &mockStep{name: "existence", shouldFail: tt.failedStep == "existence", isCritical: true},
                &mockStep{name: "connectivity", shouldFail: tt.failedStep == "connectivity", isCritical: true},
                &mockStep{name: "authentication", shouldFail: tt.failedStep == "authentication", isCritical: true},
                &mockStep{name: "completion", shouldFail: tt.failedStep == "completion", isCritical: false},
                &mockStep{name: "capability", shouldFail: tt.failedStep == "capability", isCritical: false},
                &mockStep{name: "quality", shouldFail: tt.failedStep == "quality", isCritical: false},
                &mockStep{name: "latency", shouldFail: tt.failedStep == "latency", isCritical: false},
                &mockStep{name: "error_handling", shouldFail: tt.failedStep == "error_handling", isCritical: true},
            }

            pipeline := NewPipeline(steps)
            result := pipeline.Run(context.Background(), &ModelContext{ModelID: "gpt-4", ProviderID: "openai"})

            if tt.expectError {
                require.Error(t, result.Error)
                assert.Contains(t, result.Error.Error(), tt.failedStep)
                for _, s := range steps {
                    m := s.(*mockStep)
                    if m.name != tt.failedStep && m.isCritical {
                        assert.False(t, m.called, "critical step %s should not run after abort", m.name)
                    }
                }
            } else {
                require.NoError(t, result.Error)
                for _, s := range steps {
                    assert.True(t, s.(*mockStep).called, "step %s should have been called", s.(*mockStep).name)
                }
            }
        })
    }
}

type flakyMockStep struct {
    attempts  int
    failCount int
}

func (f *flakyMockStep) Execute(ctx context.Context, model *ModelContext) StepResult {
    f.attempts++
    if f.attempts <= f.failCount {
        return StepResult{StepName: "flaky", Passed: false, Critical: true, Error: errors.New("transient failure")}
    }
    return StepResult{StepName: "flaky", Passed: true, Critical: true}
}

func TestPipeline_RetryLogic(t *testing.T) {
    flaky := &flakyMockStep{failCount: 2}
    steps := []PipelineStep{flaky, &mockStep{name: "completion"}}

    pipeline := NewPipelineWithRetry(steps, RetryConfig{MaxAttempts: 3, Backoff: 10 * time.Millisecond})
    result := pipeline.Run(context.Background(), &ModelContext{ModelID: "gpt-4"})

    require.NoError(t, result.Error)
    assert.Equal(t, 3, flaky.attempts, "expected 3 attempts (2 failures + 1 success)")
}

The mockStep struct implements PipelineStep and records execution for post-test assertions. TestPipeline_StepOrdering wraps each step in an orderRecordingStep and asserts the eight-step sequence, catching any refactoring that reorders steps. TestPipeline_ErrorPropagation covers four scenarios: critical failures that abort the pipeline and non-critical failures that allow continuation. The anti-bluff check verifies that for critical failures subsequent steps were not called, and for non-critical failures all eight steps executed. The retry test uses a flakyMockStep that fails twice before succeeding; the assertion checks attempts == 3, verifying the retry mechanism actually re-invoked the step.

## 8.3 Unit Testing — Scoring and Adapter Components

### 8.3.1 Scoring Engine Test Implementation

The scoring engine in internal/verifier/scoring/engine.go computes five component scores and aggregates them into a weighted total. The test file internal/verifier/scoring/engine_test.go contains 20+ test cases with known inputs and mathematically expected outputs.

Code Block 8.3: internal/verifier/scoring/engine_test.go

package scoring

import (
    "context"
    "testing"
    "time"

    "digital.vasic.llmsverifier/database"
    "github.com/stretchr/testify/assert"
    "github.com/stretchr/testify/require"
)

type ScoreTestCase struct {
    name               string
    modelData          *ModelData
    dbModel            *database.Model
    expectedSpeed      float64
    expectedEfficiency float64
    expectedCost       float64
    expectedCapability float64
    expectedRecency    float64
    expectedOverall    float64
    tolerance          float64
}

func TestCalculateComprehensiveScore_KnownInputs(t *testing.T) {
    recent := time.Date(2024, 6, 1, 0, 0, 0, 0, time.UTC)
    old := time.Date(2022, 1, 1, 0, 0, 0, 0, time.UTC)
    ctxTokens := 128000
    paramSmall := int64(500_000_000)
    paramLarge := int64(175_000_000_000)

    tests := []ScoreTestCase{
        {
            name: "optimal model — high across all components",
            modelData: &ModelData{
                ID: "gpt-4-optimal", Name: "GPT-4 Optimal", Provider: "OpenAI",
                ContextWindow: 128000, InputTokenCost: 1.0, ThroughputRPS: 15.0,
                LatencyMs: 200, ParameterCount: paramSmall,
                OpenSource: false, Multimodal: true, Reasoning: true, LastUpdated: recent,
            },
            dbModel: &database.Model{
                ModelID: "gpt-4-optimal", ResponsivenessScore: 9.0,
                ParameterCount: &paramSmall, ContextWindowTokens: &ctxTokens,
                IsMultimodal: true, SupportsReasoning: true,
                ReleaseDate: &recent, TrainingDataCutoff: &recent, LastVerified: &recent,
            },
            expectedSpeed: 9.0, expectedEfficiency: 10.0, expectedCost: 9.0,
            expectedCapability: 8.5, expectedRecency: 10.0, expectedOverall: 9.2,
            tolerance: 0.1,
        },
        {
            name: "expensive large model — low cost, high capability",
            modelData: &ModelData{
                ID: "gpt-4-expensive", Name: "GPT-4 Expensive", Provider: "OpenAI",
                ContextWindow: 128000, InputTokenCost: 30.0, ThroughputRPS: 5.0,
                LatencyMs: 2000, ParameterCount: paramLarge,
                OpenSource: false, Multimodal: true, Reasoning: true, LastUpdated: recent,
            },
            dbModel: &database.Model{
                ModelID: "gpt-4-expensive", ResponsivenessScore: 5.0,
                ParameterCount: &paramLarge, ContextWindowTokens: &ctxTokens,
                IsMultimodal: true, SupportsReasoning: true,
                ReleaseDate: &recent, TrainingDataCutoff: &recent, LastVerified: &recent,
            },
            expectedSpeed: 6.0, expectedEfficiency: 8.0, expectedCost: 2.0,
            expectedCapability: 8.5, expectedRecency: 10.0, expectedOverall: 6.2,
            tolerance: 0.1,
        },
        {
            name: "old cheap model — high cost, low recency",
            modelData: &ModelData{
                ID: "old-cheap", Name: "Old Cheap", Provider: "OpenSource",
                ContextWindow: 32000, InputTokenCost: 0.1, ThroughputRPS: 3.0,
                LatencyMs: 3000, ParameterCount: paramSmall,
                OpenSource: true, Multimodal: false, Reasoning: false, LastUpdated: old,
            },
            dbModel: &database.Model{
                ModelID: "old-cheap", ResponsivenessScore: 4.0,
                ParameterCount: &paramSmall, ContextWindowTokens: nil,
                IsMultimodal: false, SupportsReasoning: false,
                ReleaseDate: &old, TrainingDataCutoff: &old, LastVerified: &old,
                OpenSource: true,
            },
            expectedSpeed: 4.0, expectedEfficiency: 7.0, expectedCost: 10.0,
            expectedCapability: 5.0, expectedRecency: 2.0, expectedOverall: 6.0,
            tolerance: 0.1,
        },
    }

    for _, tt := range tests {
        t.Run(tt.name, func(t *testing.T) {
            db := setupTestDB(t)
            defer cleanupTestDB(t, db)

            provider := &database.Provider{Name: "TestProvider", Endpoint: "https://api.test.com", IsActive: true}
            require.NoError(t, db.CreateProvider(provider))
            tt.dbModel.ProviderID = provider.ID
            require.NoError(t, db.CreateModel(tt.dbModel))

            mockClient := NewMockModelsDevClient()
            mockClient.AddMockModel(ModelsDevModel{
                ModelID: tt.modelData.ID, Model: tt.modelData.Name,
                Provider: tt.modelData.Provider, InputCostPer1M: tt.modelData.InputTokenCost,
                ContextLimit: tt.modelData.ContextWindow,
                ReleaseDate:  tt.modelData.LastUpdated.Format("2006-01-02"),
                AdditionalData: ModelsDevAdditionalData{
                    ParameterCount: tt.modelData.ParameterCount,
                    OpenWeights:    tt.modelData.OpenSource,
                    Multimodal:     tt.modelData.Multimodal,
                },
            })

            engine := NewScoringEngine(db, mockClient, &logging.Logger{})
            score, err := engine.CalculateComprehensiveScore(context.Background(), tt.modelData.ID,
                ScoringConfig{Weights: DefaultScoreWeights()})
            require.NoError(t, err)
            require.NotNil(t, score)

            assert.InDelta(t, tt.expectedSpeed, score.Components.SpeedScore, tt.tolerance)
            assert.InDelta(t, tt.expectedEfficiency, score.Components.EfficiencyScore, tt.tolerance)
            assert.InDelta(t, tt.expectedCost, score.Components.CostScore, tt.tolerance)
            assert.InDelta(t, tt.expectedCapability, score.Components.CapabilityScore, tt.tolerance)
            assert.InDelta(t, tt.expectedRecency, score.Components.RecencyScore, tt.tolerance)
            assert.InDelta(t, tt.expectedOverall, score.OverallScore, tt.tolerance)

            // Anti-bluff: verify persistence
            retrieved, err := db.GetModel(tt.dbModel.ID)
            require.NoError(t, err)
            assert.InDelta(t, tt.expectedOverall, retrieved.OverallScore, tt.tolerance)
        })
    }
}

func TestCalculateComprehensiveScore_BoundaryConditions(t *testing.T) {
    tests := []struct {
        name         string
        setupDBModel func() *database.Model
    }{
        {
            name: "zero parameter count",
            setupDBModel: func() *database.Model {
                z := int64(0)
                return &database.Model{ParameterCount: &z, OpenSource: false}
            },
        },
        {
            name: "nil release date",
            setupDBModel: func() *database.Model {
                return &database.Model{ReleaseDate: nil, LastVerified: nil}
            },
        },
        {
            name: "all nil optional fields",
            setupDBModel: func() *database.Model {
                return &database.Model{
                    ParameterCount: nil, ContextWindowTokens: nil, ReleaseDate: nil,
                    TrainingDataCutoff: nil, LastVerified: nil, IsMultimodal: false,
                    SupportsReasoning: false, OpenSource: false,
                }
            },
        },
    }

    for _, tt := range tests {
        t.Run(tt.name, func(t *testing.T) {
            db := setupTestDB(t)
            defer cleanupTestDB(t, db)

            provider := &database.Provider{Name: "Test", Endpoint: "https://test.com", IsActive: true}
            require.NoError(t, db.CreateProvider(provider))
            dbModel := tt.setupDBModel()
            dbModel.ProviderID = provider.ID
            dbModel.ModelID = "boundary-test"
            dbModel.Name = "Boundary Test"
            require.NoError(t, db.CreateModel(dbModel))

            mockClient := NewMockModelsDevClient()
            mockClient.AddMockModel(ModelsDevModel{ModelID: "boundary-test", InputCostPer1M: 5.0, ContextLimit: 8000})

            engine := NewScoringEngine(db, mockClient, &logging.Logger{})
            score, err := engine.CalculateComprehensiveScore(context.Background(), "boundary-test",
                ScoringConfig{Weights: DefaultScoreWeights()})

            require.NoError(t, err)
            assert.GreaterOrEqual(t, score.OverallScore, 0.0)
            assert.LessOrEqual(t, score.OverallScore, 10.0)
            assert.GreaterOrEqual(t, score.Components.SpeedScore, 0.0)
            assert.LessOrEqual(t, score.Components.SpeedScore, 10.0)
        })
    }
}

The test matrix covers three archetypes: optimal (high all components), expensive large (low cost, high capability), and old cheap open-source (high cost, low recency). Each case pre-computes the expected overall using the weight formula and asserts within 0.1 tolerance. The anti-bluff check queries the database after scoring to verify persistence. Boundary conditions cover zero parameter count, nil release date, and all-nil optional fields — asserting the score always falls within [0, 10].

### 8.3.2 Score Adapter Test Implementation

The score adapter in internal/services/llmsverifier_score_adapter.go converts ComprehensiveScore to ProviderScore. The test file validates field-by-field mapping, cache behavior, and error handling.

Code Block 8.4: internal/services/llmsverifier_score_adapter_test.go

package services

import (
    "context"
    "testing"
    "time"

    "github.com/stretchr/testify/assert"
    "github.com/stretchr/testify/require"
)

func TestScoreAdapter_FieldMapping(t *testing.T) {
    tests := []struct {
        name           string
        input          *llmverifier.ComprehensiveScore
        expectedOutput *ProviderScore
    }{
        {
            name: "complete score with all components",
            input: &llmverifier.ComprehensiveScore{
                ModelID: "gpt-4", ModelName: "GPT-4 (SC:8.5)", OverallScore: 8.5,
                Components: llmverifier.ScoreComponents{
                    SpeedScore: 9.0, EfficiencyScore: 8.0, CostScore: 7.5,
                    CapabilityScore: 8.5, RecencyScore: 9.0,
                },
                LastCalculated: time.Date(2024, 6, 15, 12, 0, 0, 0, time.UTC),
                DataSource:     "models.dev",
            },
            expectedOutput: &ProviderScore{
                ProviderID: "gpt-4", ProviderName: "GPT-4", OverallScore: 8.5,
                SpeedScore: 9.0, EfficiencyScore: 8.0, CostScore: 7.5,
                CapabilityScore: 8.5, RecencyScore: 9.0,
                ScoreSuffix: "(SC:8.5)", ScoreSource: "llmsverifier",
                LastUpdated: time.Date(2024, 6, 15, 12, 0, 0, 0, time.UTC),
            },
        },
        {
            name: "suffix extraction from model name",
            input: &llmverifier.ComprehensiveScore{
                ModelID: "claude-3-opus", ModelName: "Claude 3 Opus (SC:9.2)", OverallScore: 9.2,
                Components: llmverifier.ScoreComponents{
                    SpeedScore: 8.5, EfficiencyScore: 9.0, CostScore: 6.0,
                    CapabilityScore: 9.5, RecencyScore: 8.0,
                },
            },
            expectedOutput: &ProviderScore{
                ProviderID: "claude-3-opus", ProviderName: "Claude 3 Opus",
                OverallScore: 9.2, SpeedScore: 8.5, EfficiencyScore: 9.0,
                CostScore: 6.0, CapabilityScore: 9.5, RecencyScore: 8.0,
                ScoreSuffix: "(SC:9.2)",
            },
        },
    }

    for _, tt := range tests {
        t.Run(tt.name, func(t *testing.T) {
            adapter := NewScoreAdapter(&mockVerifierClient{
                scores: map[string]*llmverifier.ComprehensiveScore{tt.input.ModelID: tt.input},
            })

            result, err := adapter.GetScore(context.Background(), tt.input.ModelID)
            require.NoError(t, err)

            assert.Equal(t, tt.expectedOutput.ProviderID, result.ProviderID)
            assert.Equal(t, tt.expectedOutput.ProviderName, result.ProviderName)
            assert.InDelta(t, tt.expectedOutput.OverallScore, result.OverallScore, 0.01)
            assert.InDelta(t, tt.expectedOutput.SpeedScore, result.SpeedScore, 0.01)
            assert.InDelta(t, tt.expectedOutput.EfficiencyScore, result.EfficiencyScore, 0.01)
            assert.InDelta(t, tt.expectedOutput.CostScore, result.CostScore, 0.01)
            assert.InDelta(t, tt.expectedOutput.CapabilityScore, result.CapabilityScore, 0.01)
            assert.InDelta(t, tt.expectedOutput.RecencyScore, result.RecencyScore, 0.01)
            assert.Equal(t, tt.expectedOutput.ScoreSuffix, result.ScoreSuffix)
            assert.Equal(t, tt.expectedOutput.ScoreSource, result.ScoreSource)
        })
    }
}

func TestScoreAdapter_CacheBehavior(t *testing.T) {
    callCount := 0
    mockClient := &countingVerifierClient{
        getScoreFunc: func(ctx context.Context, modelID string) (*llmverifier.ComprehensiveScore, error) {
            callCount++
            return &llmverifier.ComprehensiveScore{ModelID: modelID, OverallScore: 7.5, LastCalculated: time.Now()}, nil
        },
    }

    adapter := NewScoreAdapter(mockClient)
    adapter.SetCacheTTL(5 * time.Minute)
    ctx := context.Background()

    score1, err := adapter.GetScore(ctx, "gpt-4")
    require.NoError(t, err)
    assert.Equal(t, 1, callCount, "first call should hit verifier")

    score2, err := adapter.GetScore(ctx, "gpt-4")
    require.NoError(t, err)
    assert.Equal(t, 1, callCount, "second call should use cache")

    // Anti-bluff: verify cached score is a copy
    score1.OverallScore = 99.9
    assert.Equal(t, 7.5, score2.OverallScore, "mutating result should not affect cache")

    adapter.InvalidateCache("gpt-4")
    _, err = adapter.GetScore(ctx, "gpt-4")
    require.NoError(t, err)
    assert.Equal(t, 2, callCount, "after invalidation, should re-fetch")
}

func TestScoreAdapter_ErrorHandling(t *testing.T) {
    t.Run("verifier unreachable returns fallback", func(t *testing.T) {
        mockClient := &failingVerifierClient{err: context.DeadlineExceeded}
        adapter := NewScoreAdapter(mockClient)

        score, err := adapter.GetScore(context.Background(), "gpt-4")
        require.NoError(t, err, "adapter should return fallback, not error")
        require.NotNil(t, score)
        assert.InDelta(t, 5.0, score.OverallScore, 0.01)
        assert.Equal(t, "fallback", score.ScoreSource)
    })

    t.Run("not-found error propagates", func(t *testing.T) {
        mockClient := &failingVerifierClient{err: llmverifier.ErrModelNotFound}
        adapter := NewScoreAdapter(mockClient)

        _, err := adapter.GetScore(context.Background(), "unknown-model")
        require.Error(t, err)
        assert.ErrorIs(t, err, ErrModelNotInRegistry)
    })
}

The field mapping test compares all ten fields individually — a struct equality check would miss a field swap. The cache test uses a countingVerifierClient and anti-bluff checks that mutating the returned pointer does not affect the cached copy. Error handling covers two modes: unreachable verifier returns a neutral fallback score of 5.0, and model-not-found propagates as ErrModelNotInRegistry.

## 8.4 Unit Testing — Discovery and Registry

### 8.4.1 Discovery Service Tests

The discovery service in internal/verifier/discovery/service.go implements 3-tier fallback: static registry, provider API, models.dev. internal/verifier/discovery/service_test.go mocks all three tiers to inject deterministic failure modes, tests that tier-1 failure triggers tier-2 within the 5-second timeout, and verifies deduplication prevents duplicate models when found in multiple tiers.

### 8.4.2 Registry Tests

The registry in internal/verifier/discovery/registry.go provides CRUD and search with filtering. internal/verifier/discovery/registry_test.go uses a real SQLite :memory: database — not a mock — because SQL queries contain LIKE, BETWEEN, and JOIN clauses that mocks would silently pass with invalid SQL. Tests cover CRUD, search with provider/score/capability filters, FilterByScore boundary conditions, and FilterByProvider with invalid provider ID.

### 8.4.3 Gatekeeper Tests

The gatekeeper in internal/verifier/discovery/gatekeeper.go determines model availability from three inputs: verification status (2 values), score status (2 values), and health status (3 values) — 12 combinations. internal/verifier/discovery/gatekeeper_test.go covers all 12 plus boundary conditions.

Code Block 8.5: internal/verifier/discovery/gatekeeper_test.go

package discovery

import (
    "testing"
    "time"

    "github.com/stretchr/testify/assert"
)

type GatekeeperDecision struct {
    name                string
    verified            bool
    scoreAboveThreshold bool
    healthStatus        string
    expectedAvailable   bool
    expectedReason      string
}

func TestGatekeeper_DecisionMatrix(t *testing.T) {
    gk := NewGatekeeper(GatekeeperConfig{MinScoreThreshold: 6.0})

    tests := []GatekeeperDecision{
        {verified: true, scoreAboveThreshold: true, healthStatus: "healthy", expectedAvailable: true, expectedReason: ""},
        {verified: true, scoreAboveThreshold: true, healthStatus: "degraded", expectedAvailable: true, expectedReason: ""},
        {verified: true, scoreAboveThreshold: true, healthStatus: "unavailable", expectedAvailable: false, expectedReason: "health"},
        {verified: true, scoreAboveThreshold: false, healthStatus: "healthy", expectedAvailable: false, expectedReason: "score"},
        {verified: true, scoreAboveThreshold: false, healthStatus: "degraded", expectedAvailable: false, expectedReason: "score"},
        {verified: true, scoreAboveThreshold: false, healthStatus: "unavailable", expectedAvailable: false, expectedReason: "score"},
        {verified: false, scoreAboveThreshold: true, healthStatus: "healthy", expectedAvailable: false, expectedReason: "verification"},
        {verified: false, scoreAboveThreshold: true, healthStatus: "degraded", expectedAvailable: false, expectedReason: "verification"},
        {verified: false, scoreAboveThreshold: true, healthStatus: "unavailable", expectedAvailable: false, expectedReason: "verification"},
        {verified: false, scoreAboveThreshold: false, healthStatus: "healthy", expectedAvailable: false, expectedReason: "verification"},
        {verified: false, scoreAboveThreshold: false, healthStatus: "degraded", expectedAvailable: false, expectedReason: "verification"},
        {verified: false, scoreAboveThreshold: false, healthStatus: "unavailable", expectedAvailable: false, expectedReason: "verification"},
    }

    for i, tt := range tests {
        t.Run(fmt.Sprintf("case_%d_v%v_s%v_h%s", i, tt.verified, tt.scoreAboveThreshold, tt.healthStatus), func(t *testing.T) {
            model := &RegistryModel{
                ModelID:      "test-model",
                Verified:     tt.verified,
                OverallScore: gatekeeperTestScore(tt.scoreAboveThreshold),
                HealthStatus: tt.healthStatus,
                LastVerified: gatekeeperTestTimestamp(tt.verified),
            }

            available, reason := gk.IsAvailable(model)
            assert.Equal(t, tt.expectedAvailable, available,
                "availability mismatch for v=%v s=%v h=%s", tt.verified, tt.scoreAboveThreshold, tt.healthStatus)
            assert.Equal(t, tt.expectedReason, reason,
                "reason mismatch for v=%v s=%v h=%s", tt.verified, tt.scoreAboveThreshold, tt.healthStatus)
        })
    }
}

func TestGatekeeper_BoundaryConditions(t *testing.T) {
    gk := NewGatekeeper(GatekeeperConfig{MinScoreThreshold: 6.0})

    t.Run("exactly at threshold", func(t *testing.T) {
        model := &RegistryModel{ModelID: "boundary", Verified: true, OverallScore: 6.0, HealthStatus: "healthy"}
        available, _ := gk.IsAvailable(model)
        assert.True(t, available, "model at exact threshold should be available")
    })

    t.Run("one epsilon below", func(t *testing.T) {
        model := &RegistryModel{ModelID: "boundary", Verified: true, OverallScore: 5.999, HealthStatus: "healthy"}
        available, reason := gk.IsAvailable(model)
        assert.False(t, available)
        assert.Equal(t, "score", reason)
    })

    t.Run("negative score", func(t *testing.T) {
        model := &RegistryModel{ModelID: "negative", Verified: true, OverallScore: -1.0, HealthStatus: "healthy"}
        available, reason := gk.IsAvailable(model)
        assert.False(t, available)
        assert.Equal(t, "score", reason)
    })
}

func gatekeeperTestScore(above bool) float64 {
    if above {
        return 8.5
    }
    return 4.0
}

func gatekeeperTestTimestamp(verified bool) *time.Time {
    if !verified {
        return nil
    }
    ts := time.Date(2024, 6, 1, 0, 0, 0, 0, time.UTC)
    return &ts
}

The decision matrix enumerates all 12 combinations. The anti-bluff check asserts both the availability boolean and the rejection reason — a boolean-only check could pass even with an incorrect reason that would mislead operators during incidents. Boundary conditions cover the exact threshold (6.0), one epsilon below (5.999), and a negative score (-1.0) to ensure the comparison operator is >= not >.

## 8.5 Integration Testing — End-to-End Verification Flow

### 8.5.1 Integration Test Environment and Full User Journey

The integration test tests/integration/verifier_flow_test.go validates the complete verification pipeline using a dockerized LLMsVerifier via Docker Compose. The test-compose.yml specifies three services: LLMsVerifier on port 18080, mock providers via mockserver/mockserver on port 11080, and HelixTranslate depending on both with condition: service_healthy.

Code Block 8.6: tests/integration/verifier_flow_test.go

package integration

import (
    "context"
    "fmt"
    "net/http"
    "os"
    "testing"
    "time"

    "github.com/stretchr/testify/assert"
    "github.com/stretchr/testify/require"
)

const TestComposeFile = "./test-compose.yml"

func TestVerifierFlow_FullUserJourney(t *testing.T) {
    if os.Getenv("RUN_INTEGRATION_TESTS") == "" {
        t.Skip("set RUN_INTEGRATION_TESTS=1 to run integration tests")
    }

    ctx := context.Background()
    compose := testcompose.Up(t, TestComposeFile,
        testcompose.WithTimeout(2*time.Minute),
        testcompose.WaitForService("verifier", "/health", http.StatusOK),
    )
    defer compose.Down()

    verifierURL := compose.ServiceURL("verifier")

    // Step 1: Configure mock provider
    configureMockProviders(t, compose.ServiceURL("mock-providers"))

    // Step 2: Trigger discovery
    discoverResp := mustPost(t, verifierURL+"/api/v1/models/discover", map[string]any{
        "provider": "mock-openai",
    })
    require.Equal(t, "discovery_started", discoverResp["status"])

    // Step 3: Poll for discovery
    var discoveredModels []map[string]any
    require.Eventually(t, func() bool {
        models := mustGet(t, verifierURL+"/api/v1/models")
        discoveredModels = models["models"].([]map[string]any)
        return len(discoveredModels) > 0
    }, 60*time.Second, 2*time.Second, "discovery should find models")

    // Step 4: Verify first discovered model
    modelID := fmt.Sprintf("%.0f", discoveredModels[0]["id"].(float64))
    verifyResp := mustPost(t, verifierURL+"/api/v1/models/"+modelID+"/verify", nil)
    require.Equal(t, "verification_started", verifyResp["status"])

    // Step 5: Poll for verification (8-step pipeline, max 120s)
    var verifiedModel map[string]any
    require.Eventually(t, func() bool {
        model := mustGet(t, verifierURL+"/api/v1/models/"+modelID)
        status, ok := model["status"].(string)
        verifiedModel = model
        return ok && status == "verified"
    }, 120*time.Second, 5*time.Second, "verification should complete")

    // Step 6: Anti-bluff — score in valid range
    score, ok := verifiedModel["score"].(float64)
    require.True(t, ok, "verified model should have score")
    assert.GreaterOrEqual(t, score, 0.0)
    assert.LessOrEqual(t, score, 10.0)

    // Step 7: Select model for translation
    selectResp := mustPost(t, verifierURL+"/api/v1/models/select", map[string]any{
        "task": "translation", "source_lang": "en", "target_lang": "de",
    })
    selectedID := selectResp["selected_model_id"].(string)

    // Anti-bluff: selected model must be from discovered set
    found := false
    for _, m := range discoveredModels {
        if fmt.Sprintf("%.0f", m["id"].(float64)) == selectedID {
            found = true
            break
        }
    }
    assert.True(t, found, "selected model must come from discovered set")
}

func TestVerifierFlow_ModelDegradation(t *testing.T) {
    if os.Getenv("RUN_INTEGRATION_TESTS") == "" {
        t.Skip("set RUN_INTEGRATION_TESTS=1")
    }

    compose := testcompose.Up(t, TestComposeFile)
    defer compose.Down()

    verifierURL := compose.ServiceURL("verifier")

    // Seed model with high score
    mustPost(t, verifierURL+"/api/v1/models", map[string]any{
        "model_id": "degradable-model", "name": "Degradable (SC:8.5)",
        "provider": "mock-openai", "score": 8.5, "status": "verified",
    })

    // Drop score below threshold
    mustPut(t, verifierURL+"/api/v1/models/degradable-model", map[string]any{"score": 3.5})

    // Select should NOT pick degraded model
    selectResp, _ := httpPost(verifierURL+"/api/v1/models/select", map[string]any{
        "task": "translation", "source_lang": "en", "target_lang": "de",
    })
    selectedID, ok := selectResp["selected_model_id"].(string)
    if ok && selectedID == "degradable-model" {
        t.Fatal("degraded model with score 3.5 was selected — gatekeeper failed")
    }
}

The full journey exercises seven steps: configure mock, trigger discovery, poll for completion, verify model, poll for verification, assert score in [0, 10], select for translation, and anti-bluff check that the selection came from the discovered set. The degradation test simulates a score drop from 8.5 to 3.5 and asserts the selector avoids the degraded model — the exact failure mode the gatekeeper exists to prevent.

## 8.6 Integration Testing — API Endpoints

### 8.6.1 API Integration Test Implementation

tests/integration/api_models_test.go exercises all /api/v1/models/* endpoints with JWT auth, pagination, filtering, sorting, and concurrent access. The setup seeds 50 models across 5 providers before each run.

Code Block 8.7: tests/integration/api_models_test.go

package integration

import (
    "fmt"
    "net/http"
    "sync"
    "testing"
    "time"

    "github.com/golang-jwt/jwt/v5"
    "github.com/stretchr/testify/assert"
    "github.com/stretchr/testify/require"
)

type AuthenticatedTestClient struct {
    baseURL    string
    httpClient *http.Client
    token      string
}

func NewAuthenticatedTestClient(baseURL, secret string) *AuthenticatedTestClient {
    token, _ := jwt.NewWithClaims(jwt.SigningMethodHS256, jwt.MapClaims{
        "sub": "test-user", "role": "admin",
        "iat": time.Now().Unix(), "exp": time.Now().Add(time.Hour).Unix(),
    }).SignedString([]byte(secret))
    return &AuthenticatedTestClient{
        baseURL: baseURL, httpClient: &http.Client{Timeout: 10 * time.Second}, token: token,
    }
}

func (c *AuthenticatedTestClient) Get(path string) (map[string]any, error) {
    req, _ := http.NewRequest("GET", c.baseURL+path, nil)
    req.Header.Set("Authorization", "Bearer "+c.token)
    resp, err := c.httpClient.Do(req)
    if err != nil {
        return nil, err
    }
    defer resp.Body.Close()
    var result map[string]any
    json.NewDecoder(resp.Body).Decode(&result)
    return result, nil
}

func SeedTestDatabase(t *testing.T, verifierURL string) {
    client := NewAuthenticatedTestClient(verifierURL, "test-secret")
    providerIDs := make([]string, 5)
    for i := 0; i < 5; i++ {
        resp, _ := client.Post("/api/v1/providers", map[string]any{
            "name": fmt.Sprintf("Provider-%d", i), "endpoint": fmt.Sprintf("https://api.p%d.com", i),
            "is_active": i < 4,
        })
        providerIDs[i] = resp["id"].(string)
    }
    for i := 0; i < 50; i++ {
        score := float64(i%10) + 1.0
        client.Post("/api/v1/models", map[string]any{
            "model_id": fmt.Sprintf("model-%03d", i), "name": fmt.Sprintf("Model %d (SC:%.1f)", i, score),
            "provider": providerIDs[i%5], "score": score, "status": "verified",
            "capabilities": []string{"text", "translation"},
        })
    }
}

func TestAPI_ModelsPagination(t *testing.T) {
    compose := testcompose.Up(t, TestComposeFile)
    defer compose.Down()
    verifierURL := compose.ServiceURL("verifier")
    SeedTestDatabase(t, verifierURL)

    client := NewAuthenticatedTestClient(verifierURL, "test-secret")
    page1, _ := client.Get("/api/v1/models?limit=10&offset=0")
    models1 := page1["models"].([]any)
    assert.Len(t, models1, 10)
    assert.Equal(t, float64(50), page1["total"])

    page2, _ := client.Get("/api/v1/models?limit=10&offset=10")
    models2 := page2["models"].([]any)
    assert.Len(t, models2, 10)

    // Anti-bluff: pages should not overlap
    page1IDs := extractModelIDs(t, models1)
    page2IDs := extractModelIDs(t, models2)
    for _, id := range page1IDs {
        assert.NotContains(t, page2IDs, id, "pages should not overlap")
    }
}

func TestAPI_ModelsFiltering(t *testing.T) {
    compose := testcompose.Up(t, TestComposeFile)
    defer compose.Down()
    verifierURL := compose.ServiceURL("verifier")
    SeedTestDatabase(t, verifierURL)

    client := NewAuthenticatedTestClient(verifierURL, "test-secret")
    filtered, _ := client.Get("/api/v1/models?min_score=7.0")
    models := filtered["models"].([]any)
    assert.Greater(t, len(models), 0)
    for _, m := range models {
        assert.GreaterOrEqual(t, m.(map[string]any)["score"].(float64), 7.0)
    }
}

func TestAPI_ConcurrentAccess(t *testing.T) {
    compose := testcompose.Up(t, TestComposeFile)
    defer compose.Down()
    verifierURL := compose.ServiceURL("verifier")
    SeedTestDatabase(t, verifierURL)

    client := NewAuthenticatedTestClient(verifierURL, "test-secret")
    var wg sync.WaitGroup
    errors := make(chan error, 100)

    for i := 0; i < 100; i++ {
        wg.Add(1)
        go func(idx int) {
            defer wg.Done()
            resp, err := client.Get(fmt.Sprintf("/api/v1/models?limit=10&offset=%d", idx))
            if err != nil {
                errors <- err
                return
            }
            if len(resp["models"].([]any)) == 0 && idx < 50 {
                errors <- fmt.Errorf("request %d: expected models", idx)
            }
        }(i)
    }
    wg.Wait()
    close(errors)

    var errorList []error
    for e := range errors {
        errorList = append(errorList, e)
    }
    assert.Empty(t, errorList, "concurrent requests produced %d errors", len(errorList))
}

SeedTestDatabase creates 5 providers (4 active, 1 inactive) and 50 models with scores 1.0–10.0. The pagination test requests two pages and anti-bluff checks they do not overlap — a bug where offset is ignored would return identical pages. The filtering test asserts every returned model has score >= 7.0. The concurrent access test fires 100 goroutines and collects errors through a channel, reporting specific failures rather than just a count.

## 8.7 Anti-Bluff Challenge Testing

### 8.7.1–8.7.4 Challenge Script Overview

Four challenge scripts validate subsystem behavior in production-like environments. score_adapter_challenge.sh compares adapter output field-by-field against testdata/expected_scores.json. gatekeeping_challenge.sh feeds all 12 matrix combinations to the gatekeeper CLI and compares JSON output. discovery_resilience_challenge.sh blocks each discovery tier via iptables and verifies fallback returns results. selection_fairness_challenge.sh creates 10 equivalent models, runs 1000 selections, and verifies no model exceeds 15% of selections.

### 8.7.5 Challenge Template

All challenges follow a four-phase template: setup, execute, assert, cleanup.

Code Block 8.8: Challenge Template — selection_fairness_challenge.sh

#!/bin/bash
set -euo pipefail

SCRIPT_DIR="$(cd "$(dirname "${BASH_SOURCE[0]}")" && pwd)"
PROJECT_ROOT="$(cd "${SCRIPT_DIR}/../../.." && pwd)"
COMPOSE_FILE="${PROJECT_ROOT}/tests/integration/test-compose.yml"
RESULTS_FILE="/tmp/selection_fairness_$$.json"
EXPECTED_MAX_PERCENTAGE=15

setup() {
    echo "[SETUP] Starting environment..."
    docker-compose -f "${COMPOSE_FILE}" up -d verifier mock-providers
    for i in {1..30}; do
        curl -sf "http://localhost:18080/health" > /dev/null 2>&1 && break
        sleep 1
    done
    echo "[SETUP] Seeding 10 equivalent models..."
    for i in $(seq 1 10); do
        curl -sf -X POST "http://localhost:18080/api/v1/models" \
            -H "Content-Type: application/json" \
            -d "{\"model_id\":\"fair-model-$(printf "%03d" $i)\",\"name\":\"Fair $i (SC:8.0)\",\"provider\":\"equiv-provider\",\"score\":8.0,\"status\":\"verified\"}" > /dev/null
    done
}

execute() {
    echo "[EXECUTE] Running 1000 selections..."
    go run "${PROJECT_ROOT}/cmd/challenge-runner" selection-fairness \
        --verifier-url "http://localhost:18080" --model-count 10 \
        --request-count 1000 --output "${RESULTS_FILE}"
}

assert() {
    echo "[ASSERT] Validating distribution..."
    max_percentage=$(jq '.max_selection_percentage' "${RESULTS_FILE}")
    selected_count=$(jq '.selected_models | length' "${RESULTS_FILE}")

    if (( $(echo "${max_percentage} > ${EXPECTED_MAX_PERCENTAGE}" | bc -l) )); then
        echo "CHALLENGE FAILED: max percentage ${max_percentage}% exceeds ${EXPECTED_MAX_PERCENTAGE}%"
        exit 1
    fi
    if [[ "${selected_count}" -ne 10 ]]; then
        echo "CHALLENGE FAILED: only ${selected_count}/10 models selected"
        exit 1
    fi
    echo "CHALLENGE PASSED"
}

cleanup() {
    docker-compose -f "${COMPOSE_FILE}" down -v 2>/dev/null || true
    rm -f "${RESULTS_FILE}"
}

trap cleanup EXIT
setup
execute
assert

The assert phase checks two anti-bluff conditions: no single model receives more than 15% (detecting a biased selector), and all 10 models receive at least one selection (detecting a selector that always picks the first item). trap cleanup EXIT ensures teardown even on assertion failure.

### 8.7.6 Challenge Registry

Table 8.3: All 193+ Challenges — Breakdown by Subsystem

| Subsystem | Count | Pass Criteria | Execution Time | Required Resources |
| --- | --- | --- | --- | --- |
| Scoring (S01–S20) | 20 | Computed score matches expected within 0.01 for each model archetype | ~5 min | Dockerized LLMsVerifier + :memory: SQLite |
| Verification (V01–V80) | 80 | Each of 8 pipeline steps: 10 challenges for pass/fail/retry/timeout; full pipeline in 120s | ~20 min | Dockerized LLMsVerifier + mock provider endpoints |
| Gatekeeping (G01–G12) | 12 | All 12 cells in 2×2×3 matrix correct; boundary at exact threshold | ~2 min | :memory: SQLite only |
| Discovery (D01–D30) | 30 | 10 per tier; fallback ordering and timeout behavior | ~10 min | Dockerized LLMsVerifier + mockserver |
| Selection Fairness (L01–L10) | 10 | Load within 15% max; minimum 3 providers in top-10 | ~8 min | Dockerized LLMsVerifier + 50+ models |
| Score Adapter (A01–A05) | 5 | Field-by-field mapping matches expected JSON; cache correct | ~3 min | Dockerized LLMsVerifier + real SQLite |
| Integration (I01–I20) | 20 | Full journey: discover→verify→score→select→translate→validate | ~30 min | Full Docker Compose stack |
| Performance (P01–P16) | 16 | p50/p95/p99 within SLA; no goroutine leaks after 1h sustained | ~90 min | 4 CPU cores, 8GB RAM |
| Total | 193 | Zero diff in assertion phase | ~168 min | Docker Compose + CI runner |

The 193 challenges distribute across nine subsystems, with the largest concentration (80) in the verification pipeline. Each challenge has a deterministic pass criterion. Performance challenges account for 90 of the 168 total minutes due to the 1-hour sustained load test.

## 8.8 Performance and Load Testing

### 8.8.1 Scoring Engine Performance Test

tests/perf/verifier_perf_test.go benchmarks the scoring engine under concurrent load using testing.B with b.ReportAllocs() and a custom errgroup-based load generator.

Code Block 8.9: tests/perf/verifier_perf_test.go

package perf

import (
    "context"
    "fmt"
    "sort"
    "sync"
    "testing"
    "time"

    "golang.org/x/sync/errgroup"
)

func BenchmarkScoringEngine_SingleScore(b *testing.B) {
    db := setupBenchmarkDB(b)
    defer cleanupBenchmarkDB(b, db)
    engine, mockClient := setupScoringEngine(b, db)
    seedBenchmarkModels(b, db, mockClient, 1)
    ctx := context.Background()
    config := DefaultScoreWeights()

    b.ResetTimer()
    b.ReportAllocs()
    for i := 0; i < b.N; i++ {
        _, err := engine.CalculateComprehensiveScore(ctx, "bench-model-000", config)
        if err != nil {
            b.Fatalf("scoring failed: %v", err)
        }
    }
}

func BenchmarkScoringEngine_BatchScore(b *testing.B) {
    db := setupBenchmarkDB(b)
    defer cleanupBenchmarkDB(b, db)
    engine, mockClient := setupScoringEngine(b, db)
    seedBenchmarkModels(b, db, mockClient, 100)
    ctx := context.Background()
    config := DefaultScoreWeights()
    modelIDs := make([]string, 100)
    for i := 0; i < 100; i++ {
        modelIDs[i] = fmt.Sprintf("bench-model-%03d", i)
    }

    b.ResetTimer()
    b.ReportAllocs()
    for i := 0; i < b.N; i++ {
        _, err := engine.CalculateBatchScores(ctx, modelIDs, &config)
        if err != nil {
            b.Fatalf("batch scoring failed: %v", err)
        }
    }
}

func TestScoringEngine_ConcurrentLoad(t *testing.T) {
    if os.Getenv("RUN_PERF_TESTS") == "" {
        t.Skip("set RUN_PERF_TESTS=1")
    }
    db := setupBenchmarkDB(t)
    defer cleanupBenchmarkDB(t, db)
    engine, mockClient := setupScoringEngine(t, db)
    seedBenchmarkModels(t, db, mockClient, 50)

    ctx := context.Background()
    config := DefaultScoreWeights()
    const concurrentRequests = 1000

    latencies := make([]time.Duration, concurrentRequests)
    var latenciesMu sync.Mutex

    g, ctx := errgroup.WithContext(ctx)
    start := time.Now()
    for i := 0; i < concurrentRequests; i++ {
        idx := i
        modelID := fmt.Sprintf("bench-model-%03d", idx%50)
        g.Go(func() error {
            reqStart := time.Now()
            _, err := engine.CalculateComprehensiveScore(ctx, modelID, config)
            duration := time.Since(reqStart)
            latenciesMu.Lock()
            latencies[idx] = duration
            latenciesMu.Unlock()
            return err
        })
    }
    require.NoError(t, g.Wait())

    sort.Slice(latencies, func(i, j int) bool { return latencies[i] < latencies[j] })
    p50 := latencies[concurrentRequests*50/100]
    p95 := latencies[concurrentRequests*95/100]
    p99 := latencies[concurrentRequests*99/100]

    t.Logf("1000 concurrent: total=%v p50=%v p95=%v p99=%v", time.Since(start), p50, p95, p99)
    assert.Less(t, p50, 50*time.Millisecond, "p50 exceeds 50ms SLA")
    assert.Less(t, p95, 200*time.Millisecond, "p95 exceeds 200ms SLA")
    assert.Less(t, p99, 500*time.Millisecond, "p99 exceeds 500ms SLA")
}

b.ReportAllocs() detects memory allocation regressions. The concurrent load test collects 1000 latency samples, sorts them, and asserts against SLA targets from Table 8.4.

### 8.8.2 Performance SLA Targets

Table 8.4: Performance SLA Targets — Latency Percentiles by Operation

| Operation | p50 Target | p95 Target | p99 Target | Benchmark Function | Failure Action |
| --- | --- | --- | --- | --- | --- |
| Score retrieval (single) | < 50ms | < 200ms | < 500ms | BenchmarkScoringEngine_SingleScore | CI build fails |
| Model listing (50 models) | < 100ms | < 300ms | < 1s | BenchmarkAPI_ListModels | CI build fails |
| Full verification (8 steps) | < 5s | < 30s | < 60s | TestPipeline_FullVerification | CI build fails |
| Discovery (single provider) | < 10s | < 30s | < 60s | TestDiscovery_SingleProvider | CI build fails |
| Model selection (cached) | < 10ms | < 50ms | < 100ms | BenchmarkSelectionEngine_Select | CI build fails |
| Batch calculation (100) | < 3s | < 10s | < 20s | BenchmarkScoringEngine_BatchScore | Warning alert |
| Concurrent retrieval (1000) | < 50ms | < 200ms | < 500ms | TestScoringEngine_ConcurrentLoad | CI build fails |

### 8.8.3 Memory Leak Detection

The 1-hour sustained load test runs 100 workers making score requests every 100ms, sampling heap and goroutine counts at 0, 30, and 60 minutes.

Code Block 8.10: Memory Leak Detection Test

package perf

import (
    "context"
    "fmt"
    "os"
    "runtime"
    "runtime/pprof"
    "testing"
    "time"

    "golang.org/x/sync/errgroup"
)

func TestSustainedLoad_OneHour(t *testing.T) {
    if os.Getenv("RUN_SUSTAINED_TEST") == "" {
        t.Skip("set RUN_SUSTAINED_TEST=1")
    }

    db := setupBenchmarkDB(t)
    defer cleanupBenchmarkDB(t, db)
    engine, mockClient := setupScoringEngine(t, db)
    seedBenchmarkModels(t, db, mockClient, 50)

    ctx, cancel := context.WithCancel(context.Background())
    defer cancel()
    config := DefaultScoreWeights()

    heapProfiles := make([]*runtime.MemStats, 3)
    goroutineCounts := make([]int, 3)
    sampleTimes := []time.Duration{0, 30 * time.Minute, 60 * time.Minute}

    g, ctx := errgroup.WithContext(ctx)
    loadStart := time.Now()
    for i := 0; i < 100; i++ {
        workerID := i
        g.Go(func() error {
            ticker := time.NewTicker(100 * time.Millisecond)
            defer ticker.Stop()
            reqCount := 0
            for {
                select {
                case <-ctx.Done():
                    t.Logf("Worker %d: %d requests", workerID, reqCount)
                    return nil
                case <-ticker.C:
                    modelID := fmt.Sprintf("bench-model-%03d", reqCount%50)
                    if _, err := engine.CalculateComprehensiveScore(ctx, modelID, config); err != nil {
                        return err
                    }
                    reqCount++
                }
            }
        })
    }

    for sampleIdx, delay := range sampleTimes {
        time.Sleep(delay - time.Since(loadStart))
        runtime.GC()
        time.Sleep(2 * time.Second)
        var m runtime.MemStats
        runtime.ReadMemStats(&m)
        heapProfiles[sampleIdx] = &m
        goroutineCounts[sampleIdx] = runtime.NumGoroutine()
        profilePath := fmt.Sprintf("/tmp/heap_profile_%d_min.prof", int(delay.Minutes()))
        f, _ := os.Create(profilePath)
        pprof.WriteHeapProfile(f)
        f.Close()
        t.Logf("Sample %d: heap=%dMB goroutines=%d", sampleIdx, m.HeapAlloc/1024/1024, goroutineCounts[sampleIdx])
    }

    cancel()
    require.NoError(t, g.Wait())

    heapGrowth := float64(heapProfiles[2].HeapAlloc-heapProfiles[1].HeapAlloc) /
        float64(heapProfiles[1].HeapAlloc) * 100
    assert.Less(t, heapGrowth, 10.0, "heap grew %.2f%% in second 30min — possible leak", heapGrowth)

    goroutineGrowth := goroutineCounts[2] - goroutineCounts[0]
    assert.LessOrEqual(t, goroutineGrowth, 5, "goroutines grew by %d — possible leak", goroutineGrowth)
}

The test forces GC before each sample for consistent measurements. Anti-bluff checks assert heap growth under 10% in the second 30-minute period and goroutine growth under 5. Heap profiles are preserved as artifacts for post-hoc analysis. The cancel() followed by g.Wait() ensures all workers exit before the final sample, preventing the test itself from appearing as a leak source.

# 9. Phase 8: Documentation, Deployment, and Operational Runbook

Phase 8 closes the integration lifecycle by producing every artifact required for sustainable operations. This phase encompasses constitution governance for all three repositories, submodule documentation propagation, user-facing guides, an operational runbook with metric-driven alerting, Docker and Kubernetes deployment manifests, a migration and rollback plan with phased rollout gates, and a 50-item master checklist. Every configuration option introduced across Phases 1–7 must appear in at least one documented reference table. Nothing ships without a signature.

## 9.1 Constitution and Governance Documentation

The constitution defines the behavioral contract for all code that interacts with the LLMsVerifier subsystem. It is not aspirational text; it is enforced through CI gates, challenge tests, and mandatory code-review checklists.

### 9.1.1 Write internal/verifier/CONSTITUTION.md

The file internal/verifier/CONSTITUTION.md contains 33 mandatory rules grouped into six categories, adapted from the HelixAgent reference constitution but contextualized for HelixTranslate’s translation-domain requirements. Each rule carries a unique identifier, category, imperative text, rationale, enforcement mechanism, and violation consequence. The eight scoring rules (S01–S08) govern weight validation, threshold enforcement, score freshness with TTL-based recency penalties, normalization boundaries, component isolation to prevent cross-contamination of speed and cost signals, recalculation triggers on discovery events, and audit-trail persistence for every computed score. The eight verification rules (V01–V08) mandate pipeline integrity across all eight steps, enforce step isolation so a failure in latency benchmarking cannot mask an authentication failure, specify timeout values per step (5s for existence, 120s for latency), limit retries to three attempts per critical step, prohibit mock-only verification (anti-bluff), require a minimum of 193 passing challenges, enforce challenge coverage across all five scoring components, and mandate persistence of every verification result to SQLite. The five discovery rules (D01–D05) regulate refresh intervals per provider, establish fallback ordering from static registry to provider API to models.dev, require deduplication by model ID, define stale handling when a model has not been rediscovered within 2× the provider’s refresh interval, and mandate provider health tracking with automatic degradation of unhealthy sources. The five selection rules (L01–L05) enforce fairness in the selection algorithm, require a diversity minimum of three distinct providers in any ranked list, implement load balancing across top-scored models, express tier preference for premium-tier models on quality-critical translations, and preserve user override capability. The four testing rules (T01–T04) codify the anti-bluff mandate, require 100% test coverage for the internal/verifier/ package, mandate real infrastructure for all integration tests, and prohibit mock-only verification pipelines. The three operations rules (O01–O03) require health endpoint monitoring, define alerting thresholds for score drops exceeding 10% within one hour, and mandate rollback capability through the LLMSVERIFIER_ENABLED feature flag.

### 9.1.2 Constitution Rule Template

Every rule in internal/verifier/CONSTITUTION.md follows the template shown in Table 9.1. This structure ensures that each rule is actionable, auditable, and enforceable without ambiguity.

Table 9.1: Constitution Rule Template with Representative Entries

| ID | Category | Rule Text | Rationale | Enforcement Mechanism | Violation Consequence |
| --- | --- | --- | --- | --- | --- |
| S01 | Scoring | All five component weights must sum to exactly 1.0 | Normalization integrity prevents skewed composite scores | validateWeights() in internal/verifier/scoring/components.go returns error on mismatch | CI build fails; PR blocked |
| S04 | Scoring | Recency penalty applies exponential decay with half-life 90 days | Older models depreciate naturally without manual intervention | CalculateRecencyScore() enforces time-decay formula; scores older than 24h are recalculated | Stale scores trigger warning alert; model may fall below threshold |
| V01 | Verification | All eight pipeline steps must execute for every model before registry admission | Incomplete verification creates blind spots in capability detection | RunPipeline() in internal/verifier/pipeline.go requires all steps complete | Model cannot enter verified_models table; gatekeeper denies access |
| V06 | Verification | A minimum of 193 challenges must pass before a model receives a capability score | Challenge count below 193 produces statistically unreliable capability metrics | internal/verifier/challenges/runner.go counts passes; returns error if count < 193 | Score component set to 0.0; model flagged as unverified |
| T01 | Testing | No test may rely exclusively on mocked LLM responses for verification pipeline coverage | Mock-only tests produce false confidence; anti-bluff mandate requires real behavior | go test -cover + manual review; integration tests require live verifier instance | PR rejected; coverage report flagged |
| O03 | Operations | Rollback to legacy provider factory must complete within 30 seconds via feature flag | Sustained degradation of verified model quality demands instant fallback | LLMSVERIFIER_ENABLED=false takes effect in next provider factory call; no restart required | Operational incident if rollback exceeds 30s SLA |

### 9.1.3 Update CLAUDE.md

The root CLAUDE.md file (11KB) receives a new appendix section titled “LLMsVerifier Integration Context.” This section documents the architecture context: the verifier subsystem lives under internal/verifier/ and provides a verified, scored, discovered model layer between pkg/translator/llm/ and external LLM APIs. Key files are listed with one-line descriptions for all 15+ integration files: internal/verifier/client.go (verifier client), internal/verifier/pipeline.go (8-step pipeline), internal/verifier/scoring/engine.go (scoring engine), internal/verifier/scoring/components.go (5 component calculators), internal/verifier/scoring/composite.go (weighted aggregator), internal/verifier/discovery/service.go (3-tier discovery), internal/verifier/discovery/registry.go (model registry), internal/verifier/discovery/gatekeeper.go (access control), internal/verifier/selection/engine.go (model selector), internal/verifier/selection/fallback.go (fallback chain), internal/services/llmsverifier_score_adapter.go (score adapter), internal/verifier/config.go (verifier config), internal/verifier/health.go (health checks), internal/verifier/events.go (event handlers), and internal/verifier/CONSTITUTION.md (governance rules). The pipeline description covers the eight ordered steps (existence → connectivity → authentication → completion → capability detection → translation quality → latency benchmark → error handling) with per-step timeouts and criticality flags. The scoring weight reference table documents the default distribution: response speed 0.25, cost effectiveness 0.25, model efficiency 0.20, capability 0.20, recency 0.10. Common troubleshooting steps cover five scenarios: verifier client connection refused (check LLMSVERIFIER_API_URL), model not appearing in registry (run discovery or check gatekeeper threshold), score lower than expected (review component breakdown in logs), pipeline timeout on latency step (increase LLMSVERIFIER_TIMEOUT), and SQLite lock contention (reduce MaxConcurrentTests).

### 9.1.4 Update AGENTS.md

The root AGENTS.md file (20KB) receives a new appendix section titled “Verifier Agent Roles and Decision Trees.” This section defines three agent roles. The Discovery Agent is responsible for monitoring the 3-tier discovery system, reviewing discovery logs in internal/verifier/discovery/, and triggering manual discovery via the API when automated refresh fails. Its decision tree: on ModelDiscoveryFailed event, check provider API key validity → if valid, check provider health endpoint → if healthy, retry discovery → if still failing, log incident and proceed with cached models. The Verification Agent executes the 8-step pipeline, reviews step results, and investigates failures. Its decision tree: on VerificationStepFailed event, identify failed step → if critical step, block model and alert → if non-critical, log warning and continue → always publish results. The Scoring Agent monitors score trends, investigates drops, and recommends weight adjustments. Its decision tree: on ScoreBelowThreshold event, check recency (is score stale?) → if stale, trigger recalculation → if fresh, check component breakdown → identify declining component → recommend action (retire model, adjust weights, or escalate). Context window constraints are specified: each agent receives at most 4,000 tokens of log context and must reference specific line numbers in source files when making recommendations.

## 9.2 Submodule Documentation Propagation

The HelixTranslate project maintains two Git submodules: Challenges/ (at commit 3937f06) and Containers/ (at commit f572d26). Both submodules require their own CONSTITUTION.md, CLAUDE.md, and AGENTS.md updates. The LLMsVerifier repository itself (checked out at ./LLMsVerifier/) is treated as a third submodule for documentation purposes.

### 9.2.1 Submodule Documentation Checklist

Table 9.2 enumerates the documentation requirements for each submodule. Every cell must carry a commit hash and timestamp at completion.

Table 9.2: Submodule Documentation Completeness Matrix

| Document | Challenges Submodule | Containers Submodule | LLMsVerifier Submodule | Completion Gate |
| --- | --- | --- | --- | --- |
| CONSTITUTION.md | Must add test integrity rules (T01–T04), anti-bluff mandates, and challenge authoring guidelines specific to translation evaluation | Must add container build rules, base image pinning rules, and security scanning rules | Must update existing constitution with HelixTranslate integration rules (S01–S08, V01–V08) | Signed commit on main branch |
| CLAUDE.md | Must append challenge system context: how to add challenges, how to run the challenge runner, expected pass criteria format | Must append container build context: multi-stage build rules, dependency cache optimization, base image selection | Must append integration context: how HelixTranslate consumes LLMsVerifier APIs, key exported functions, module boundary rules | PR merged; code review passed |
| AGENTS.md | Must define Challenge Author Agent role with decision tree for authoring new translation-quality challenges | Must define Build Agent role for container build and release decisions | Must define Provider Integration Agent role for adding new provider backends | AI agent smoke test passed |
| Submodule references in main project | .gitmodules entry verified | .gitmodules entry verified | go.mod replace directive verified | git submodule status returns clean |

### 9.2.2 Write Challenges Submodule CONSTITUTION.md

The Challenges submodule CONSTITUTION.md focuses on test integrity. Rule TC01 mandates that every challenge must define an unambiguous pass criterion expressed as a deterministic check against expected output, never as a subjective quality assessment. Rule TC02 prohibits challenges that rely on external network state; each challenge must declare its infrastructure dependencies in a REQUIREMENTS block. Rule TC03 requires that adding, removing, or modifying any challenge triggers a full re-verification of all 193+ challenges against a reference model to detect regression in challenge validity. Rule TC04 mandates anti-bluff design: no challenge may pass against a hardcoded response or a model that is known to be non-functional.

### 9.2.3 Write LLMsVerifier Submodule Documentation Updates

The LLMsVerifier repository receives two documentation updates. In CLAUDE.md, a new section titled “HelixTranslate Integration Context” documents the module boundary: digital.vasic.llmsverifier exports a public API surface consumed by digital.vasic.translator through the adapter in internal/providers/llmsverifier/adapter.go. Key exported types are listed: llmverifier.Client, llmverifier.CompletionRequest, llmverifier.CompletionResponse, scoring.ScoringEngine, scoring.ComprehensiveScore, discovery.Service, and verification.Verifier. In AGENTS.md, a Provider Integration Agent role is defined with the decision tree: on request to add provider N+1, check if provider implements OpenAI-compatible API → if yes, create adapter using existing OpenAI client pattern → if no, implement native provider in providers/ directory → run 8-step verification → add to static registry → update documentation.

### 9.2.4 Documentation Update Checklist Script

A validation script ensures all submodule documentation files remain in sync with the main project. The script checks file existence, minimum line counts, reference cross-links, and timestamp freshness. Code block 9.1 shows the complete validation script.

#!/usr/bin/env bash
# scripts/validate-documentation.sh
# Validates that all CONSTITUTION.md, CLAUDE.md, and AGENTS.md files
# are present and cross-referenced across main project and submodules.

set -euo pipefail

REQUIRED_FILES=(
  "internal/verifier/CONSTITUTION.md"
  "CLAUDE.md"
  "AGENTS.md"
  "Challenges/CONSTITUTION.md"
  "Challenges/CLAUDE.md"
  "Challenges/AGENTS.md"
  "Containers/CLAUDE.md"
  "Containers/AGENTS.md"
  "LLMsVerifier/CLAUDE.md"
  "LLMsVerifier/AGENTS.md"
)

MIN_LINES=(150 200 300 100 150 200 80 120 200 200)

ERRORS=0
for i in "${!REQUIRED_FILES[@]}"; do
  FILE="${REQUIRED_FILES[$i]}"
  MIN="${MIN_LINES[$i]}"
  if [[ ! -f "$FILE" ]]; then
    echo "ERROR: Missing required file: $FILE"
    ERRORS=$((ERRORS + 1))
  elif [[ "$(wc -l < "$FILE")" -lt "$MIN" ]]; then
    echo "ERROR: $FILE has fewer than $MIN lines"
    ERRORS=$((ERRORS + 1))
  else
    echo "OK: $FILE ($(wc -l < "$FILE") lines)"
  fi
done

# Verify cross-references
if ! grep -q "LLMsVerifier" CLAUDE.md; then
  echo "ERROR: CLAUDE.md missing LLMsVerifier section"
  ERRORS=$((ERRORS + 1))
fi

if ! grep -q "internal/verifier/CONSTITUTION.md" AGENTS.md; then
  echo "ERROR: AGENTS.md missing verifier constitution reference"
  ERRORS=$((ERRORS + 1))
fi

if [[ $ERRORS -gt 0 ]]; then
  echo "Documentation validation FAILED with $ERRORS error(s)"
  exit 1
fi

echo "Documentation validation PASSED"

## 9.3 User-Facing Documentation

User-facing documentation explains how the LLMsVerifier integration affects translation workflows, what verified models mean, how to interpret scores, and how to diagnose common issues.

### 9.3.1 Write docs/llmsverifier-integration.md

The file docs/llmsverifier-integration.md provides a high-level overview for end users. It explains that verified models are those that have passed all eight steps of the verification pipeline: existence confirmation, API connectivity, authentication validation, basic completion, capability detection, translation quality assessment, latency benchmarking, and error handling verification. It describes how each model receives a composite score from 0.0 to 10.0, computed from five weighted components (response speed 25%, cost effectiveness 25%, model efficiency 20%, capability 20%, recency 10%). It documents the model selection UX: when a user initiates a translation, only verified models with scores above their tier threshold appear in the provider selection list. Unverified models are hidden by default and require explicit show_unverified=true query parameter to appear, at which point they display a warning badge. Score badges use a color scheme: excellent (9.0–10.0, green), very good (7.5–8.9, blue), good (6.0–7.4, yellow), fair (4.0–5.9, orange), poor (below 4.0, red). The filtering system allows users to filter by provider, minimum score, capability tag (e.g., long-context, json-mode, streaming), and cost tier.

### 9.3.2 Environment Variables Reference

Every environment variable introduced or consumed by the LLMsVerifier integration appears in Table 9.3. This table is the single source of truth for operational configuration.

Table 9.3: Complete Environment Variables Reference (33+ Variables)

| Variable Name | Type | Default | Required | Description | Example Value |
| --- | --- | --- | --- | --- | --- |
| LLMSVERIFIER_ENABLED | bool | false | No | Master enable switch for the LLMsVerifier subsystem | true |
| LLMSVERIFIER_API_URL | string | http://localhost:8080 | Yes | Base URL of the LLMsVerifier service | https://verifier.internal:8443 |
| LLMSVERIFIER_API_KEY | string | "" | Yes | API key for authenticating with LLMsVerifier | lv_live_abc123… |
| LLMSVERIFIER_DB_PATH | string | ./data/verifier.db | No | SQLite database path for local score caching | /var/lib/helix/verifier.db |
| LLMSVERIFIER_CACHE_TTL | duration | 1h | No | Time-to-live for cached scores before recalculation | 30m |
| LLMSVERIFIER_VERIFICATION_ENABLED | bool | true | No | Enable the 8-step verification pipeline | true |
| LLMSVERIFIER_SCORING_ENABLED | bool | true | No | Enable 5-component score calculation | true |
| LLMSVERIFIER_DISCOVERY_ENABLED | bool | true | No | Enable 3-tier model discovery | true |
| LLMSVERIFIER_MAX_CONCURRENT | int | 5 | No | Maximum concurrent verification tests | 3 |
| LLMSVERIFIER_TIMEOUT | duration | 30s | No | Per-step verification timeout | 60s |
| LLMSVERIFIER_WEIGHT_SPEED | float | 0.25 | No | Scoring weight: response speed | 0.20 |
| LLMSVERIFIER_WEIGHT_COST | float | 0.25 | No | Scoring weight: cost effectiveness | 0.30 |
| LLMSVERIFIER_WEIGHT_EFFICIENCY | float | 0.20 | No | Scoring weight: model efficiency | 0.20 |
| LLMSVERIFIER_WEIGHT_CAPABILITY | float | 0.20 | No | Scoring weight: capability | 0.20 |
| LLMSVERIFIER_WEIGHT_RECENCY | float | 0.10 | No | Scoring weight: recency | 0.10 |
| OPENAI_API_KEY | string | "" | Yes (if using OpenAI) | OpenAI API authentication key | sk-proj-… |
| ANTHROPIC_API_KEY | string | "" | Yes (if using Anthropic) | Anthropic API authentication key | sk-ant-… |
| DEEPSEEK_API_KEY | string | "" | Yes (if using DeepSeek) | DeepSeek API authentication key | sk-ds-… |
| GROQ_API_KEY | string | "" | Yes (if using Groq) | Groq API authentication key | gsk_… |
| MISTRAL_API_KEY | string | "" | Yes (if using Mistral) | Mistral API authentication key | … |
| COHERE_API_KEY | string | "" | Yes (if using Cohere) | Cohere API authentication key | … |
| XAI_API_KEY | string | "" | Yes (if using xAI) | xAI API authentication key | … |
| TOGETHER_API_KEY | string | "" | Yes (if using Together) | Together AI API key | … |
| OPENROUTER_API_KEY | string | "" | Yes (if using OpenRouter) | OpenRouter API key | sk-or-… |
| CLOUDFLARE_API_KEY | string | "" | Yes (if using Cloudflare) | Cloudflare AI API key | … |
| SAMBANOVA_API_KEY | string | "" | Yes (if using SambaNova) | SambaNova API key | … |
| NOVITA_API_KEY | string | "" | Yes (if using Novita) | Novita API key | … |
| MOONSHOT_API_KEY | string | "" | Yes (if using Moonshot) | Moonshot API key | … |
| QWEN_API_KEY | string | "" | Yes (if using Qwen) | Qwen API authentication key | sk-… |
| REPLICATE_API_TOKEN | string | "" | Yes (if using Replicate) | Replicate API token | r8_… |
| HYPERBOLIC_API_KEY | string | "" | Yes (if using Hyperbolic) | Hyperbolic API key | … |
| CEREBRAS_API_KEY | string | "" | Yes (if using Cerebras) | Cerebras API key | … |
| SILICONFLOW_API_KEY | string | "" | Yes (if using SiliconFlow) | SiliconFlow API key | … |
| FIREWORKS_API_KEY | string | "" | Yes (if using Fireworks) | Fireworks AI API key | … |
| PERPLEXITY_API_KEY | string | "" | Yes (if using Perplexity) | Perplexity API key | pplx-… |
| AI21_API_KEY | string | "" | Yes (if using AI21) | AI21 Studio API key | … |
| ZHIPU_API_KEY | string | "" | Yes (if using Zhipu) | Zhipu API authentication key | … |

### 9.3.3 Document Model Selection UX

The model selection user experience follows a gatekeeping pattern. When a user opens the provider selection interface, the system queries internal/verifier/discovery/registry.go for all models where verification_status = 'verified' and composite_score >= tier_threshold. Models failing either condition are excluded from the default list. Each displayed model shows its name, provider, composite score badge (color-coded per range from Section 9.3.1), capability tags (chips for streaming, json-mode, long-context, function-calling), and cost tier indicator (premium, standard, budget). Users may apply filters: provider multi-select, minimum score slider (0–10), capability tag toggle, and cost tier multi-select. The sort default is composite score descending; alternatives are latency ascending, cost per token ascending, and recency descending. Users may override the gatekeeper by enabling “Show All Models” in advanced settings, which reveals unverified models with a red warning badge and requires explicit confirmation before use.

### 9.3.4 Write docs/troubleshooting.md

The troubleshooting guide covers ten common issues. Issue 1: “Model does not appear in selection list” — diagnosis: check verification status via GET /api/v1/models/{id}, check composite score against tier threshold, check discovery logs; resolution: trigger manual discovery or lower the minimum score filter. Issue 2: “Model score dropped unexpectedly” — diagnosis: check internal/verifier/scoring/history.go for trend data, review recency penalty application, check if provider pricing changed; resolution: force score recalculation via POST /api/v1/score/calculate or temporarily reduce weight on the declining component. Issue 3: “Discovery service returns no models for a provider” — diagnosis: check provider API key validity, check provider health endpoint response, review discovery_service.go logs for timeout or HTTP error; resolution: renew API key, increase provider timeout, or fall back to static registry. Issue 4: “API key reported as invalid” — diagnosis: verify key format matches provider expectations, check key has not expired, confirm key has required scopes; resolution: regenerate key in provider console, update environment variable, restart HelixTranslate. Issue 5: “Verification pipeline times out consistently” — diagnosis: check LLMSVERIFIER_TIMEOUT value against provider latency, check network path to provider, review per-step timing in pipeline logs; resolution: increase timeout, enable provider retry, or skip non-critical steps. Issue 6: “Score badge shows 0.0 for a known-good model” — diagnosis: check if capability component is 0.0 due to insufficient challenge passes (< 193), check scoring engine error logs; resolution: re-run challenges or reduce minimum challenge threshold in development. Issue 7: “SQLite database locked errors” — diagnosis: check concurrent access from multiple HelixTranslate instances, review MaxConcurrentTests setting; resolution: use PostgreSQL backend for shared state, reduce concurrency, or implement connection pooling. Issue 8: “Translation uses unverified model despite gatekeeper enabled” — diagnosis: check if user override was activated, verify gatekeeper is not bypassed in API path; resolution: disable user override in config, add middleware check. Issue 9: “Event bus missing verifier events” — diagnosis: check EventIntegrationConfig.Enabled, verify event type subscriptions in internal/verifier/event_subscriber.go; resolution: enable event integration, restart subscriber. Issue 10: “High memory usage from score caching” — diagnosis: check cache size in ScoreCache.entries, review TTL settings; resolution: reduce LLMSVERIFIER_CACHE_TTL, enable cache size limits, or switch to Redis-backed cache.

## 9.4 Operational Runbook

The operational runbook defines standard operating procedures for the four most common incident types. Each procedure follows detect-diagnose-remediate-verify pattern.

### 9.4.1 Monitoring Metrics Dashboard

Table 9.4 defines the metrics that operators monitor, their PromQL-style query expressions, alert thresholds, severity levels, and runbook cross-references. In environments without Prometheus, equivalent queries against the SQLite metrics table in internal/verifier/scoring/history.go apply.

Table 9.4: Monitoring Metrics Dashboard

| Metric Name | Query / Check | Threshold | Severity | Runbook Link |
| --- | --- | --- | --- | --- |
| verifier_pipeline_failures_total | SELECT COUNT(*) FROM verification_results WHERE passed = false AND created_at > now() - interval '1 hour' | > 5 per hour | P2 (High) | Section 9.4.3 |
| model_score_drop_percent | SELECT (prev_score - curr_score) / prev_score * 100 FROM score_history WHERE model_id = $1 ORDER BY timestamp DESC LIMIT 2 | > 10% within 1 hour | P1 (Critical) | Section 9.4.3 |
| discovery_service_unavailable | SELECT COUNT(*) FROM discovery_runs WHERE status = 'failed' AND provider = $1 AND created_at > now() - interval '30 minutes' | > 3 consecutive failures | P2 (High) | Section 9.4.4 |
| gatekeeper_denial_rate | SELECT COUNT(*) FROM gatekeeper_decisions WHERE allowed = false AND created_at > now() - interval '1 hour' / total requests | > 20% of requests | P3 (Medium) | Section 9.3.4 Issue 8 |
| verifier_api_latency_p95 | SELECT percentile_cont(0.95) WITHIN GROUP (ORDER BY duration_ms) FROM api_calls WHERE endpoint LIKE '/api/v1/verify%' AND created_at > now() - interval '5 minutes' | > 5000ms | P2 (High) | Increase MaxConcurrentTests or scale verifier service |
| sqlite_db_size_bytes | stat -c%s /data/verifier.db | > 1GB | P3 (Medium) | Run compaction, archive old scores |
| challenge_pass_rate | SELECT passed_count / total_count * 100 FROM challenge_runs WHERE model_id = $1 AND created_at > now() - interval '24 hours' | < 80% for any verified model | P2 (High) | Re-run verification pipeline |
| provider_api_error_rate | SELECT COUNT(*) FROM provider_calls WHERE status >= 500 AND created_at > now() - interval '5 minutes' / total calls | > 5% | P3 (Medium) | Check provider status page, switch provider |
| score_cache_hit_rate | cache_hits / (cache_hits + cache_misses) | < 50% | P4 (Low) | Review TTL, increase cache size |
| rollback_activation_time_ms | Time from LLMSVERIFIER_ENABLED=false to last verified model request | > 30000ms | P1 (Critical) | Section 9.6.3 |

### 9.4.2 Key Log Patterns

Operators grep for five log patterns during incident diagnosis. Pattern 1 — successful verification: msg="verification pipeline passed" model_id="<id>" steps_passed=8/8 duration_ms=<n> appears at INFO level in internal/verifier/pipeline.go when all eight steps complete. Pattern 2 — score change: msg="model score updated" model_id="<id>" previous=<old> current=<new> delta=<delta> appears at INFO level in internal/verifier/scoring/composite.go whenever a score recalculation produces a different composite value. Pattern 3 — model retirement: msg="model retired from registry" model_id="<id>" reason="score_below_threshold" score=<score> threshold=<threshold> appears at WARN level in internal/verifier/discovery/gatekeeper.go when a model’s score drops below its tier threshold for more than the grace period. Pattern 4 — discovery failure: msg="discovery failed for provider" provider="<name>" error="<message>" consecutive_failures=<n> appears at ERROR level in internal/verifier/discovery/service.go; three consecutive occurrences trigger the fallback to static registry. Pattern 5 — gatekeeping denial: msg="gatekeeper denied model access" model_id="<id>" reason="<verification_failed|score_below_threshold|provider_unhealthy>" appears at WARN level in internal/verifier/discovery/gatekeeper.go.

### 9.4.3 Runbook: Model Score Dropped Below Threshold

Detection: The model_score_drop_percent alert fires when any verified model’s composite score drops by more than 10% within one hour, or the verifier_pipeline_failures_total alert fires when more than five pipelines fail in one hour. Both alerts route to the on-call engineer via PagerDuty with severity P1.

Diagnosis: The on-call engineer runs three queries in sequence. First, fetch the component-level breakdown: SELECT component, score FROM score_components WHERE model_id = $1 ORDER BY calculated_at DESC LIMIT 5 to identify which component (speed, cost, efficiency, capability, recency) drove the drop. Second, check the model’s recent challenge results: SELECT challenge_id, passed FROM challenge_results WHERE model_id = $1 AND created_at > now() - interval '24 hours' to determine if a provider-side degradation affected capability scores. Third, review provider health: SELECT status, latency_ms FROM provider_health WHERE provider = $1 ORDER BY checked_at DESC LIMIT 10 to confirm the provider API is responsive.

Remediation: If the score drop is due to stale data (score older than cache TTL), trigger a forced recalculation via POST /api/v1/score/calculate with the model ID. If the drop reflects genuine provider degradation and the model is non-critical, allow the gatekeeper to retire it automatically by waiting for the grace period (default 15 minutes). If the model is critical for production workloads, temporarily lower the minimum score threshold via LLMSVERIFIER_MIN_SCORE environment variable (requires service restart) while the provider resolves the issue. Document all actions in the incident log.

### 9.4.4 Runbook: Discovery Service Failure

Detection: The discovery_service_unavailable alert fires when a provider’s discovery endpoint fails three or more consecutive times within 30 minutes. The alert includes the provider name and last error message.

Diagnosis: Check provider API key validity by running a direct curl to the provider’s model list endpoint with the stored key. If the key is valid, check the provider’s public status page. Review internal/verifier/discovery/service.go logs for the specific HTTP status code and response body from the failed discovery call.

Remediation — Automatic Fallback: The discovery service automatically falls back to the static registry for the affected provider. Models from the last successful discovery remain available but are marked with source_tier = 'static'. No operator action is required for fallback activation.

Remediation — Manual Model Registration: If the provider failure is prolonged and critical models are needed, register models manually via POST /api/v1/models/register with a JSON payload containing model_id, provider, name, context_window, and capabilities. Manually registered models receive a provisional score of 5.0 and are tagged with registration_type = 'manual'.

### 9.4.5 Runbook: New Provider Onboarding

Adding provider 26+ to the verified pipeline follows a 10-step procedure. Step 1: Obtain API credentials and add the {PROVIDER}_API_KEY environment variable to the deployment configuration. Step 2: Add provider metadata to the static registry in internal/verifier/discovery/registry.go including known model IDs, context windows, and endpoint URLs. Step 3: Implement the provider adapter in internal/providers/llmsverifier/ following the OpenAI-compatible pattern if applicable, or create a native implementation. Step 4: Add the provider to the discovery service configuration in configs/verifier.yaml under providers_to_discover. Step 5: Deploy to the staging environment and trigger manual discovery via POST /api/v1/models/discover. Step 6: Run the 8-step verification pipeline against each discovered model. Step 7: Verify that all models score above the minimum threshold for their tier; if not, investigate failing components. Step 8: Add provider-specific challenges to the Challenges submodule if the provider introduces novel capabilities. Step 9: Update user-facing documentation in docs/llmsverifier-integration.md with the new provider’s name, supported models, and pricing tier. Step 10: Enable the provider in production via feature flag and monitor for 24 hours before declaring onboarding complete.

## 9.5 Deployment Configuration

The LLMsVerifier service deploys as a sidecar to the main HelixTranslate application, communicating over HTTP on port 8080 with an SQLite database persisted to a Docker volume.

### 9.5.1 Docker Compose Service Definition

The docker-compose.yml file at the project root receives a new llms-verifier service. This service uses the helix-translate/llms-verifier:latest image built from the ./LLMsVerifier/ directory, exposes port 8080, mounts a named volume verifier-data to /data for SQLite persistence, connects to the existing helix-network bridge network, and defines a health check endpoint. Resource limits of 2 CPU cores and 2GB memory apply for production; these are overridden per environment in Section 9.5.4.

### 9.5.2 Docker Compose Verifier Service

Code block 9.2 shows the complete verifier service definition for docker-compose.yml.

llms-verifier:
    image: helix-translate/llms-verifier:latest
    build:
      context: ./LLMsVerifier
      dockerfile: Dockerfile
    container_name: helix-llms-verifier
    ports:
      - "8080:8080"
    volumes:
      - verifier-data:/data
    networks:
      - helix-network
    environment:
      - DB_PATH=/data/verifier.db
      - API_PORT=8080
      - LOG_LEVEL=info
      - LLMSVERIFIER_API_KEY=${LLMSVERIFIER_API_KEY}
      - OPENAI_API_KEY=${OPENAI_API_KEY}
      - ANTHROPIC_API_KEY=${ANTHROPIC_API_KEY}
      - DEEPSEEK_API_KEY=${DEEPSEEK_API_KEY}
      - GROQ_API_KEY=${GROQ_API_KEY}
      - MISTRAL_API_KEY=${MISTRAL_API_KEY}
      - COHERE_API_KEY=${COHERE_API_KEY}
      - XAI_API_KEY=${XAI_API_KEY}
      - TOGETHER_API_KEY=${TOGETHER_API_KEY}
      - SAMBANOVA_API_KEY=${SAMBANOVA_API_KEY}
      - NOVITA_API_KEY=${NOVITA_API_KEY}
      - QWEN_API_KEY=${QWEN_API_KEY}
      - REPLICATE_API_TOKEN=${REPLICATE_API_TOKEN}
      - HYPERBOLIC_API_KEY=${HYPERBOLIC_API_KEY}
      - CEREBRAS_API_KEY=${CEREBRAS_API_KEY}
      - SILICONFLOW_API_KEY=${SILICONFLOW_API_KEY}
      - FIREWORKS_API_KEY=${FIREWORKS_API_KEY}
      - PERPLEXITY_API_KEY=${PERPLEXITY_API_KEY}
      - AI21_API_KEY=${AI21_API_KEY}
      - ZHIPU_API_KEY=${ZHIPU_API_KEY}
    healthcheck:
      test: ["CMD", "wget", "-q", "--spider", "http://localhost:8080/health"]
      interval: 30s
      timeout: 10s
      retries: 3
      start_period: 15s
    deploy:
      resources:
        limits:
          cpus: '2'
          memory: 2G
        reservations:
          cpus: '1'
          memory: 512M
    restart: unless-stopped
    depends_on:
      - api-server

The named volume verifier-data must be added to the volumes section at the bottom of docker-compose.yml:

volumes:
  verifier-data:
    driver: local

### 9.5.3 Kubernetes Manifests

Three Kubernetes manifests deploy the verifier service in production. The verifier-deployment.yaml defines a Deployment with two replicas for high availability, liveness and readiness probes against /health, pod anti-affinity to spread replicas across nodes, and resource requests/limits. The verifier-service.yaml exposes the deployment as a ClusterIP service on port 8080. The verifier-configmap.yaml holds non-sensitive configuration: API_PORT, LOG_LEVEL, DB_PATH, scoring weights, discovery intervals, and verification timeouts. API keys are injected via a Kubernetes Secret named llmsverifier-api-keys mounted as environment variables from the deployment’s envFrom directive.

Code block 9.3 shows the complete verifier-deployment.yaml manifest.

apiVersion: apps/v1
kind: Deployment
metadata:
  name: llms-verifier
  namespace: helix-translate
  labels:
    app: llms-verifier
    component: verification
spec:
  replicas: 2
  selector:
    matchLabels:
      app: llms-verifier
  template:
    metadata:
      labels:
        app: llms-verifier
        component: verification
    spec:
      affinity:
        podAntiAffinity:
          preferredDuringSchedulingIgnoredDuringExecution:
            - weight: 100
              podAffinityTerm:
                labelSelector:
                  matchExpressions:
                    - key: app
                      operator: In
                      values:
                        - llms-verifier
                topologyKey: kubernetes.io/hostname
      containers:
        - name: verifier
          image: helix-translate/llms-verifier:latest
          ports:
            - containerPort: 8080
              name: http
          envFrom:
            - configMapRef:
                name: verifier-config
            - secretRef:
                name: llmsverifier-api-keys
          volumeMounts:
            - name: verifier-data
              mountPath: /data
          livenessProbe:
            httpGet:
              path: /health
              port: 8080
            initialDelaySeconds: 15
            periodSeconds: 30
            timeoutSeconds: 10
            failureThreshold: 3
          readinessProbe:
            httpGet:
              path: /health
              port: 8080
            initialDelaySeconds: 5
            periodSeconds: 10
            timeoutSeconds: 5
            failureThreshold: 2
          resources:
            requests:
              cpu: "1"
              memory: "1Gi"
            limits:
              cpu: "2"
              memory: "2Gi"
      volumes:
        - name: verifier-data
          persistentVolumeClaim:
            claimName: verifier-data-pvc

### 9.5.4 Resource Requirements Per Environment

Table 9.5 specifies CPU, memory, storage, replica count, and high-availability configuration for each deployment environment.

Table 9.5: Resource Requirements Per Environment

| Environment | CPU Request | CPU Limit | Memory Request | Memory Limit | Storage | Replicas | HA Config | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Development | 0.5 | 1.0 | 512MB | 1GB | SQLite local file, 100MB | 1 | None | Shares Docker network with api-server; hot-reload enabled |
| Staging | 1.0 | 2.0 | 1GB | 2GB | SQLite on PVC, 500MB | 1 | Single pod, daily backup | Mirrors production config on reduced scale; full verification pipeline enabled |
| Production | 2.0 | 4.0 | 2GB | 4GB | SQLite on PVC (or PostgreSQL), 2GB | 2 | Pod anti-affinity across zones | Persistent volume with snapshot backup; read replica for score queries |

## 9.6 Migration and Rollback Plan

The migration from the legacy provider factory to the LLMsVerifier-backed pipeline uses a feature flag for gradual, reversible rollout.

### 9.6.1 Migration Script

The scripts/migrate-to-verifier.sh script automates the rollout. It checks prerequisites (database connectivity, feature flag availability, verifier service health), runs the database migration to create verified_models and score_history tables, copies existing model configurations from internal/config/ into the verifier registry with initial scores computed from default weights, and toggles the feature flag. Code block 9.4 shows the script.

#!/usr/bin/env bash
# scripts/migrate-to-verifier.sh
# Gradual migration from legacy provider factory to LLMsVerifier-backed pipeline.

set -euo pipefail

PHASE=${1:-"canary"}  # canary | early-access | majority | full
DB_PATH=${DB_PATH:-"./data/verifier.db"}
API_URL=${LLMSVERIFIER_API_URL:-"http://localhost:8080"}
FEATURE_FLAG_KEY="use_verified_pipeline"

echo "=== LLMsVerifier Migration: $PHASE ==="

# Step 1: Verify prerequisites
echo "[1/6] Checking prerequisites..."
if ! curl -sf "${API_URL}/health" > /dev/null 2>&1; then
  echo "ERROR: LLMsVerifier health check failed at $API_URL"
  exit 1
fi

# Step 2: Run database migration
echo "[2/6] Running database migration..."
sqlite3 "$DB_PATH" << 'EOF'
CREATE TABLE IF NOT EXISTS verified_models (
    model_id TEXT PRIMARY KEY,
    provider TEXT NOT NULL,
    name TEXT NOT NULL,
    verified_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,
    verification_status TEXT DEFAULT 'pending',
    composite_score REAL DEFAULT 0.0,
    component_speed REAL DEFAULT 0.0,
    component_cost REAL DEFAULT 0.0,
    component_efficiency REAL DEFAULT 0.0,
    component_capability REAL DEFAULT 0.0,
    component_recency REAL DEFAULT 0.0,
    tier TEXT DEFAULT 'standard',
    capabilities TEXT,
    source_tier TEXT DEFAULT 'static'
);

CREATE TABLE IF NOT EXISTS score_history (
    id INTEGER PRIMARY KEY AUTOINCREMENT,
    model_id TEXT NOT NULL,
    composite_score REAL NOT NULL,
    calculated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,
    FOREIGN KEY (model_id) REFERENCES verified_models(model_id)
);
CREATE INDEX IF NOT EXISTS idx_score_history_model_time
    ON score_history(model_id, calculated_at DESC);

CREATE TABLE IF NOT EXISTS discovery_runs (
    id INTEGER PRIMARY KEY AUTOINCREMENT,
    provider TEXT NOT NULL,
    status TEXT NOT NULL,
    models_found INTEGER DEFAULT 0,
    error TEXT,
    created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP
);
EOF

# Step 3: Import existing model configs
echo "[3/6] Importing existing model configurations..."
go run scripts/import_model_configs.go --db="$DB_PATH" --config="config.json"

# Step 4: Compute initial scores
echo "[4/6] Computing initial scores..."
curl -sf -X POST "${API_URL}/api/v1/score/calculate-all" \
  -H "Authorization: Bearer ${LLMSVERIFIER_API_KEY}" || {
  echo "WARNING: Bulk score calculation failed; scores will be computed on demand"
}

# Step 5: Set feature flag percentage
echo "[5/6] Setting feature flag for phase: $PHASE..."
case "$PHASE" in
  canary)
    PERCENTAGE=5
    ;;
  early-access)
    PERCENTAGE=25
    ;;
  majority)
    PERCENTAGE=50
    ;;
  full)
    PERCENTAGE=100
    ;;
  *)
    echo "ERROR: Unknown phase: $PHASE"
    exit 1
    ;;
esac

# Step 6: Verify rollout
echo "[6/6] Verifying rollout at ${PERCENTAGE}%..."
sleep 5
curl -sf "${API_URL}/api/v1/status?feature_flag=${FEATURE_FLAG_KEY}" | \
  jq -e ".rollout_percentage == ${PERCENTAGE}" || {
  echo "ERROR: Feature flag verification failed"
  exit 1
}

echo "=== Migration to $PHASE (${PERCENTAGE}%) completed successfully ==="

### 9.6.2 Rollout Phases

The rollout proceeds through four phases with explicit entry and exit criteria. Phase 1 — Canary (5% traffic, 1 day): deploy to 5% of production traffic. Exit criteria: error rate remains below 0.1% and no P1/P2 alerts fire for 24 hours. Phase 2 — Early Access (25% traffic, 3 days): expand to 25% of traffic. Exit criteria: user satisfaction score exceeds 4.0 out of 5.0 from feedback surveys, and average translation latency does not regress by more than 5% compared to the legacy pipeline. Phase 3 — Majority (50% traffic, 1 week): expand to 50% of traffic. Exit criteria: all performance SLAs met (p95 latency < 5s, cache hit rate > 80%), and the verification pipeline completes successfully for at least 95% of models. Phase 4 — Full (100% traffic, 2 weeks): complete cutover. Exit criteria: all quality gates pass (100% test coverage confirmed, all 193+ challenges passing, all 14 documentation files complete), and no critical incidents for 14 consecutive days.

### 9.6.3 Rollback Procedure

Rollback is instantaneous and requires zero downtime. The feature flag LLMSVERIFIER_ENABLED controls whether pkg/translator/llm/llm.go uses the verified pipeline or the legacy provider factory. Setting LLMSVERIFIER_ENABLED=false causes the next provider factory invocation to bypass internal/verifier/discovery/gatekeeper.go and construct the provider directly from internal/config/config.go as in the pre-integration codebase. Code block 9.5 shows the rollback toggle.

#!/usr/bin/env bash
# scripts/rollback-to-legacy.sh
# Instant rollback from LLMsVerifier to legacy provider factory.

set -euo pipefail

echo "=== Initiating emergency rollback ==="

# Method 1: Environment variable (takes effect on next request, no restart)
export LLMSVERIFIER_ENABLED=false
curl -X POST "http://localhost:8080/admin/feature-flags" \
  -H "Authorization: Bearer ${ADMIN_API_KEY}" \
  -d '{"LLMSVERIFIER_ENABLED": false}'

# Method 2: Config file update (persists across restarts)
jq '.llmsverifier.enabled = false' config.json > config.json.tmp
mv config.json.tmp config.json

# Verify rollback
echo "Verifying rollback..."
sleep 2
LEGACY_CALLS=$(curl -sf "http://localhost:8080/metrics" | \
  grep 'provider_factory_legacy_calls_total' | tail -1 | awk '{print $2}')
if [[ "$LEGACY_CALLS" -gt 0 ]]; then
  echo "Rollback verified: legacy provider factory is active"
else
  echo "WARNING: Rollback verification inconclusive; check metrics manually"
fi

echo "=== Rollback complete ==="

### 9.6.4 Data Migration

Existing model configurations in internal/config/config.go migrate to the verified_models SQLite table. The migration preserves provider name, model ID, API key reference (not the key itself), base URL, and assigned tier. Each migrated model receives an initial composite score of 5.0 (the “fair” baseline) and a source_tier value of migrated. Scores are recomputed through the full 5-component pipeline within 24 hours of migration. The migration is idempotent: running scripts/migrate-to-verifier.sh multiple times does not duplicate entries because the model_id column is the primary key.

## 9.7 Final Checklist and Definition of Done

### 9.7.1 Master Checklist

The master checklist contains 50 items across all eight phases. Each item carries a status column (pending / in-progress / complete), owner assignment (engineer name or team), and a sign-off signature with date. Phase 1 (Foundation) contains 8 items: module integration in go.mod, directory structure creation, LLMsVerifierConfig struct definition, environment variable loading, interface alignment in internal/verifier/bridge.go, constitution file creation, CLAUDE.md update, and AGENTS.md update. Phase 2 (Verification) contains 8 items: NewVerifierClient() implementation, health check endpoint, 8-step pipeline definition, existence verification, responsive/feature detection, code visibility and coding challenges, performance benchmarking, and cost analysis integration. Phase 3 (Scoring) contains 6 items: scoring engine initialization, five-component score calculation, composite score aggregation, score adapter service, score persistence and history, and threshold management. Phase 4 (Discovery) contains 6 items: 3-tier discovery service, provider API enumeration, model registry CRUD, gatekeeper implementation, background sync runner, and model catalog API endpoints. Phase 5 (Runtime) contains 6 items: verified provider factory, runtime model selection engine, fallback chain, event bus integration, API key validation, and provider expansion to 30+. Phase 6 (UX) contains 4 items: model selection interface, score badge rendering, filtering system, and unverified model warning flow. Phase 7 (Testing) contains 7 items: unit tests for verifier client, pipeline tests, scoring engine tests, score adapter tests, discovery and registry tests, integration tests with live verifier, and anti-bluff challenge suite (4 challenges, 193+ total). Phase 8 (Documentation) contains 5 items: all constitution files signed, all CLAUDE.md and AGENTS.md updates merged, user-facing documentation published, operational runbook reviewed by on-call team, and deployment manifests validated in staging.

### 9.7.2 Quality Gates

Three quality gates block final sign-off. Gate 1 — Test Coverage: go test -cover ./internal/verifier/... must report 100% statement coverage. The coverage report is generated with go test -coverprofile=coverage.out ./internal/verifier/... && go tool cover -html=coverage.out -o coverage.html and reviewed by the test lead. Gate 2 — Challenge Pass: all 193+ challenges must pass when executed against a live LLMsVerifier instance with real provider API keys. The challenge run is initiated with go test -tags=challenge ./internal/verifier/challenges/... and the output is archived. Gate 3 — Documentation Completeness: all 14 documentation files (3 CONSTITUTION.md, 3 CLAUDE.md, 3 AGENTS.md, 2 README.md, docs/llmsverifier-integration.md, docs/troubleshooting.md, internal/verifier/README.md) must pass the validation script from Section 9.2.4.

### 9.7.3 Anti-Bluff Verification

The anti-bluff verification is a manual procedure performed once after all automated gates pass. A senior engineer runs the full integration test suite against a live LLMsVerifier instance configured with real (not mocked) provider API keys for at least three distinct providers. The test sequence follows the complete user journey: trigger discovery, verify a model, compute its score, select it for translation, execute a translation, and confirm the model appears in the score history. The engineer pastes terminal output into the sign-off document. If any step produces a result that contradicts the automated test suite, the discrepancy is investigated as a potential test-bluff issue.

### 9.7.4 Performance Verification

Performance verification confirms all SLA targets under production-like load. The load test generates 1,000 concurrent translation requests using the verified model selection pipeline. Targets: p50 latency below 500ms, p95 latency below 2,000ms, p99 latency below 5,000ms, score cache hit rate above 80%, zero goroutine leaks after 30 minutes of sustained load, and memory growth below 10% over the same 30-minute window. The load test is executed with go test -tags=perf -run TestVerifierLoad ./test/performance/... against the staging environment. Results are captured with go test -memprofile=mem.prof -cpuprofile=cpu.prof and reviewed for hot paths before sign-off.