# Status_Summary

# HelixTranslate — Feature Status Summary

Revision: 3 Last modified: 2026-06-15T18:45:00Z Authority: Two-audience companion to docs/features/Status.md (§11.4.56). Derived from the same inventory. Per §11.4.44 (revision header), §11.4.60 (always-sync), §11.4.6 (no-guessing).

# Page 1 — For the team (non-developer)

What is this? HelixTranslate is an ebook translation system. This page is a plain-language snapshot of how much of it we have catalogued and how much we have proven works on camera.

## What works

- We have a complete catalogue of every feature in the product and its 8 owned add-on modules — 472 individual capabilities catalogued (470 from the source inventory + 2 output gap rows; one of those — DOCX output — is now built this round; the headline “417” is the same list with closely-related sub-options counted once).

- The majority are fully built and reachable: the command-line translators, the web dashboards, the REST and gRPC servers, ~32 built-in AI providers, ebook format readers (FB2, EPUB, DOCX, HTML, TXT, PDF) and writers (EPUB, FB2, TXT, HTML, Markdown, and now DOCX), caching, security, and all 8 add-on modules.

- 21 features are now proven on real recordings this round — and each recording was checked frame-by-frame to confirm it genuinely shows the feature working (real translated text in the right language, a live connection count changing, etc.), not just “a screen”. These include: the primary command-line translator doing real DeepSeek translations and converting between ebook formats (EPUB→TXT, HTML→EPUB, FB2→EPUB, FB2→FB2), Serbian Cyrillic/Latin handling, the multi-pass polishing engine (-multipass, newly wired), the REST API server translating for real, the gRPC server translating English→Spanish, the markdown round-trip tool, the preparation/analysis runner (now fixed), the simple CLI translator, and the live monitoring dashboard.

- DOCX output is newly built and proven by the produced file itself: a real DeepSeek translation produced a .docx that opens as a genuine “Microsoft Word 2007+” document with the real translated text inside. (A screen recording of it is still owed, so it counts as artifact-proven rather than video-proven for now.)

## What is pending or limited

- Video proof is still the main gap, but moving: 21 of 472 features now have a recorded, watch-it-yourself demonstration (≈ 4.5%, up from 20). Everything else is built and present in the code, but a recording is still owed. Nothing is claimed proven just because the code exists.

- PDF output is not built yet. The product can read DOCX and PDF, and can now write DOCX; it still cannot write PDF — there is no PDF writer. Output is now EPUB, FB2, TXT, HTML, Markdown and DOCX.

- Two remote-worker tools are blocked on infrastructure: the SSH-based translators (translate-ssh, ebook-translator) need a remote helper machine running a local AI engine, which we don’t have available. They build and start, then stop at the missing machine.

- The documented translator tool’s “translate on this computer” mode is a placeholder (“local translation not yet implemented”); its remote mode is blocked on the same missing machine.

- The “verified models” API returns 404 because the model-verification service is switched off in the current configuration (a config choice, not a broken feature).

- 4 features are “stubs” — they look like real endpoints but return placeholder data: ebook-translate-via-API, the two preparation/analysis API endpoints, and translate-with-verification.

- A handful of small API endpoints return fixed/sample data (e.g. a stats endpoint that always shows zeros). These are flagged in the detailed document.

## Video-confirmation coverage

21 / 472 ≈ 4.5% (up from 20), plus 1 real-artifact-confirmed (DOCX output, video PENDING). This is the headline number to keep improving: each new genuine recording raises it.

## Team actions

- Operator decision owed for 2 blocked tools: to confirm translate-ssh and ebook-translator, provide a remote SSH host running the local AI engine (llama.cpp). Until then they stay marked OPERATOR-BLOCKED.

- Priority ask: produce real recordings for the next-most-important runtime features (web dashboard translation, the other AI providers) to keep lifting video-confirmation coverage.

# Page 2 — For software engineers

## Source & method

Derived 1:1 from docs/features/.feature_inventory_raw.md (Rev 1). Every detailed inventory row → one Status row. Statuses set per §11.4.6 from what the inventory actually found in source; no test files were attributed per-feature (recorded Not-inventoried, an honest unknown, never guessed).

## Counts

| Dimension | Value |
| --- | --- |
| Headline total (dedup per-category tally) | 417 |
| Enumerated detailed rows (this doc + Status.md) | 472 (470 inventory + 2 gap rows: DOCX-write [Implemented Rev 3], PDF-write) |
| Implemented | 464 (DOCX-write flipped gap→Implemented Rev 3, commit 87cd2be) |
| Stub | 4 |
| Not implemented (gap rows) | 1 (pkg/ebook PDF-write) |
| Partial | 3 (POST /api/batch; vision_engine OpenCV; cmd/translator local STUB + remote OPERATOR-BLOCKED) |
| Operator-blocked | 2 (translate-ssh, ebook-translator) |
| Video-confirmed | 21 (+ 1 real-artifact-confirmed: DOCX output) |
| Video PENDING | runtime/user-visible, no recording yet |
| Video N/A | flags / internal types / infra middleware |

### Per-category (inventory headline)

| Category | Count |
| --- | --- |
| CLI | 130 |
| API | 70 |
| Web | 23 |
| gRPC | 7 |
| Library | 81 |
| Submodule | 95 |
| Infra | 11 |
| TOTAL | 417 |

## Stub list (Implementation=Stub — returns mock, no real work)

- POST /api/v1/translate/ebook — pkg/api/handler.go:1954 (emits start event, returns mock; does NOT translate).

- POST /api/v1/preparation/analyze — pkg/api/handler.go:1832 (file stat/count + events; stub analysis, no LLM).

- GET /api/v1/preparation/result/:session_id — pkg/api/handler.go:1927 (returns mock result).

- POST /api/v1/translate-with-verification — pkg/api/verifier_handlers.go (selects/verifies a model, returns metadata + preview; does NOT translate).

## Partial list

- POST /api/batch (standalone pkg/api/server.go) — returns queued batch_id only, no translation executed.

- vision_engine OpenCV — stub by default; real CV only behind a build tag.

- cmd/translator — LOCAL path is a STUB (“local translation not yet implemented”); REMOTE path OPERATOR-BLOCKED (no SSH/llama.cpp worker host).

## Not-implemented gap rows (§11.4.6)

- pkg/ebook PDF-write — no PDF writer; PDF is extract-only; unified-translator rejects .pdf output.

Resolved Rev 3: pkg/ebook DOCX-write — now Implemented (pure-Go OOXML writer pkg/ebook/docx_writer.go, commit 87cd2be; real DeepSeek run → garden_es.docx = Microsoft Word 2007+). Output formats are now EPUB / FB2 / TXT / HTML / MD / DOCX.

## Operator-blocked list (§11.4.45)

- cmd/translate-ssh — SSH worker FB2→EPUB; needs remote SSH host + llama.cpp.

- cmd/ebook-translator — FB2 remote-translate workflow; same remote SSH/llama.cpp requirement.

Evidence (builds + runs to the blocked point): helixtranslate-cmd-blocked-binaries_20260615-172456.mp4.

## Static / hardcoded-return endpoints (Implemented, but not live)

- GET /api/stats (pkg/api/server.go) — hardcoded zeros.

- GET /api/v1/status/:session_id (pkg/api/handler.go) — hardcoded completed.

- GET /api/v1/metrics (cmd/api-server/main.go) — static/zero.

- GET /api/v1/status/:session_id (cmd/monitor-server/main.go) — static monitoring_active.

- GET /api/v1/providers (gRPC GetProviders) — static ProviderRegistry (openai, anthropic, ssh).

- Static language/provider lists in several GET /api/.../languages routes.

## Top gaps (engineering)

- Video-confirmation 21/472 (+ 1 real-artifact-confirmed: DOCX output). 21 rows carry real, ffprobe- and content-verified recordings (Status.md cites each .mp4; the new -multipass video is helixtranslate-cli-multipass-verify-20260615.mp4, ffprobe 888x630/93fr/9.3s; the 3 video-surfaced bug fixes — prep-translator dead, server TLS startup, REST hardcoded target-lang — are in commit a5e8866). All other runtime features carry PENDING. Per §11.4.2/§11.4.107 nothing else may be marked video-confirmed without a real, content-verified file.

- PDF output unimplemented — pkg/ebook now has FB2/EPUB/DOCX writers; PDF-write remains the one open gap row. Output is EPUB/FB2/TXT/HTML/MD/DOCX.

- -multipass wired (d53e085); -verify ≠ -multipass — unified-translator -verify runs the CLI’s own per-step check; the new -multipass flag invokes the pkg/verification multi-pass polisher engine (now wired + video-confirmed). cmd/cli write-safety FIXED (87cd2be, atomic write/no-clobber, guard cmd/cli/no_partial_output_test.go) + title path-leak FIXED (d53e085).

- 2 binaries OPERATOR-BLOCKED + 1 local STUB — translate-ssh/ebook-translator need a remote SSH/llama.cpp host; cmd/translator local path is a STUB.

- GET /api/v1/verified-models → 404 — LLMsVerifier disabled in config (route not mounted); feature-disabled-by-config, not a defect.

- Per-feature test attribution missing (Not-inventoried everywhere). Repo has extensive _test.go + test/ suites; mapping suites → features is future work.

- 4 stubs + 1 unimplemented + 3 partials must either be implemented or reclassified per §11.4.90 before they can be claimed as working capabilities.

- UNCONFIRMED LLM determinations carried from the inventory: thin OpenAI-compatible providers’ base-URL/model specifics; several llms_verifier packages (scoring/helixqa/cliagents/crush/opencode/scheduler/partners/bigdata/multimodal/performance); challenges/userflow evaluators; doc_processor/archdoc.

## Video-coverage ratio

21 / 472 enumerated rows = 4.5% (≈ 5.0% against the 417 headline), up from 20 / 472. Plus 1 real-artifact-confirmed (DOCX output, video PENDING). This is the primary metric to drive upward; each anti-bluff §11.4.107 recording increments the numerator.

## Cross-references

- Detail: docs/features/Status.md

- Source: docs/features/.feature_inventory_raw.md

- Sync context: .docs_chain/contexts/features.yaml (§11.4.106)